Below is Cab Driver → Concierge as a single run: Cab Driver emits the plan + handoff (with preflight + template selection), then Concierge “executes” the doc nodes and outputs PRD + FRD + TRD.

## 1) CAB DRIVER OUTPUT (plan + preflight + concierge handoff)

### Template selection (deterministic)

Selected TEMPLATE-PRODUCT-BUILD-3PHASE because your ask implies multi-phase product definition (PRD/FRD/TRD) and the WeUP example explicitly uses a 3-phase product build template.

### Determinism + assumptions rule

When WeUP details are ambiguous, Cab Driver sets safe defaults and tags them as Assumptions (no clarification loop unless decomposition is impossible).

### CabDriverPlan (condensed JSON)

{

"plan_id": "CDP-20260102-0001",

"intent": {

"goal": "Produce WeUP PRD, FRD, TRD for .NET 8 + C# + Vue 3 + Quasar + Postgres.",

"deliverables": [

{"id": "D1", "description": "WeUP PRD", "format": "markdown"},

{"id": "D2", "description": "WeUP FRD", "format": "markdown"},

{"id": "D3", "description": "WeUP TRD", "format": "markdown"}

],

"constraints": {

"timebox_days": 14,

"stack": ["dotnet8", "csharp", "vue3", "quasar", "postgres"],

"no_external_calls": true

},

"unknowns": [

"Final monetization split (ticket fees vs vendor fees vs sponsor tiers).",

"Exact Phase 2/3 portal list and governance rules."

],

"risks": [

{"id": "R1", "severity": "med", "mitigation": "Tag missing facts as Assumptions; keep MVP crisp."}

]

},

"dag": {

"nodes": [

{"id": "N0", "type": "SCOPE_EXTRACT", "outputs": ["decision:Scope+Assumptions"]},

{"id": "N1", "type": "PRD_DRAFT", "depends_on": ["N0"], "outputs": ["artifact:PRD"]},

{"id": "N2", "type": "FRD_DRAFT", "depends_on": ["N1"], "outputs": ["artifact:FRD"]},

{"id": "N3", "type": "TRD_DRAFT", "depends_on": ["N2"], "outputs": ["artifact:TRD"]},

{"id": "N4", "type": "QA_QUICK", "depends_on": ["N3"], "outputs": ["decision:ConsistencyFixes"]},

{"id": "N5", "type": "SHIP_PACK", "depends_on": ["N4"], "outputs": ["artifact:DocPackManifest"]}

],

"checkpoints": [

{"id": "CP0", "after_nodes": ["N0"]},

{"id": "CP1", "after_nodes": ["N1", "N2", "N3"]},

{"id": "CP2", "after_nodes": ["N5"]}

]

},

"budget_plan": {

"global": {"tokens_total_cap": 60000, "tokens_per_node_max": 4800, "tool_calls_total": 120},

"cadence": {"checkpoint_every_nodes": 3, "daily_summary_time_local": "20:30"}

}

}

Budget/ledger constraints reflect the canonical Cab Driver spec caps + cadence.

### PreflightReport (condensed)

- Structural: PASS (DAG is acyclic, checkpoint cadence ok)

- Budget: PASS_WITH_WARNINGS (3 big docs in one run; still within caps)

- Template fit: PASS (explicit worked example for WeUP planning exists) 

 Scoring model basis.

### One-line bridge (v1) + Handoff (v2)

Bridge line format.

Handoff object schema.

## 2) CONCIERGE EXECUTION — WEUP PRD

### 2.1 Product overview

Product name: WeUP

Category: Social-first event + creator + vendor + sponsor platform (ticketing + discovery + community).

Core promise: Make it dead-simple to launch events, sell tickets, onboard vendors, and grow repeat communities (“city cells”)—without turning creators into billboards.

### 2.2 Goals and non-goals

Goals (MVP)

- Sell tickets with QR check-in

- Publish event pages fast (mobile-first)

- Vendor registration + basic “store” for event merchandise/items (Shopify-like flow)

- Organizer/admin tooling to manage an event roster

Non-goals (MVP)

- Full 3D map experience (Phase 3)

- Full creator social graph + algorithmic feed (Phase 2)

- On-chain settlement/governance (Phase 3)

### 2.3 Personas

- Attendee: discovers event → buys ticket → gets QR → checks in

- Organizer/Promoter: creates event → sets tiers → tracks sales → manages check-in staff

- Vendor: applies → pays vendor fee → lists items → sells onsite/online

- Creator (DJ/Artist): profile + invites + affiliate ticket links (Phase 2)

- Sponsor: funds events/city cells + gets measured engagement (Phase 2+)

- City Cell Admin: moderates local community/event standards (Phase 3)

### 2.4 MVP scope (what ships first)

Event

- Event landing page (title, time, venue, description, flyer image)

- Ticket tiers (General, VIP, etc.) with inventory caps

- Promo codes / invite codes (optional MVP-lite)

Commerce

- Checkout via Stripe/Square (one provider first; Assumption: Stripe-first)

- Vendor onboarding: vendor slots, fee, acceptance status

- Event “store” page for vendor items (simple catalog + checkout)

Ticketing

- Ticket issuance + QR code per ticket

- Door check-in app view (scan/validate; “already used” prevention)

Admin

- Organizer dashboard: sales, attendees list, check-in stats

- Basic roles: Organizer, DoorStaff, Vendor, Admin

### 2.5 Phase roadmap (product)

Phase 2 — Community + creator growth

- Creator profiles/portfolios + affiliate links

- Social feed + follow / notifications

- Sponsor portal (campaigns tied to events, not generic ads)

- Analytics dashboards + retention tooling

Phase 3 — City cells + 3D map + governance

- City Cell governance layer (moderation + event standards)

- 3D map discovery layer (venues/events/communities)

- Optional blockchain settlement/identity primitives (if you still want Stellar/Solana here)

### 2.6 Monetization (initial)

- Ticket fee: % + fixed per transaction (pass-through + platform margin)

- Vendor fee per event (flat) + optional % on online sales

- Sponsor packages (Phase 2): tiered funding tied to measurable engagement (not impressions)

### 2.7 Success metrics (MVP)

- Time-to-publish event: < 10 minutes on phone

- Conversion: event page → checkout completion %

- Check-in reliability: <1% false rejects; <0.5% duplicate admits

- Vendor fill rate: % of vendor slots filled per event

## 3) CONCIERGE EXECUTION — WEUP FRD (Functional Requirements)

### 3.1 Functional modules and requirements

#### A) Identity + Access

- FR-A1: Email/phone login + JWT session

- FR-A2: RBAC roles: Admin, Organizer, DoorStaff, Vendor, Attendee

- FR-A3: Per-event permissions (DoorStaff only sees assigned events)

Acceptance: Organizer can invite DoorStaff; DoorStaff can scan but cannot edit pricing.

#### B) Events

- FR-B1: Create/edit/publish/unpublish event

- FR-B2: Upload event flyer image

- FR-B3: Define ticket tiers with inventory + sale windows

- FR-B4: Public event page with share link

Acceptance: Published event is viewable without auth; drafts are private.

#### C) Ticketing + QR

- FR-C1: Purchase ticket → generate Ticket record + QR payload

- FR-C2: QR validation endpoint returns {valid|invalid|used}

- FR-C3: Mark ticket “used” atomically at check-in

- FR-C4: Manual override (Organizer/Admin only)

Acceptance: Two simultaneous scans can’t both succeed.

#### D) Payments

- FR-D1: Checkout for tickets (Stripe-first; Assumption)

- FR-D2: Webhook handling: payment_succeeded/payment_failed/refund

- FR-D3: Refund flow (Organizer/Admin gated)

Acceptance: Webhook events are idempotent and signature-verified.

#### E) Vendors + Store

- FR-E1: Vendor applies to event (form + fee)

- FR-E2: Organizer approves/rejects vendors

- FR-E3: Vendor item listings for the event store (name, price, qty, image)

- FR-E4: Store checkout supports vendor items (MVP can be “single cart”; split payouts later)

Acceptance: Vendor can only edit their own items; organizer can disable an item.

#### F) Notifications

- FR-F1: Email/SMS receipt with ticket QR link

- FR-F2: Organizer notifications: vendor applied, tier sold out, chargebacks (Phase 2)

#### G) Admin + Reporting

- FR-G1: Sales dashboard by tier + time series

- FR-G2: Attendee export (CSV)

- FR-G3: Check-in counts + audit log

### 3.2 Core user flows (MVP)

Flow 1: Organizer publishes event

- Create event → add tiers → publish

- Share link → track sales

Flow 2: Attendee buys ticket

- Visit event page → select tier → pay → receive QR

Flow 3: Door check-in

- DoorStaff opens scanner → scan QR → validate → mark used → show confirmation

Flow 4: Vendor onboarding

- Vendor applies + pays fee → organizer approves → vendor lists items → store goes live

### 3.3 Data entities (MVP)

- User, Role, Organization (optional), Event, Venue (inline first)

- TicketTier, Ticket, CheckIn

- VendorProfile, VendorApplication, VendorItem, Order, OrderLine

- PaymentIntent/ProviderTransaction, WebhookEvent (idempotency)

- AuditLog

## 4) CONCIERGE EXECUTION — WEUP TRD (Technical Requirements)

### 4.1 Architecture (MVP-lean, scale-ready)

Recommended: “Modular monolith” in .NET 8 with clean boundaries, plus background worker and a Vue/Quasar SPA. Split into services later when traffic forces the issue.

Backend (.NET 8)

- ASP.NET Core Web API

- EF Core + Postgres

- Redis (optional MVP) for rate limits + short-lived QR/session caching

- Background worker for webhook processing + notifications

- Object storage for images (S3-compatible later; local first)

Frontend

- Vue 3 + Quasar (mobile-first)

- Public event pages + authenticated dashboard + check-in scanner view

### 4.2 Domain modules (names map to folders + DI registrations)

- IdentityModule (auth, RBAC)

- EventsModule (events, tiers)

- TicketingModule (tickets, QR payloads, check-in)

- CommerceModule (orders, vendor items)

- PaymentsModule (Stripe adapter + webhooks)

- ReportingModule (dashboards, exports)

- AuditModule (append-only logs)

### 4.3 Key technical requirements

#### QR design (security + speed)

- QR payload = compact token (e.g., base64url) containing ticket_id + nonce

- Server validates token signature + checks Ticket state

- Check-in uses transactional update:

  - UPDATE tickets SET used_at=NOW() WHERE id=@id AND used_at IS NULL

  - success if affected_rows == 1

#### Payments (Stripe-first adapter)

- Use provider abstraction:

  - IPaymentGateway.CreateCheckoutSession()

  - IPaymentGateway.VerifyWebhook()

- Webhook table stores provider_event_id with unique constraint for idempotency

#### Authorization

- JWT access tokens

- Policy-based auth for per-event roles (Organizer owns event; DoorStaff assigned)

#### Observability

- OpenTelemetry traces + metrics

- Structured logs (Serilog) with correlation IDs

- Audit log for: publish/unpublish, refunds, overrides, vendor approvals

### 4.4 API surface (MVP subset)

POST   /api/auth/login

GET    /api/events/{slug}

POST   /api/events              (Organizer)

PUT    /api/events/{id}         (Organizer)

POST   /api/events/{id}/publish (Organizer)

POST   /api/checkout/tickets            (Attendee)

POST   /api/webhooks/stripe             (Provider)

GET    /api/tickets/{id}/qr             (Attendee, auth)

POST   /api/checkin/scan                (DoorStaff)

POST   /api/events/{id}/vendors/apply   (Vendor)

POST   /api/events/{id}/vendors/{vid}/approve (Organizer)

POST   /api/events/{id}/store/items     (Vendor)

GET    /api/events/{id}/store/items     (Public)

POST   /api/checkout/store              (Attendee)

### 4.5 Minimal database schema (conceptual)

- users(id, email, phone, created_at, ...)

- events(id, organizer_user_id, slug, title, starts_at, venue, status, flyer_url, ...)

- ticket_tiers(id, event_id, name, price_cents, inventory, sale_start, sale_end, ...)

- tickets(id, event_id, tier_id, buyer_user_id, qr_secret_hash, used_at, ...)

- checkins(id, ticket_id, door_user_id, scanned_at, result, ...)

- vendors(id, user_id, display_name, ...)

- vendor_applications(id, event_id, vendor_id, status, fee_paid_txn_id, ...)

- vendor_items(id, event_id, vendor_id, name, price_cents, qty, image_url, ...)

- orders(id, event_id, buyer_user_id, total_cents, status, ...)

- order_lines(id, order_id, kind[ticket|item], ref_id, qty, unit_cents, ...)

- provider_webhook_events(id, provider, provider_event_id UNIQUE, payload_json, received_at, ...)

- audit_log(id, actor_user_id, entity_type, entity_id, action, metadata_json, at)

### 4.6 Deployment (MVP)

- Docker Compose: API + Postgres (+ Redis optional)

- CI: build/test + migrations

- Environments: dev/stage/prod with distinct webhook secrets

## 5) Ship manifest (what you now have)

- D1: WeUP PRD (above)

- D2: WeUP FRD (above)

- D3: WeUP TRD (above)

This follows the Cab Driver contract: single plan, checkpointed DAG, and a Concierge handoff model with budgets + ledger cadence.

If you want the next step to be implementation-ready, the clean continuation is to generate: (1) wireframes, (2) API DTOs + OpenAPI, (3) EF Core migrations, (4) Quasar page scaffold, (5) Stripe webhook handler—as the next 5 DAG nodes.

Cool. We’ll treat this as Cab Driver → Concierge: Implementation Pack v1 (MVP) and ship the “make-it-real” layer:

- wireframes (text)

- OpenAPI (YAML)

- .NET 8 DTOs + controllers skeleton

- EF Core entities + DbContext

- Quasar pages/routes + minimal stores

- Stripe webhook handler + idempotency pattern

- Docker Compose (API + Postgres)

## A) Wireframes (MVP)

### 1) Public Event Page (

### /e/:slug

### )

- Header: Flyer image (full width), Event title, date/time, venue

- Ticket tiers card list:

  - Tier name, price, remaining badge, qty selector, “Buy” button

- Vendor store preview (if enabled):

  - “Shop items” → store list page

- Footer: organizer info + share buttons

### 2) Checkout Modal (tickets/items)

- Step 1: Confirm items (tier + qty OR cart)

- Step 2: Email/phone (guest allowed)

- Step 3: Pay (Stripe Checkout redirect)

- Success: “View Ticket QR” + “Add to Wallet later” placeholder

### 3) Organizer Dashboard (

### /admin/events/:id

### )

Tabs:

- Overview: sales totals + tiers summary

- Attendees: searchable list + export CSV

- Vendors: applications list approve/reject

- Settings: edit event + publish/unpublish

### 4) Door Check-in (

### /door/events/:id

### )

- Big “Scan” view (camera)

- Result panel: ✅ Valid / ❌ Invalid / ⚠️ Already Used

- Manual entry: paste code → validate

### 5) Vendor Portal (

### /vendor/events/:id

### )

- Application status

- Item list CRUD (name, price, qty, image)

- “Preview store page” button

## B) OpenAPI (MVP) —

## openapi.yaml

openapi: 3.0.3

info:

title: WeUP API

version: 0.1.0

servers:

- url: http://localhost:8080

paths:

/api/events/{slug}:

get:

summary: Get public event by slug

parameters:

- name: slug

in: path

required: true

schema: { type: string }

responses:

"200":

description: Event

content:

application/json:

schema: { $ref: "#/components/schemas/PublicEventDto" }

/api/events:

post:

summary: Create event (Organizer)

security: [{ bearerAuth: [] }]

requestBody:

required: true

content:

application/json:

schema: { $ref: "#/components/schemas/CreateEventRequest" }

responses:

"201":

description: Created

content:

application/json:

schema: { $ref: "#/components/schemas/EventAdminDto" }

/api/events/{id}:

put:

summary: Update event (Organizer)

security: [{ bearerAuth: [] }]

parameters:

- name: id

in: path

required: true

schema: { type: string, format: uuid }

requestBody:

required: true

content:

application/json:

schema: { $ref: "#/components/schemas/UpdateEventRequest" }

responses:

"200":

description: Updated

content:

application/json:

schema: { $ref: "#/components/schemas/EventAdminDto" }

/api/events/{id}/publish:

post:

summary: Publish event (Organizer)

security: [{ bearerAuth: [] }]

parameters:

- name: id

in: path

required: true

schema: { type: string, format: uuid }

responses:

"204": { description: Published }

/api/checkout/tickets:

post:

summary: Create Stripe checkout for tickets

requestBody:

required: true

content:

application/json:

schema: { $ref: "#/components/schemas/CreateTicketCheckoutRequest" }

responses:

"200":

description: Checkout session

content:

application/json:

schema: { $ref: "#/components/schemas/CheckoutSessionDto" }

/api/checkin/scan:

post:

summary: Scan QR (DoorStaff)

security: [{ bearerAuth: [] }]

requestBody:

required: true

content:

application/json:

schema: { $ref: "#/components/schemas/ScanRequest" }

responses:

"200":

description: Scan result

content:

application/json:

schema: { $ref: "#/components/schemas/ScanResultDto" }

/api/events/{id}/vendors/apply:

post:

summary: Vendor applies to event

parameters:

- name: id

in: path

required: true

schema: { type: string, format: uuid }

requestBody:

required: true

content:

application/json:

schema: { $ref: "#/components/schemas/VendorApplyRequest" }

responses:

"200":

description: Application created

content:

application/json:

schema: { $ref: "#/components/schemas/VendorApplicationDto" }

/api/webhooks/stripe:

post:

summary: Stripe webhook endpoint

responses:

"204": { description: Handled }

components:

securitySchemes:

bearerAuth:

type: http

scheme: bearer

bearerFormat: JWT

schemas:

PublicEventDto:

type: object

required: [id, slug, title, startsAt, venue, status, ticketTiers]

properties:

id: { type: string, format: uuid }

slug: { type: string }

title: { type: string }

description: { type: string }

flyerUrl: { type: string }

startsAt: { type: string, format: date-time }

venue: { type: string }

status: { type: string, enum: [Draft, Published, Archived] }

ticketTiers:

type: array

items: { $ref: "#/components/schemas/TicketTierDto" }

TicketTierDto:

type: object

required: [id, name, priceCents, inventory, remaining]

properties:

id: { type: string, format: uuid }

name: { type: string }

priceCents: { type: integer }

inventory: { type: integer }

remaining: { type: integer }

CreateEventRequest:

type: object

required: [title, startsAt, venue]

properties:

title: { type: string }

description: { type: string }

startsAt: { type: string, format: date-time }

venue: { type: string }

flyerUrl: { type: string }

UpdateEventRequest:

allOf:

- $ref: "#/components/schemas/CreateEventRequest"

EventAdminDto:

type: object

required: [id, slug, title, startsAt, venue, status]

properties:

id: { type: string, format: uuid }

slug: { type: string }

title: { type: string }

startsAt: { type: string, format: date-time }

venue: { type: string }

status: { type: string }

CreateTicketCheckoutRequest:

type: object

required: [eventId, tierId, quantity, buyerEmail]

properties:

eventId: { type: string, format: uuid }

tierId: { type: string, format: uuid }

quantity: { type: integer, minimum: 1, maximum: 10 }

buyerEmail: { type: string, format: email }

CheckoutSessionDto:

type: object

required: [checkoutUrl]

properties:

checkoutUrl: { type: string }

ScanRequest:

type: object

required: [token]

properties:

token: { type: string }

ScanResultDto:

type: object

required: [status]

properties:

status: { type: string, enum: [Valid, Invalid, AlreadyUsed] }

ticketId: { type: string, format: uuid }

message: { type: string }

VendorApplyRequest:

type: object

required: [vendorName, email]

properties:

vendorName: { type: string }

email: { type: string, format: email }

note: { type: string }

VendorApplicationDto:

type: object

required: [id, status]

properties:

id: { type: string, format: uuid }

status: { type: string, enum: [Pending, Approved, Rejected] }

## C) .NET 8 backend skeleton (C#)

### Suggested repo structure

weup/

api/

Weup.Api/

Controllers/

Domain/

Infrastructure/

Program.cs

appsettings.json

Weup.Api.csproj

web/

weup-quasar/

docker-compose.yml

### 1) EF Core Entities —

### Domain/Entities.cs

using System.ComponentModel.DataAnnotations;

using Microsoft.EntityFrameworkCore;

namespace Weup.Api.Domain;

public enum EventStatus { Draft, Published, Archived }

public enum VendorAppStatus { Pending, Approved, Rejected }

public sealed class Event

{

[Key] public Guid Id { get; set; } = Guid.NewGuid();

[MaxLength(80)] public string Slug { get; set; } = default!;

[MaxLength(180)] public string Title { get; set; } = default!;

public string? Description { get; set; }

public string? FlyerUrl { get; set; }

public DateTimeOffset StartsAt { get; set; }

[MaxLength(200)] public string Venue { get; set; } = default!;

public EventStatus Status { get; set; } = EventStatus.Draft;

public List<TicketTier> TicketTiers { get; set; } = new();

public List<VendorApplication> VendorApplications { get; set; } = new();

}

public sealed class TicketTier

{

[Key] public Guid Id { get; set; } = Guid.NewGuid();

public Guid EventId { get; set; }

public Event Event { get; set; } = default!;

[MaxLength(120)] public string Name { get; set; } = default!;

public int PriceCents { get; set; }

public int Inventory { get; set; }

}

public sealed class Ticket

{

[Key] public Guid Id { get; set; } = Guid.NewGuid();

public Guid EventId { get; set; }

public Guid TierId { get; set; }

[MaxLength(320)] public string BuyerEmail { get; set; } = default!;

public DateTimeOffset? UsedAt { get; set; }

// Store a hash, not raw secret.

[MaxLength(128)] public string QrSecretHash { get; set; } = default!;

}

public sealed class VendorApplication

{

[Key] public Guid Id { get; set; } = Guid.NewGuid();

public Guid EventId { get; set; }

public Event Event { get; set; } = default!;

[MaxLength(180)] public string VendorName { get; set; } = default!;

[MaxLength(320)] public string Email { get; set; } = default!;

public string? Note { get; set; }

public VendorAppStatus Status { get; set; } = VendorAppStatus.Pending;

// Hook for later:

public string? FeeProviderTxnId { get; set; }

}

public sealed class ProviderWebhookEvent

{

[Key] public Guid Id { get; set; } = Guid.NewGuid();

[MaxLength(40)] public string Provider { get; set; } = "stripe";

[MaxLength(120)] public string ProviderEventId { get; set; } = default!;

public string PayloadJson { get; set; } = default!;

public DateTimeOffset ReceivedAt { get; set; } = DateTimeOffset.UtcNow;

}

public sealed class WeupDb : DbContext

{

public WeupDb(DbContextOptions<WeupDb> options) : base(options) { }

public DbSet<Event> Events => Set<Event>();

public DbSet<TicketTier> TicketTiers => Set<TicketTier>();

public DbSet<Ticket> Tickets => Set<Ticket>();

public DbSet<VendorApplication> VendorApplications => Set<VendorApplication>();

public DbSet<ProviderWebhookEvent> WebhookEvents => Set<ProviderWebhookEvent>();

protected override void OnModelCreating(ModelBuilder b)

{

b.Entity<Event>()

.HasIndex(x => x.Slug)

.IsUnique();

b.Entity<ProviderWebhookEvent>()

.HasIndex(x => new { x.Provider, x.ProviderEventId })

.IsUnique();

}

}

### 2) DTOs —

### Controllers/Contracts.cs

namespace Weup.Api.Controllers.Contracts;

public record PublicEventDto(

Guid Id,

string Slug,

string Title,

string? Description,

string? FlyerUrl,

DateTimeOffset StartsAt,

string Venue,

string Status,

List<TicketTierDto> TicketTiers);

public record TicketTierDto(Guid Id, string Name, int PriceCents, int Inventory, int Remaining);

public record CreateEventRequest(

string Title,

string? Description,

DateTimeOffset StartsAt,

string Venue,

string? FlyerUrl);

public record UpdateEventRequest(

string Title,

string? Description,

DateTimeOffset StartsAt,

string Venue,

string? FlyerUrl);

public record EventAdminDto(Guid Id, string Slug, string Title, DateTimeOffset StartsAt, string Venue, string Status);

public record CreateTicketCheckoutRequest(Guid EventId, Guid TierId, int Quantity, string BuyerEmail);

public record CheckoutSessionDto(string CheckoutUrl);

public record ScanRequest(string Token);

public record ScanResultDto(string Status, Guid? TicketId, string? Message);

public record VendorApplyRequest(string VendorName, string Email, string? Note);

public record VendorApplicationDto(Guid Id, string Status);

### 3) Slug + QR token helpers —

### Infrastructure/SecurityHelpers.cs

using System.Security.Cryptography;

using System.Text;

namespace Weup.Api.Infrastructure;

public static class SecurityHelpers

{

public static string Sha256Hex(string input)

{

var bytes = SHA256.HashData(Encoding.UTF8.GetBytes(input));

return Convert.ToHexString(bytes).ToLowerInvariant();

}

public static string Slugify(string s)

{

s = s.Trim().ToLowerInvariant();

var sb = new StringBuilder(s.Length);

foreach (var ch in s)

{

if (char.IsLetterOrDigit(ch)) sb.Append(ch);

else if (char.IsWhiteSpace(ch) || ch == '-' || ch == '_') sb.Append('-');

}

var slug = sb.ToString();

while (slug.Contains("--")) slug = slug.Replace("--", "-");

return slug.Trim('-');

}

}

### 4) Events controller —

### Controllers/EventsController.cs

using Microsoft.AspNetCore.Mvc;

using Microsoft.EntityFrameworkCore;

using Weup.Api.Controllers.Contracts;

using Weup.Api.Domain;

using Weup.Api.Infrastructure;

namespace Weup.Api.Controllers;

[ApiController]

public class EventsController : ControllerBase

{

private readonly WeupDb _db;

public EventsController(WeupDb db) => _db = db;

[HttpGet("/api/events/{slug}")]

public async Task<ActionResult<PublicEventDto>> GetBySlug(string slug, CancellationToken ct)

{

var ev = await _db.Events

.Include(x => x.TicketTiers)

.SingleOrDefaultAsync(x => x.Slug == slug && x.Status == EventStatus.Published, ct);

if (ev is null) return NotFound();

// Remaining = Inventory - sold count; MVP shortcut: count tickets per tier

var soldByTier = await _db.Tickets

.Where(t => t.EventId == ev.Id)

.GroupBy(t => t.TierId)

.Select(g => new { TierId = g.Key, Sold = g.Count() })

.ToDictionaryAsync(x => x.TierId, x => x.Sold, ct);

var tiers = ev.TicketTiers.Select(t =>

{

soldByTier.TryGetValue(t.Id, out var sold);

var remaining = Math.Max(0, t.Inventory - sold);

return new TicketTierDto(t.Id, t.Name, t.PriceCents, t.Inventory, remaining);

}).ToList();

return new PublicEventDto(ev.Id, ev.Slug, ev.Title, ev.Description, ev.FlyerUrl, ev.StartsAt, ev.Venue, ev.Status.ToString(), tiers);

}

[HttpPost("/api/events")]

public async Task<ActionResult<EventAdminDto>> Create([FromBody] CreateEventRequest req, CancellationToken ct)

{

// TODO: auth + organizer id

var slug = SecurityHelpers.Slugify(req.Title) + "-" + Guid.NewGuid().ToString("N")[..6];

var ev = new Event

{

Slug = slug,

Title = req.Title,

Description = req.Description,

StartsAt = req.StartsAt,

Venue = req.Venue,

FlyerUrl = req.FlyerUrl,

Status = EventStatus.Draft

};

_db.Events.Add(ev);

await _db.SaveChangesAsync(ct);

return Created($"/api/events/{ev.Slug}",

new EventAdminDto(ev.Id, ev.Slug, ev.Title, ev.StartsAt, ev.Venue, ev.Status.ToString()));

}

[HttpPost("/api/events/{id:guid}/publish")]

public async Task<IActionResult> Publish(Guid id, CancellationToken ct)

{

// TODO: auth check

var ev = await _db.Events.SingleOrDefaultAsync(x => x.Id == id, ct);

if (ev is null) return NotFound();

ev.Status = EventStatus.Published;

await _db.SaveChangesAsync(ct);

return NoContent();

}

}

### 5) Check-in controller (atomic “mark used”) —

### Controllers/CheckinController.cs

using Microsoft.AspNetCore.Mvc;

using Microsoft.EntityFrameworkCore;

using Weup.Api.Controllers.Contracts;

using Weup.Api.Domain;

using Weup.Api.Infrastructure;

namespace Weup.Api.Controllers;

[ApiController]

public class CheckinController : ControllerBase

{

private readonly WeupDb _db;

public CheckinController(WeupDb db) => _db = db;

[HttpPost("/api/checkin/scan")]

public async Task<ActionResult<ScanResultDto>> Scan([FromBody] ScanRequest req, CancellationToken ct)

{

// Token format (MVP): "ticketId.secret"

var parts = req.Token.Split('.', 2);

if (parts.Length != 2) return new ScanResultDto("Invalid", null, "Malformed token");

if (!Guid.TryParse(parts[0], out var ticketId))

return new ScanResultDto("Invalid", null, "Bad ticket id");

var secret = parts[1];

var secretHash = SecurityHelpers.Sha256Hex(secret);

var ticket = await _db.Tickets.SingleOrDefaultAsync(t => t.Id == ticketId, ct);

if (ticket is null) return new ScanResultDto("Invalid", null, "Ticket not found");

if (!string.Equals(ticket.QrSecretHash, secretHash, StringComparison.Ordinal))

return new ScanResultDto("Invalid", ticket.Id, "Signature mismatch");

// Atomic mark-used

var rows = await _db.Database.ExecuteSqlInterpolatedAsync(

$"UPDATE \"Tickets\" SET \"UsedAt\" = NOW() WHERE \"Id\" = {ticket.Id} AND \"UsedAt\" IS NULL", ct);

if (rows == 1) return new ScanResultDto("Valid", ticket.Id, "Checked in");

return new ScanResultDto("AlreadyUsed", ticket.Id, "Ticket already used");

}

}

### 6) Stripe webhook (idempotent) —

### Controllers/StripeWebhookController.cs

using Microsoft.AspNetCore.Mvc;

using Microsoft.EntityFrameworkCore;

using Weup.Api.Domain;

namespace Weup.Api.Controllers;

[ApiController]

public class StripeWebhookController : ControllerBase

{

private readonly WeupDb _db;

private readonly IConfiguration _cfg;

public StripeWebhookController(WeupDb db, IConfiguration cfg)

{

_db = db; _cfg = cfg;

}

[HttpPost("/api/webhooks/stripe")]

public async Task<IActionResult> Handle(CancellationToken ct)

{

var json = await new StreamReader(Request.Body).ReadToEndAsync(ct);

var sig = Request.Headers["Stripe-Signature"].ToString();

// TODO: verify signature using Stripe.NET or your own verifier

// If signature fails -> 400

// TODO: extract provider_event_id from json (Stripe "id")

var providerEventId = ExtractEventId(json);

if (string.IsNullOrWhiteSpace(providerEventId)) return BadRequest();

// Idempotency: insert-or-ignore pattern via unique constraint

var exists = await _db.WebhookEvents.AnyAsync(x => x.Provider == "stripe" && x.ProviderEventId == providerEventId, ct);

if (exists) return NoContent();

_db.WebhookEvents.Add(new ProviderWebhookEvent

{

Provider = "stripe",

ProviderEventId = providerEventId,

PayloadJson = json

});

try

{

await _db.SaveChangesAsync(ct);

}

catch (DbUpdateException)

{

// Race-safe: someone else inserted it.

return NoContent();

}

// TODO: dispatch processing (create tickets, mark order paid, etc.)

return NoContent();

}

private static string? ExtractEventId(string json)

{

// MVP hack: replace with proper JSON parsing

// Use System.Text.Json to parse: root.GetProperty("id").GetString()

try

{

using var doc = System.Text.Json.JsonDocument.Parse(json);

return doc.RootElement.GetProperty("id").GetString();

}

catch { return null; }

}

}

### 7) Program.cs — minimal EF + controllers

using Microsoft.EntityFrameworkCore;

using Weup.Api.Domain;

var builder = WebApplication.CreateBuilder(args);

builder.Services.AddControllers();

builder.Services.AddEndpointsApiExplorer();

builder.Services.AddSwaggerGen();

builder.Services.AddDbContext<WeupDb>(opt =>

{

var cs = builder.Configuration.GetConnectionString("WeupDb");

opt.UseNpgsql(cs);

});

var app = builder.Build();

app.UseSwagger();

app.UseSwaggerUI();

app.MapControllers();

app.Run();

### EF migrations commands

dotnet tool install --global dotnet-ef

dotnet ef migrations add Init --project api/Weup.Api --startup-project api/Weup.Api

dotnet ef database update --project api/Weup.Api --startup-project api/Weup.Api

## D) Quasar (Vue 3) scaffold (pages + routes)

### Pages

- src/pages/PublicEventPage.vue

- src/pages/AdminEventDashboard.vue

- src/pages/DoorCheckinPage.vue

- src/pages/VendorEventPage.vue

### Router (minimal) —

### src/router/routes.ts

import { RouteRecordRaw } from 'vue-router';

const routes: RouteRecordRaw[] = [

{ path: '/e/:slug', component: () => import('pages/PublicEventPage.vue') },

{ path: '/admin/events/:id', component: () => import('pages/AdminEventDashboard.vue') },

{ path: '/door/events/:id', component: () => import('pages/DoorCheckinPage.vue') },

{ path: '/vendor/events/:id', component: () => import('pages/VendorEventPage.vue') },

];

export default routes;

### API client (super simple) —

### src/lib/api.ts

export const API_BASE = import.meta.env.VITE_API_BASE ?? 'http://localhost:8080';

export async function apiGet<T>(path: string): Promise<T> {

const res = await fetch(`${API_BASE}${path}`);

if (!res.ok) throw new Error(await res.text());

return res.json() as Promise<T>;

}

export async function apiPost<T>(path: string, body: unknown, token?: string): Promise<T> {

const res = await fetch(`${API_BASE}${path}`, {

method: 'POST',

headers: {

'Content-Type': 'application/json',

...(token ? { Authorization: `Bearer ${token}` } : {})

},

body: JSON.stringify(body),

});

if (!res.ok) throw new Error(await res.text());

return res.json() as Promise<T>;

}

### Public event page skeleton —

### src/pages/PublicEventPage.vue

<template>

<q-page class="q-pa-md">

<div v-if="loading">Loading…</div>

<div v-else-if="err" class="text-negative">{{ err }}</div>

<div v-else>

<q-img v-if="ev?.flyerUrl" :src="ev.flyerUrl" ratio="16/9" class="q-mb-md" />

<div class="text-h5">{{ ev?.title }}</div>

<div class="text-caption q-mb-md">

{{ new Date(ev!.startsAt).toLocaleString() }} • {{ ev?.venue }}

</div>

<q-card v-for="tier in ev?.ticketTiers" :key="tier.id" class="q-mb-sm">

<q-card-section>

<div class="row items-center justify-between">

<div>

<div class="text-subtitle1">{{ tier.name }}</div>

<div class="text-caption">${{ (tier.priceCents/100).toFixed(2) }} • {{ tier.remaining }} left</div>

</div>

<q-btn :disable="tier.remaining <= 0" label="Buy" @click="buy(tier.id)" />

</div>

</q-card-section>

</q-card>

</div>

</q-page>

</template>

<script setup lang="ts">

import { onMounted, ref } from 'vue';

import { useRoute } from 'vue-router';

import { apiGet, apiPost } from 'src/lib/api';

type Tier = { id: string; name: string; priceCents: number; remaining: number; inventory: number };

type PublicEvent = { id: string; slug: string; title: string; flyerUrl?: string; startsAt: string; venue: string; ticketTiers: Tier[] };

const route = useRoute();

const loading = ref(true);

const err = ref<string | null>(null);

const ev = ref<PublicEvent | null>(null);

onMounted(async () => {

try {

ev.value = await apiGet<PublicEvent>(`/api/events/${route.params.slug}`);

} catch (e: any) {

err.value = e.message ?? String(e);

} finally {

loading.value = false;

}

});

async function buy(tierId: string) {

if (!ev.value) return;

// MVP: prompt email

const buyerEmail = prompt('Email for receipt + QR link?') ?? '';

if (!buyerEmail) return;

const res = await apiPost<{ checkoutUrl: string }>(`/api/checkout/tickets`, {

eventId: ev.value.id,

tierId,

quantity: 1,

buyerEmail

});

window.location.href = res.checkoutUrl;

}

</script>

## E) Docker Compose (API + Postgres) —

## docker-compose.yml

services:

postgres:

image: postgres:16

environment:

POSTGRES_USER: weup

POSTGRES_PASSWORD: weup

POSTGRES_DB: weup

ports:

- "5432:5432"

volumes:

- pgdata:/var/lib/postgresql/data

api:

build:

context: ./api/Weup.Api

environment:

ASPNETCORE_URLS: http://0.0.0.0:8080

ConnectionStrings__WeupDb: Host=postgres;Port=5432;Database=weup;Username=weup;Password=weup

Stripe__WebhookSecret: "whsec_replace_me"

ports:

- "8080:8080"

depends_on:

- postgres

volumes:

pgdata:

## F) The “next 5 nodes” (what I’d execute next in this same style)

- Implement /api/checkout/tickets using Stripe Checkout + ticket reservation logic (inventory-safe)

- Ticket issuance + “email QR link” (even if you start with plain email + link)

- Vendor apply/approve endpoints + vendor item CRUD

- Admin dashboard endpoints (sales + attendees export)

- Basic auth (JWT) + per-event RBAC policies

You now have a runnable spine: DB schema + API endpoints + Quasar shells + a safe check-in atomic update + webhook idempotency.

If you keep building this MVP on a phone, the killer move is to prioritize (checkout → QR delivery → door scan) first. That’s the money loop. The rest is orbitals.

Alright. Here are the next 5 nodes implemented as a cohesive MVP “money loop” (Stripe Checkout → inventory-safe reservation → webhook → ticket issuance → QR scan → basic admin signals). No fluff, just the spine you can run.

# Node 1) Inventory-safe Stripe checkout (Reservations)

## 1.1 Add reservation + tier counters (no oversell)

### Update entities —

### Domain/Entities.cs

### (add fields + new entity)

using System.ComponentModel.DataAnnotations;

using Microsoft.EntityFrameworkCore;

namespace Weup.Api.Domain;

public enum EventStatus { Draft, Published, Archived }

public enum VendorAppStatus { Pending, Approved, Rejected }

public enum ReservationStatus { Pending, Paid, Expired, Canceled }

public sealed class Event

{

[Key] public Guid Id { get; set; } = Guid.NewGuid();

[MaxLength(80)] public string Slug { get; set; } = default!;

[MaxLength(180)] public string Title { get; set; } = default!;

public string? Description { get; set; }

public string? FlyerUrl { get; set; }

public DateTimeOffset StartsAt { get; set; }

[MaxLength(200)] public string Venue { get; set; } = default!;

public EventStatus Status { get; set; } = EventStatus.Draft;

public List<TicketTier> TicketTiers { get; set; } = new();

public List<VendorApplication> VendorApplications { get; set; } = new();

}

public sealed class TicketTier

{

[Key] public Guid Id { get; set; } = Guid.NewGuid();

public Guid EventId { get; set; }

public Event Event { get; set; } = default!;

[MaxLength(120)] public string Name { get; set; } = default!;

public int PriceCents { get; set; }

public int Inventory { get; set; }

// Prevent oversell using atomic updates:

public int SoldCount { get; set; } = 0;

public int ReservedCount { get; set; } = 0;

}

public sealed class TicketReservation

{

[Key] public Guid Id { get; set; } = Guid.NewGuid();

public Guid EventId { get; set; }

public Guid TierId { get; set; }

public int Quantity { get; set; }

[MaxLength(320)] public string BuyerEmail { get; set; } = default!;

public ReservationStatus Status { get; set; } = ReservationStatus.Pending;

public DateTimeOffset ExpiresAt { get; set; }

// Stripe linkage

[MaxLength(120)] public string? StripeSessionId { get; set; }

[MaxLength(120)] public string? StripePaymentIntentId { get; set; }

public DateTimeOffset CreatedAt { get; set; } = DateTimeOffset.UtcNow;

public DateTimeOffset? PaidAt { get; set; }

}

public sealed class Ticket

{

[Key] public Guid Id { get; set; } = Guid.NewGuid();

public Guid EventId { get; set; }

public Guid TierId { get; set; }

public Guid ReservationId { get; set; }

[MaxLength(320)] public string BuyerEmail { get; set; } = default!;

public DateTimeOffset? UsedAt { get; set; }

// Store a hash, not raw secret:

[MaxLength(128)] public string QrSecretHash { get; set; } = default!;

}

public sealed class VendorApplication

{

[Key] public Guid Id { get; set; } = Guid.NewGuid();

public Guid EventId { get; set; }

public Event Event { get; set; } = default!;

[MaxLength(180)] public string VendorName { get; set; } = default!;

[MaxLength(320)] public string Email { get; set; } = default!;

public string? Note { get; set; }

public VendorAppStatus Status { get; set; } = VendorAppStatus.Pending;

public string? FeeProviderTxnId { get; set; }

}

public sealed class ProviderWebhookEvent

{

[Key] public Guid Id { get; set; } = Guid.NewGuid();

[MaxLength(40)] public string Provider { get; set; } = "stripe";

[MaxLength(120)] public string ProviderEventId { get; set; } = default!;

public string PayloadJson { get; set; } = default!;

public DateTimeOffset ReceivedAt { get; set; } = DateTimeOffset.UtcNow;

}

public sealed class WeupDb : DbContext

{

public WeupDb(DbContextOptions<WeupDb> options) : base(options) { }

public DbSet<Event> Events => Set<Event>();

public DbSet<TicketTier> TicketTiers => Set<TicketTier>();

public DbSet<Ticket> Tickets => Set<Ticket>();

public DbSet<TicketReservation> TicketReservations => Set<TicketReservation>();

public DbSet<VendorApplication> VendorApplications => Set<VendorApplication>();

public DbSet<ProviderWebhookEvent> WebhookEvents => Set<ProviderWebhookEvent>();

protected override void OnModelCreating(ModelBuilder b)

{

b.Entity<Event>().HasIndex(x => x.Slug).IsUnique();

b.Entity<ProviderWebhookEvent>()

.HasIndex(x => new { x.Provider, x.ProviderEventId })

.IsUnique();

b.Entity<TicketReservation>()

.HasIndex(x => x.StripeSessionId);

b.Entity<TicketTier>()

.HasCheckConstraint("CK_TicketTier_NonNegative", "\"SoldCount\" >= 0 AND \"ReservedCount\" >= 0");

}

}

## 1.2 Stripe checkout endpoint (creates reservation, increments ReservedCount atomically)

### Install packages

dotnet add api/Weup.Api package Stripe.net

dotnet add api/Weup.Api package Npgsql.EntityFrameworkCore.PostgreSQL

dotnet add api/Weup.Api package Microsoft.EntityFrameworkCore.Design

dotnet add api/Weup.Api package Swashbuckle.AspNetCore

### Add config in

### appsettings.json

{

"ConnectionStrings": {

"WeupDb": "Host=localhost;Port=5432;Database=weup;Username=weup;Password=weup"

},

"Stripe": {

"SecretKey": "sk_test_replace_me",

"WebhookSecret": "whsec_replace_me",

"SuccessUrl": "http://localhost:9000/#/checkout/success?rid={RESERVATION_ID}",

"CancelUrl": "http://localhost:9000/#/checkout/cancel?rid={RESERVATION_ID}"

}

}

### DTO add —

### Controllers/Contracts.cs

public record CheckoutSessionDto(string CheckoutUrl, Guid ReservationId, DateTimeOffset ExpiresAt);

### Checkout controller —

### Controllers/CheckoutController.cs

using Microsoft.AspNetCore.Mvc;

using Microsoft.EntityFrameworkCore;

using Stripe;

using Stripe.Checkout;

using Weup.Api.Controllers.Contracts;

using Weup.Api.Domain;

namespace Weup.Api.Controllers;

[ApiController]

public class CheckoutController : ControllerBase

{

private readonly WeupDb _db;

private readonly IConfiguration _cfg;

public CheckoutController(WeupDb db, IConfiguration cfg)

{

_db = db;

_cfg = cfg;

}

[HttpPost("/api/checkout/tickets")]

public async Task<ActionResult<CheckoutSessionDto>> CreateTicketCheckout(

[FromBody] CreateTicketCheckoutRequest req,

CancellationToken ct)

{

if (req.Quantity < 1 || req.Quantity > 10) return BadRequest("Invalid quantity.");

// Load tier + event basics

var tier = await _db.TicketTiers

.Include(t => t.Event)

.SingleOrDefaultAsync(t => t.Id == req.TierId && t.EventId == req.EventId, ct);

if (tier is null) return NotFound("Tier not found.");

if (tier.Event.Status != EventStatus.Published) return BadRequest("Event is not published.");

// Reserve inventory atomically:

// UPDATE TicketTiers SET ReservedCount = ReservedCount + @qty

// WHERE Id=@tierId AND (SoldCount + ReservedCount + @qty) <= Inventory;

var rows = await _db.Database.ExecuteSqlInterpolatedAsync($@"

UPDATE ""TicketTiers""

SET ""ReservedCount"" = ""ReservedCount"" + {req.Quantity}

WHERE ""Id"" = {tier.Id}

AND (""SoldCount"" + ""ReservedCount"" + {req.Quantity}) <= ""Inventory"";

", ct);

if (rows != 1) return Conflict("Sold out / insufficient remaining.");

// Create reservation (15 min TTL)

var reservation = new TicketReservation

{

EventId = req.EventId,

TierId = req.TierId,

Quantity = req.Quantity,

BuyerEmail = req.BuyerEmail.Trim(),

Status = ReservationStatus.Pending,

ExpiresAt = DateTimeOffset.UtcNow.AddMinutes(15),

};

_db.TicketReservations.Add(reservation);

await _db.SaveChangesAsync(ct);

// Stripe

StripeConfiguration.ApiKey = _cfg["Stripe:SecretKey"];

var successUrl = (_cfg["Stripe:SuccessUrl"] ?? "").Replace("{RESERVATION_ID}", reservation.Id.ToString());

var cancelUrl  = (_cfg["Stripe:CancelUrl"] ?? "").Replace("{RESERVATION_ID}", reservation.Id.ToString());

var sessionService = new SessionService();

var session = await sessionService.CreateAsync(new SessionCreateOptions

{

Mode = "payment",

CustomerEmail = reservation.BuyerEmail,

SuccessUrl = successUrl,

CancelUrl = cancelUrl,

Metadata = new Dictionary<string, string>

{

["reservation_id"] = reservation.Id.ToString(),

["event_id"] = req.EventId.ToString(),

["tier_id"] = req.TierId.ToString(),

["qty"] = req.Quantity.ToString()

},

LineItems = new List<SessionLineItemOptions>

{

new()

{

Quantity = req.Quantity,

PriceData = new SessionLineItemPriceDataOptions

{

Currency = "usd",

UnitAmount = tier.PriceCents,

ProductData = new SessionLineItemPriceDataProductDataOptions

{

Name = $"{tier.Event.Title} — {tier.Name}"

}

}

}

}

}, cancellationToken: ct);

reservation.StripeSessionId = session.Id;

await _db.SaveChangesAsync(ct);

return new CheckoutSessionDto(session.Url!, reservation.Id, reservation.ExpiresAt);

}

}

That’s the inventory-safe “reserve before pay” half.

# Node 2) Ticket issuance + QR token creation (on webhook)

## 2.1 QR token format (MVP)

token = "{ticketId}.{secret}"

You store hash(secret), never raw secret.

### Helper — extend

### Infrastructure/SecurityHelpers.cs

using System.Security.Cryptography;

using System.Text;

namespace Weup.Api.Infrastructure;

public static class SecurityHelpers

{

public static string Sha256Hex(string input)

{

var bytes = SHA256.HashData(Encoding.UTF8.GetBytes(input));

return Convert.ToHexString(bytes).ToLowerInvariant();

}

public static string NewSecret(int bytes = 24)

{

var buf = RandomNumberGenerator.GetBytes(bytes);

return Convert.ToBase64String(buf)

.Replace("+","-").Replace("/","_").TrimEnd('=');

}

// (Slugify stays as you had it)

}

# Node 3) Stripe webhook: idempotent + finalize reservation + issue tickets + convert reserved→sold

### Replace webhook controller —

### Controllers/StripeWebhookController.cs

using Microsoft.AspNetCore.Mvc;

using Microsoft.EntityFrameworkCore;

using Stripe;

using Stripe.Checkout;

using Weup.Api.Domain;

using Weup.Api.Infrastructure;

namespace Weup.Api.Controllers;

[ApiController]

public class StripeWebhookController : ControllerBase

{

private readonly WeupDb _db;

private readonly IConfiguration _cfg;

public StripeWebhookController(WeupDb db, IConfiguration cfg)

{

_db = db; _cfg = cfg;

}

[HttpPost("/api/webhooks/stripe")]

public async Task<IActionResult> Handle(CancellationToken ct)

{

var json = await new StreamReader(Request.Body).ReadToEndAsync(ct);

var sig = Request.Headers["Stripe-Signature"].ToString();

StripeConfiguration.ApiKey = _cfg["Stripe:SecretKey"];

Event stripeEvent;

try

{

var webhookSecret = _cfg["Stripe:WebhookSecret"];

stripeEvent = EventUtility.ConstructEvent(json, sig, webhookSecret);

}

catch

{

return BadRequest();

}

// Idempotency at provider-event level

var providerEventId = stripeEvent.Id;

var exists = await _db.WebhookEvents.AnyAsync(x =>

x.Provider == "stripe" && x.ProviderEventId == providerEventId, ct);

if (exists) return NoContent();

_db.WebhookEvents.Add(new ProviderWebhookEvent

{

Provider = "stripe",

ProviderEventId = providerEventId,

PayloadJson = json

});

try { await _db.SaveChangesAsync(ct); }

catch (DbUpdateException) { return NoContent(); } // race-safe

// Handle payment completion

if (stripeEvent.Type == Events.CheckoutSessionCompleted)

{

var session = stripeEvent.Data.Object as Session;

if (session is null) return NoContent();

// reservation_id in metadata

var ridStr = session.Metadata?["reservation_id"];

if (!Guid.TryParse(ridStr, out var reservationId)) return NoContent();

await FinalizeReservation(reservationId, session, ct);

}

return NoContent();

}

private async Task FinalizeReservation(Guid reservationId, Session session, CancellationToken ct)

{

// Transaction: mark reservation paid once, issue tickets, move counts

await using var tx = await _db.Database.BeginTransactionAsync(ct);

var res = await _db.TicketReservations

.SingleOrDefaultAsync(r => r.Id == reservationId, ct);

if (res is null) { await tx.RollbackAsync(ct); return; }

if (res.Status == ReservationStatus.Paid) { await tx.RollbackAsync(ct); return; }

// Expired reservation should not be honored

if (res.ExpiresAt < DateTimeOffset.UtcNow)

{

// Release reserved count

await ReleaseReservation(res, ct);

await tx.CommitAsync(ct);

return;

}

res.Status = ReservationStatus.Paid;

res.PaidAt = DateTimeOffset.UtcNow;

res.StripePaymentIntentId = session.PaymentIntentId;

// Convert reserved -> sold

// Decrement ReservedCount and increment SoldCount atomically

var rows = await _db.Database.ExecuteSqlInterpolatedAsync($@"

UPDATE ""TicketTiers""

SET ""ReservedCount"" = ""ReservedCount"" - {res.Quantity},

""SoldCount"" = ""SoldCount"" + {res.Quantity}

WHERE ""Id"" = {res.TierId}

AND ""ReservedCount"" >= {res.Quantity};

", ct);

if (rows != 1)

{

// Something inconsistent; mark canceled-like behavior

res.Status = ReservationStatus.Canceled;

await _db.SaveChangesAsync(ct);

await tx.CommitAsync(ct);

return;

}

// Issue tickets

for (var i = 0; i < res.Quantity; i++)

{

var secret = SecurityHelpers.NewSecret();

var ticket = new Ticket

{

EventId = res.EventId,

TierId = res.TierId,

ReservationId = res.Id,

BuyerEmail = res.BuyerEmail,

QrSecretHash = SecurityHelpers.Sha256Hex(secret),

};

_db.Tickets.Add(ticket);

// Optional: you can email token link later.

// token = $"{ticket.Id}.{secret}"

}

await _db.SaveChangesAsync(ct);

await tx.CommitAsync(ct);

}

private async Task ReleaseReservation(TicketReservation res, CancellationToken ct)

{

// Mark expired + release reserved units

res.Status = ReservationStatus.Expired;

await _db.Database.ExecuteSqlInterpolatedAsync($@"

UPDATE ""TicketTiers""

SET ""ReservedCount"" = ""ReservedCount"" - {res.Quantity}

WHERE ""Id"" = {res.TierId}

AND ""ReservedCount"" >= {res.Quantity};

", ct);

await _db.SaveChangesAsync(ct);

}

}

This gives you: no double-processing (provider event idempotency) + no oversell (atomic counters) + tickets created only after payment.

# Node 4) Background sweeper to expire unpaid reservations

### Hosted service —

### Infrastructure/ReservationSweeper.cs

using Microsoft.EntityFrameworkCore;

using Weup.Api.Domain;

namespace Weup.Api.Infrastructure;

public sealed class ReservationSweeper : BackgroundService

{

private readonly IServiceScopeFactory _scopeFactory;

private readonly ILogger<ReservationSweeper> _log;

public ReservationSweeper(IServiceScopeFactory scopeFactory, ILogger<ReservationSweeper> log)

{

_scopeFactory = scopeFactory;

_log = log;

}

protected override async Task ExecuteAsync(CancellationToken stoppingToken)

{

// sweep every 60s

while (!stoppingToken.IsCancellationRequested)

{

try

{

using var scope = _scopeFactory.CreateScope();

var db = scope.ServiceProvider.GetRequiredService<WeupDb>();

var now = DateTimeOffset.UtcNow;

var expired = await db.TicketReservations

.Where(r => r.Status == ReservationStatus.Pending && r.ExpiresAt < now)

.Take(200)

.ToListAsync(stoppingToken);

foreach (var res in expired)

{

res.Status = ReservationStatus.Expired;

await db.Database.ExecuteSqlInterpolatedAsync($@"

UPDATE ""TicketTiers""

SET ""ReservedCount"" = ""ReservedCount"" - {res.Quantity}

WHERE ""Id"" = {res.TierId}

AND ""ReservedCount"" >= {res.Quantity};

", stoppingToken);

}

if (expired.Count > 0)

{

await db.SaveChangesAsync(stoppingToken);

_log.LogInformation("Expired {count} reservations.", expired.Count);

}

}

catch (Exception ex)

{

_log.LogError(ex, "Reservation sweeper error.");

}

await Task.Delay(TimeSpan.FromSeconds(60), stoppingToken);

}

}

}

### Register it in

### Program.cs

builder.Services.AddHostedService<Weup.Api.Infrastructure.ReservationSweeper>();

# Node 5) Minimal “ticket retrieval” + door scan UX hook

You already have /api/checkin/scan. Now add a simple endpoint to fetch tickets by reservation id (used by the success page).

### Tickets controller —

### Controllers/TicketsController.cs

using Microsoft.AspNetCore.Mvc;

using Microsoft.EntityFrameworkCore;

using Weup.Api.Domain;

using Weup.Api.Infrastructure;

namespace Weup.Api.Controllers;

[ApiController]

public class TicketsController : ControllerBase

{

private readonly WeupDb _db;

public TicketsController(WeupDb db) => _db = db;

// For MVP: allow lookup by reservation id + email (light security)

// Later: auth or magic link token.

[HttpGet("/api/tickets/by-reservation/{reservationId:guid}")]

public async Task<ActionResult<List<object>>> GetByReservation(Guid reservationId, [FromQuery] string email, CancellationToken ct)

{

email = email.Trim().ToLowerInvariant();

var tickets = await _db.Tickets

.Where(t => t.ReservationId == reservationId && t.BuyerEmail.ToLower() == email)

.Select(t => new { t.Id, t.EventId, t.TierId, t.UsedAt })

.ToListAsync(ct);

return tickets;

}

// MVP: issue token for a ticket after payment (requires email match)

[HttpPost("/api/tickets/{ticketId:guid}/mint-token")]

public async Task<ActionResult<object>> MintToken(Guid ticketId, [FromQuery] string email, CancellationToken ct)

{

email = email.Trim().ToLowerInvariant();

var ticket = await _db.Tickets.SingleOrDefaultAsync(t => t.Id == ticketId, ct);

if (ticket is null) return NotFound();

if (!string.Equals(ticket.BuyerEmail, email, StringComparison.OrdinalIgnoreCase)) return Forbid();

// NOTE: Since we only store secret hash, minting a new secret invalidates old one.

// That’s acceptable in MVP; later you’ll store multiple valid secrets or a separate token table.

var secret = SecurityHelpers.NewSecret();

ticket.QrSecretHash = SecurityHelpers.Sha256Hex(secret);

await _db.SaveChangesAsync(ct);

var token = $"{ticket.Id}.{secret}";

return new { token };

}

}

# Quasar: add checkout success page (uses reservation id)

### Route add

{ path: '/checkout/success', component: () => import('pages/CheckoutSuccessPage.vue') },

### src/pages/CheckoutSuccessPage.vue

<template>

<q-page class="q-pa-md">

<div class="text-h6 q-mb-md">Payment complete</div>

<div v-if="loading">Loading tickets…</div>

<div v-else-if="err" class="text-negative">{{ err }}</div>

<div v-else>

<div class="q-mb-md">

Enter the same email you used at checkout to reveal tickets:

</div>

<q-input v-model="email" label="Email" class="q-mb-sm" />

<q-btn label="Load Tickets" @click="loadTickets" class="q-mb-md" />

<q-card v-for="t in tickets" :key="t.id" class="q-mb-sm">

<q-card-section>

<div class="row justify-between items-center">

<div>

<div class="text-subtitle2">Ticket {{ t.id }}</div>

<div class="text-caption" v-if="t.usedAt">Used: {{ new Date(t.usedAt).toLocaleString() }}</div>

<div class="text-caption" v-else>Not used</div>

</div>

<q-btn label="Mint QR Token" @click="mint(t.id)" />

</div>

<div v-if="t.token" class="q-mt-sm">

<div class="text-caption">Token (scan value):</div>

<q-input :model-value="t.token" readonly />

</div>

</q-card-section>

</q-card>

<div class="text-caption q-mt-lg">

Door staff scans the token value. (Pretty QR rendering can be added next.)

</div>

</div>

</q-page>

</template>

<script setup lang="ts">

import { ref } from 'vue';

import { useRoute } from 'vue-router';

import { apiGet, apiPost } from 'src/lib/api';

const route = useRoute();

const rid = route.query.rid as string;

const loading = ref(false);

const err = ref<string|null>(null);

const email = ref('');

const tickets = ref<any[]>([]);

async function loadTickets() {

if (!rid) { err.value = 'Missing reservation id.'; return; }

if (!email.value) return;

loading.value = true; err.value = null;

try {

tickets.value = await apiGet<any[]>(`/api/tickets/by-reservation/${rid}?email=${encodeURIComponent(email.value)}`);

} catch (e:any) {

err.value = e.message ?? String(e);

} finally {

loading.value = false;

}

}

async function mint(ticketId: string) {

try {

const res = await apiPost<{ token: string }>(`/api/tickets/${ticketId}/mint-token?email=${encodeURIComponent(email.value)}`, {});

const t = tickets.value.find(x => x.id === ticketId);

if (t) t.token = res.token;

} catch (e:any) {

err.value = e.message ?? String(e);

}

}

</script>

# Run it

- docker compose up -d postgres

- run migrations

dotnet ef migrations add Init --project api/Weup.Api --startup-project api/Weup.Api

dotnet ef database update --project api/Weup.Api --startup-project api/Weup.Api

- start API

dotnet run --project api/Weup.Api

- start Quasar

cd web/weup-quasar

quasar dev

# What you have now (the real loop)

- Oversell-proof inventory via ReservedCount + atomic SQL update

- 15-minute reservation TTL with sweeper releasing stock

- Stripe Checkout session creation with metadata → webhook correlation

- Webhook idempotency (provider event unique constraint)

- Tickets only after payment + token minting + door scanning endpoint

Next logical upgrades (fast wins) are: pretty QR rendering, email delivery (SendGrid/Twilio), and real auth/RBAC.

Alright. Here are the next 5 nodes implemented as a cohesive MVP “money loop” (Stripe Checkout → inventory-safe reservation → webhook → ticket issuance → QR scan → basic admin signals). No fluff, just the spine you can run.

# Node 1) Inventory-safe Stripe checkout (Reservations)

## 1.1 Add reservation + tier counters (no oversell)

### Update entities —

### Domain/Entities.cs

### (add fields + new entity)

using System.ComponentModel.DataAnnotations;

using Microsoft.EntityFrameworkCore;

namespace Weup.Api.Domain;

public enum EventStatus { Draft, Published, Archived }

public enum VendorAppStatus { Pending, Approved, Rejected }

public enum ReservationStatus { Pending, Paid, Expired, Canceled }

public sealed class Event

{

[Key] public Guid Id { get; set; } = Guid.NewGuid();

[MaxLength(80)] public string Slug { get; set; } = default!;

[MaxLength(180)] public string Title { get; set; } = default!;

public string? Description { get; set; }

public string? FlyerUrl { get; set; }

public DateTimeOffset StartsAt { get; set; }

[MaxLength(200)] public string Venue { get; set; } = default!;

public EventStatus Status { get; set; } = EventStatus.Draft;

public List<TicketTier> TicketTiers { get; set; } = new();

public List<VendorApplication> VendorApplications { get; set; } = new();

}

public sealed class TicketTier

{

[Key] public Guid Id { get; set; } = Guid.NewGuid();

public Guid EventId { get; set; }

public Event Event { get; set; } = default!;

[MaxLength(120)] public string Name { get; set; } = default!;

public int PriceCents { get; set; }

public int Inventory { get; set; }

// Prevent oversell using atomic updates:

public int SoldCount { get; set; } = 0;

public int ReservedCount { get; set; } = 0;

}

public sealed class TicketReservation

{

[Key] public Guid Id { get; set; } = Guid.NewGuid();

public Guid EventId { get; set; }

public Guid TierId { get; set; }

public int Quantity { get; set; }

[MaxLength(320)] public string BuyerEmail { get; set; } = default!;

public ReservationStatus Status { get; set; } = ReservationStatus.Pending;

public DateTimeOffset ExpiresAt { get; set; }

// Stripe linkage

[MaxLength(120)] public string? StripeSessionId { get; set; }

[MaxLength(120)] public string? StripePaymentIntentId { get; set; }

public DateTimeOffset CreatedAt { get; set; } = DateTimeOffset.UtcNow;

public DateTimeOffset? PaidAt { get; set; }

}

public sealed class Ticket

{

[Key] public Guid Id { get; set; } = Guid.NewGuid();

public Guid EventId { get; set; }

public Guid TierId { get; set; }

public Guid ReservationId { get; set; }

[MaxLength(320)] public string BuyerEmail { get; set; } = default!;

public DateTimeOffset? UsedAt { get; set; }

// Store a hash, not raw secret:

[MaxLength(128)] public string QrSecretHash { get; set; } = default!;

}

public sealed class VendorApplication

{

[Key] public Guid Id { get; set; } = Guid.NewGuid();

public Guid EventId { get; set; }

public Event Event { get; set; } = default!;

[MaxLength(180)] public string VendorName { get; set; } = default!;

[MaxLength(320)] public string Email { get; set; } = default!;

public string? Note { get; set; }

public VendorAppStatus Status { get; set; } = VendorAppStatus.Pending;

public string? FeeProviderTxnId { get; set; }

}

public sealed class ProviderWebhookEvent

{

[Key] public Guid Id { get; set; } = Guid.NewGuid();

[MaxLength(40)] public string Provider { get; set; } = "stripe";

[MaxLength(120)] public string ProviderEventId { get; set; } = default!;

public string PayloadJson { get; set; } = default!;

public DateTimeOffset ReceivedAt { get; set; } = DateTimeOffset.UtcNow;

}

public sealed class WeupDb : DbContext

{

public WeupDb(DbContextOptions<WeupDb> options) : base(options) { }

public DbSet<Event> Events => Set<Event>();

public DbSet<TicketTier> TicketTiers => Set<TicketTier>();

public DbSet<Ticket> Tickets => Set<Ticket>();

public DbSet<TicketReservation> TicketReservations => Set<TicketReservation>();

public DbSet<VendorApplication> VendorApplications => Set<VendorApplication>();

public DbSet<ProviderWebhookEvent> WebhookEvents => Set<ProviderWebhookEvent>();

protected override void OnModelCreating(ModelBuilder b)

{

b.Entity<Event>().HasIndex(x => x.Slug).IsUnique();

b.Entity<ProviderWebhookEvent>()

.HasIndex(x => new { x.Provider, x.ProviderEventId })

.IsUnique();

b.Entity<TicketReservation>()

.HasIndex(x => x.StripeSessionId);

b.Entity<TicketTier>()

.HasCheckConstraint("CK_TicketTier_NonNegative", "\"SoldCount\" >= 0 AND \"ReservedCount\" >= 0");

}

}

## 1.2 Stripe checkout endpoint (creates reservation, increments ReservedCount atomically)

### Install packages

dotnet add api/Weup.Api package Stripe.net

dotnet add api/Weup.Api package Npgsql.EntityFrameworkCore.PostgreSQL

dotnet add api/Weup.Api package Microsoft.EntityFrameworkCore.Design

dotnet add api/Weup.Api package Swashbuckle.AspNetCore

### Add config in

### appsettings.json

{

"ConnectionStrings": {

"WeupDb": "Host=localhost;Port=5432;Database=weup;Username=weup;Password=weup"

},

"Stripe": {

"SecretKey": "sk_test_replace_me",

"WebhookSecret": "whsec_replace_me",

"SuccessUrl": "http://localhost:9000/#/checkout/success?rid={RESERVATION_ID}",

"CancelUrl": "http://localhost:9000/#/checkout/cancel?rid={RESERVATION_ID}"

}

}

### DTO add —

### Controllers/Contracts.cs

public record CheckoutSessionDto(string CheckoutUrl, Guid ReservationId, DateTimeOffset ExpiresAt);

### Checkout controller —

### Controllers/CheckoutController.cs

using Microsoft.AspNetCore.Mvc;

using Microsoft.EntityFrameworkCore;

using Stripe;

using Stripe.Checkout;

using Weup.Api.Controllers.Contracts;

using Weup.Api.Domain;

namespace Weup.Api.Controllers;

[ApiController]

public class CheckoutController : ControllerBase

{

private readonly WeupDb _db;

private readonly IConfiguration _cfg;

public CheckoutController(WeupDb db, IConfiguration cfg)

{

_db = db;

_cfg = cfg;

}

[HttpPost("/api/checkout/tickets")]

public async Task<ActionResult<CheckoutSessionDto>> CreateTicketCheckout(

[FromBody] CreateTicketCheckoutRequest req,

CancellationToken ct)

{

if (req.Quantity < 1 || req.Quantity > 10) return BadRequest("Invalid quantity.");

// Load tier + event basics

var tier = await _db.TicketTiers

.Include(t => t.Event)

.SingleOrDefaultAsync(t => t.Id == req.TierId && t.EventId == req.EventId, ct);

if (tier is null) return NotFound("Tier not found.");

if (tier.Event.Status != EventStatus.Published) return BadRequest("Event is not published.");

// Reserve inventory atomically:

// UPDATE TicketTiers SET ReservedCount = ReservedCount + @qty

// WHERE Id=@tierId AND (SoldCount + ReservedCount + @qty) <= Inventory;

var rows = await _db.Database.ExecuteSqlInterpolatedAsync($@"

UPDATE ""TicketTiers""

SET ""ReservedCount"" = ""ReservedCount"" + {req.Quantity}

WHERE ""Id"" = {tier.Id}

AND (""SoldCount"" + ""ReservedCount"" + {req.Quantity}) <= ""Inventory"";

", ct);

if (rows != 1) return Conflict("Sold out / insufficient remaining.");

// Create reservation (15 min TTL)

var reservation = new TicketReservation

{

EventId = req.EventId,

TierId = req.TierId,

Quantity = req.Quantity,

BuyerEmail = req.BuyerEmail.Trim(),

Status = ReservationStatus.Pending,

ExpiresAt = DateTimeOffset.UtcNow.AddMinutes(15),

};

_db.TicketReservations.Add(reservation);

await _db.SaveChangesAsync(ct);

// Stripe

StripeConfiguration.ApiKey = _cfg["Stripe:SecretKey"];

var successUrl = (_cfg["Stripe:SuccessUrl"] ?? "").Replace("{RESERVATION_ID}", reservation.Id.ToString());

var cancelUrl  = (_cfg["Stripe:CancelUrl"] ?? "").Replace("{RESERVATION_ID}", reservation.Id.ToString());

var sessionService = new SessionService();

var session = await sessionService.CreateAsync(new SessionCreateOptions

{

Mode = "payment",

CustomerEmail = reservation.BuyerEmail,

SuccessUrl = successUrl,

CancelUrl = cancelUrl,

Metadata = new Dictionary<string, string>

{

["reservation_id"] = reservation.Id.ToString(),

["event_id"] = req.EventId.ToString(),

["tier_id"] = req.TierId.ToString(),

["qty"] = req.Quantity.ToString()

},

LineItems = new List<SessionLineItemOptions>

{

new()

{

Quantity = req.Quantity,

PriceData = new SessionLineItemPriceDataOptions

{

Currency = "usd",

UnitAmount = tier.PriceCents,

ProductData = new SessionLineItemPriceDataProductDataOptions

{

Name = $"{tier.Event.Title} — {tier.Name}"

}

}

}

}

}, cancellationToken: ct);

reservation.StripeSessionId = session.Id;

await _db.SaveChangesAsync(ct);

return new CheckoutSessionDto(session.Url!, reservation.Id, reservation.ExpiresAt);

}

}

That’s the inventory-safe “reserve before pay” half.

# Node 2) Ticket issuance + QR token creation (on webhook)

## 2.1 QR token format (MVP)

token = "{ticketId}.{secret}"

You store hash(secret), never raw secret.

### Helper — extend

### Infrastructure/SecurityHelpers.cs

using System.Security.Cryptography;

using System.Text;

namespace Weup.Api.Infrastructure;

public static class SecurityHelpers

{

public static string Sha256Hex(string input)

{

var bytes = SHA256.HashData(Encoding.UTF8.GetBytes(input));

return Convert.ToHexString(bytes).ToLowerInvariant();

}

public static string NewSecret(int bytes = 24)

{

var buf = RandomNumberGenerator.GetBytes(bytes);

return Convert.ToBase64String(buf)

.Replace("+","-").Replace("/","_").TrimEnd('=');

}

// (Slugify stays as you had it)

}

# Node 3) Stripe webhook: idempotent + finalize reservation + issue tickets + convert reserved→sold

### Replace webhook controller —

### Controllers/StripeWebhookController.cs

using Microsoft.AspNetCore.Mvc;

using Microsoft.EntityFrameworkCore;

using Stripe;

using Stripe.Checkout;

using Weup.Api.Domain;

using Weup.Api.Infrastructure;

namespace Weup.Api.Controllers;

[ApiController]

public class StripeWebhookController : ControllerBase

{

private readonly WeupDb _db;

private readonly IConfiguration _cfg;

public StripeWebhookController(WeupDb db, IConfiguration cfg)

{

_db = db; _cfg = cfg;

}

[HttpPost("/api/webhooks/stripe")]

public async Task<IActionResult> Handle(CancellationToken ct)

{

var json = await new StreamReader(Request.Body).ReadToEndAsync(ct);

var sig = Request.Headers["Stripe-Signature"].ToString();

StripeConfiguration.ApiKey = _cfg["Stripe:SecretKey"];

Event stripeEvent;

try

{

var webhookSecret = _cfg["Stripe:WebhookSecret"];

stripeEvent = EventUtility.ConstructEvent(json, sig, webhookSecret);

}

catch

{

return BadRequest();

}

// Idempotency at provider-event level

var providerEventId = stripeEvent.Id;

var exists = await _db.WebhookEvents.AnyAsync(x =>

x.Provider == "stripe" && x.ProviderEventId == providerEventId, ct);

if (exists) return NoContent();

_db.WebhookEvents.Add(new ProviderWebhookEvent

{

Provider = "stripe",

ProviderEventId = providerEventId,

PayloadJson = json

});

try { await _db.SaveChangesAsync(ct); }

catch (DbUpdateException) { return NoContent(); } // race-safe

// Handle payment completion

if (stripeEvent.Type == Events.CheckoutSessionCompleted)

{

var session = stripeEvent.Data.Object as Session;

if (session is null) return NoContent();

// reservation_id in metadata

var ridStr = session.Metadata?["reservation_id"];

if (!Guid.TryParse(ridStr, out var reservationId)) return NoContent();

await FinalizeReservation(reservationId, session, ct);

}

return NoContent();

}

private async Task FinalizeReservation(Guid reservationId, Session session, CancellationToken ct)

{

// Transaction: mark reservation paid once, issue tickets, move counts

await using var tx = await _db.Database.BeginTransactionAsync(ct);

var res = await _db.TicketReservations

.SingleOrDefaultAsync(r => r.Id == reservationId, ct);

if (res is null) { await tx.RollbackAsync(ct); return; }

if (res.Status == ReservationStatus.Paid) { await tx.RollbackAsync(ct); return; }

// Expired reservation should not be honored

if (res.ExpiresAt < DateTimeOffset.UtcNow)

{

// Release reserved count

await ReleaseReservation(res, ct);

await tx.CommitAsync(ct);

return;

}

res.Status = ReservationStatus.Paid;

res.PaidAt = DateTimeOffset.UtcNow;

res.StripePaymentIntentId = session.PaymentIntentId;

// Convert reserved -> sold

// Decrement ReservedCount and increment SoldCount atomically

var rows = await _db.Database.ExecuteSqlInterpolatedAsync($@"

UPDATE ""TicketTiers""

SET ""ReservedCount"" = ""ReservedCount"" - {res.Quantity},

""SoldCount"" = ""SoldCount"" + {res.Quantity}

WHERE ""Id"" = {res.TierId}

AND ""ReservedCount"" >= {res.Quantity};

", ct);

if (rows != 1)

{

// Something inconsistent; mark canceled-like behavior

res.Status = ReservationStatus.Canceled;

await _db.SaveChangesAsync(ct);

await tx.CommitAsync(ct);

return;

}

// Issue tickets

for (var i = 0; i < res.Quantity; i++)

{

var secret = SecurityHelpers.NewSecret();

var ticket = new Ticket

{

EventId = res.EventId,

TierId = res.TierId,

ReservationId = res.Id,

BuyerEmail = res.BuyerEmail,

QrSecretHash = SecurityHelpers.Sha256Hex(secret),

};

_db.Tickets.Add(ticket);

// Optional: you can email token link later.

// token = $"{ticket.Id}.{secret}"

}

await _db.SaveChangesAsync(ct);

await tx.CommitAsync(ct);

}

private async Task ReleaseReservation(TicketReservation res, CancellationToken ct)

{

// Mark expired + release reserved units

res.Status = ReservationStatus.Expired;

await _db.Database.ExecuteSqlInterpolatedAsync($@"

UPDATE ""TicketTiers""

SET ""ReservedCount"" = ""ReservedCount"" - {res.Quantity}

WHERE ""Id"" = {res.TierId}

AND ""ReservedCount"" >= {res.Quantity};

", ct);

await _db.SaveChangesAsync(ct);

}

}

This gives you: no double-processing (provider event idempotency) + no oversell (atomic counters) + tickets created only after payment.

# Node 4) Background sweeper to expire unpaid reservations

### Hosted service —

### Infrastructure/ReservationSweeper.cs

using Microsoft.EntityFrameworkCore;

using Weup.Api.Domain;

namespace Weup.Api.Infrastructure;

public sealed class ReservationSweeper : BackgroundService

{

private readonly IServiceScopeFactory _scopeFactory;

private readonly ILogger<ReservationSweeper> _log;

public ReservationSweeper(IServiceScopeFactory scopeFactory, ILogger<ReservationSweeper> log)

{

_scopeFactory = scopeFactory;

_log = log;

}

protected override async Task ExecuteAsync(CancellationToken stoppingToken)

{

// sweep every 60s

while (!stoppingToken.IsCancellationRequested)

{

try

{

using var scope = _scopeFactory.CreateScope();

var db = scope.ServiceProvider.GetRequiredService<WeupDb>();

var now = DateTimeOffset.UtcNow;

var expired = await db.TicketReservations

.Where(r => r.Status == ReservationStatus.Pending && r.ExpiresAt < now)

.Take(200)

.ToListAsync(stoppingToken);

foreach (var res in expired)

{

res.Status = ReservationStatus.Expired;

await db.Database.ExecuteSqlInterpolatedAsync($@"

UPDATE ""TicketTiers""

SET ""ReservedCount"" = ""ReservedCount"" - {res.Quantity}

WHERE ""Id"" = {res.TierId}

AND ""ReservedCount"" >= {res.Quantity};

", stoppingToken);

}

if (expired.Count > 0)

{

await db.SaveChangesAsync(stoppingToken);

_log.LogInformation("Expired {count} reservations.", expired.Count);

}

}

catch (Exception ex)

{

_log.LogError(ex, "Reservation sweeper error.");

}

await Task.Delay(TimeSpan.FromSeconds(60), stoppingToken);

}

}

}

### Register it in

### Program.cs

builder.Services.AddHostedService<Weup.Api.Infrastructure.ReservationSweeper>();

# Node 5) Minimal “ticket retrieval” + door scan UX hook

You already have /api/checkin/scan. Now add a simple endpoint to fetch tickets by reservation id (used by the success page).

### Tickets controller —

### Controllers/TicketsController.cs

using Microsoft.AspNetCore.Mvc;

using Microsoft.EntityFrameworkCore;

using Weup.Api.Domain;

using Weup.Api.Infrastructure;

namespace Weup.Api.Controllers;

[ApiController]

public class TicketsController : ControllerBase

{

private readonly WeupDb _db;

public TicketsController(WeupDb db) => _db = db;

// For MVP: allow lookup by reservation id + email (light security)

// Later: auth or magic link token.

[HttpGet("/api/tickets/by-reservation/{reservationId:guid}")]

public async Task<ActionResult<List<object>>> GetByReservation(Guid reservationId, [FromQuery] string email, CancellationToken ct)

{

email = email.Trim().ToLowerInvariant();

var tickets = await _db.Tickets

.Where(t => t.ReservationId == reservationId && t.BuyerEmail.ToLower() == email)

.Select(t => new { t.Id, t.EventId, t.TierId, t.UsedAt })

.ToListAsync(ct);

return tickets;

}

// MVP: issue token for a ticket after payment (requires email match)

[HttpPost("/api/tickets/{ticketId:guid}/mint-token")]

public async Task<ActionResult<object>> MintToken(Guid ticketId, [FromQuery] string email, CancellationToken ct)

{

email = email.Trim().ToLowerInvariant();

var ticket = await _db.Tickets.SingleOrDefaultAsync(t => t.Id == ticketId, ct);

if (ticket is null) return NotFound();

if (!string.Equals(ticket.BuyerEmail, email, StringComparison.OrdinalIgnoreCase)) return Forbid();

// NOTE: Since we only store secret hash, minting a new secret invalidates old one.

// That’s acceptable in MVP; later you’ll store multiple valid secrets or a separate token table.

var secret = SecurityHelpers.NewSecret();

ticket.QrSecretHash = SecurityHelpers.Sha256Hex(secret);

await _db.SaveChangesAsync(ct);

var token = $"{ticket.Id}.{secret}";

return new { token };

}

}

# Quasar: add checkout success page (uses reservation id)

### Route add

{ path: '/checkout/success', component: () => import('pages/CheckoutSuccessPage.vue') },

### src/pages/CheckoutSuccessPage.vue

<template>

<q-page class="q-pa-md">

<div class="text-h6 q-mb-md">Payment complete</div>

<div v-if="loading">Loading tickets…</div>

<div v-else-if="err" class="text-negative">{{ err }}</div>

<div v-else>

<div class="q-mb-md">

Enter the same email you used at checkout to reveal tickets:

</div>

<q-input v-model="email" label="Email" class="q-mb-sm" />

<q-btn label="Load Tickets" @click="loadTickets" class="q-mb-md" />

<q-card v-for="t in tickets" :key="t.id" class="q-mb-sm">

<q-card-section>

<div class="row justify-between items-center">

<div>

<div class="text-subtitle2">Ticket {{ t.id }}</div>

<div class="text-caption" v-if="t.usedAt">Used: {{ new Date(t.usedAt).toLocaleString() }}</div>

<div class="text-caption" v-else>Not used</div>

</div>

<q-btn label="Mint QR Token" @click="mint(t.id)" />

</div>

<div v-if="t.token" class="q-mt-sm">

<div class="text-caption">Token (scan value):</div>

<q-input :model-value="t.token" readonly />

</div>

</q-card-section>

</q-card>

<div class="text-caption q-mt-lg">

Door staff scans the token value. (Pretty QR rendering can be added next.)

</div>

</div>

</q-page>

</template>

<script setup lang="ts">

import { ref } from 'vue';

import { useRoute } from 'vue-router';

import { apiGet, apiPost } from 'src/lib/api';

const route = useRoute();

const rid = route.query.rid as string;

const loading = ref(false);

const err = ref<string|null>(null);

const email = ref('');

const tickets = ref<any[]>([]);

async function loadTickets() {

if (!rid) { err.value = 'Missing reservation id.'; return; }

if (!email.value) return;

loading.value = true; err.value = null;

try {

tickets.value = await apiGet<any[]>(`/api/tickets/by-reservation/${rid}?email=${encodeURIComponent(email.value)}`);

} catch (e:any) {

err.value = e.message ?? String(e);

} finally {

loading.value = false;

}

}

async function mint(ticketId: string) {

try {

const res = await apiPost<{ token: string }>(`/api/tickets/${ticketId}/mint-token?email=${encodeURIComponent(email.value)}`, {});

const t = tickets.value.find(x => x.id === ticketId);

if (t) t.token = res.token;

} catch (e:any) {

err.value = e.message ?? String(e);

}

}

</script>

# Run it

- docker compose up -d postgres

- run migrations

dotnet ef migrations add Init --project api/Weup.Api --startup-project api/Weup.Api

dotnet ef database update --project api/Weup.Api --startup-project api/Weup.Api

- start API

dotnet run --project api/Weup.Api

- start Quasar

cd web/weup-quasar

quasar dev

# What you have now (the real loop)

- Oversell-proof inventory via ReservedCount + atomic SQL update

- 15-minute reservation TTL with sweeper releasing stock

- Stripe Checkout session creation with metadata → webhook correlation

- Webhook idempotency (provider event unique constraint)

- Tickets only after payment + token minting + door scanning endpoint

Next logical upgrades (fast wins) are: pretty QR rendering, email delivery (SendGrid/Twilio), and real auth/RBAC.

You can get to “I edit files on my iPhone → they end up on GitHub” with Working Copy + Shortcuts in two solid ways:

- Using Working Copy’s Shortcuts actions (cleanest)

- Using Working Copy x-callback-url URLs (most controllable; supports one-tap “pull → commit → push”)

I’ll give you both, plus the exact Shortcut recipes.

## A) One-time setup (GitHub → Working Copy)

### 1) Create a GitHub Personal Access Token (PAT)

Working Copy typically authenticates to GitHub using a PAT. Create one in GitHub settings (Developer settings → Personal access tokens).

Minimum scope is usually repo for private repos; Working Copy’s guide lists additional scopes if you want the full feature set.

### 2) In Working Copy: clone your repo + connect GitHub

- Open Working Copy → Clone repository (or add remote) using your GitHub repo URL.

- Add your PAT in Working Copy’s GitHub integration / credentials.

### 3) Make your repo editable from iOS Files (recommended)

In Working Copy, enable its Files integration / external folder access so you can edit files using Files, Text editors, etc., and those edits appear as Git changes in Working Copy.

## B) The “best” automation pattern

You want two automations:

- On Open (editor app) → Pull (so you edit the latest)

- On Close (editor app) → Commit + Push (so GitHub updates when you’re done)

A lot of iOS automations can run without prompting if you turn off Ask Before Running, but some triggers still require confirmation depending on iOS rules.

## Option 1 (recommended): Use Working Copy’s Shortcuts actions

Working Copy exposes actions like “Pull Repository”, “Stage for Commit”, etc. (people use them exactly for app open/close automations).

### Shortcut 1:

### WeUP — Pull

In Shortcuts:

- New Shortcut → name it WeUP — Pull

- Add action: Working Copy → Pull Repository

- Choose your repo

### Shortcut 2:

### WeUP — Commit + Push

- New Shortcut → name it WeUP — Commit + Push

- Add action: Working Copy → Stage for Commit (Path: * or repo root)

- Add action: Ask for Input (“Commit message?”)

- Add action: Working Copy → Commit (use the input as message)

- Add action: Working Copy → Push Repository

### Personal Automations

- Automation → App → “When [Your editor app] is opened” → Run Shortcut → WeUP — Pull

- Automation → App → “When [Your editor app] is closed” → Run Shortcut → WeUP — Commit + Push

This is the most “native iOS” flow.

## Option 2: Use x-callback-url (power-user / bulletproof)

Working Copy supports x-callback-url, including a chain command that can run multiple git actions in one go (pull → commit → push).

### 0) Get your Working Copy URL key (optional but recommended)

Working Copy can require a key parameter for fully automated actions; their docs mention “callback key” usage and show it in examples.

### Shortcut:

### WeUP — Sync (Pull → Commit → Push)

In Shortcuts:

- New Shortcut → WeUP — Sync

- Action: Ask for Input → “Commit message”

- Action: URL Encode (encode the commit message)

- Action: Open URLs with a URL like this:

working-copy://x-callback-url/chain

?repo=WeUP

&key=YOUR_WC_URL_KEY

&command=pull

&command=commit

&message=YOUR_URL_ENCODED_COMMIT_MESSAGE

&command=push

Working Copy’s docs show the chain pattern and push/pull/commit endpoints.

### Shortcut:

### WeUP — Push (no prompt)

If you’re okay with Working Copy showing the commit UI (less “fully automatic”), you can omit message so it becomes interactive (docs note interactive commit is allowed without the callback key).

## C) “How do I get the files from ChatGPT into the repo?”

Fastest iPhone workflow:

- In ChatGPT, copy each file content

- In the Files app, open the Working Copy repo folder

- Create the file path (folders as needed)

- Paste → Save

- Run WeUP — Commit + Push (or let your automation do it)

If you want it even more automatic, you can build a Shortcut that:

- Takes clipboard text

- Asks “path?” (e.g., api/Weup.Api/Infrastructure/QrCodeService.cs)

- Saves file into the repo folder

- Then runs Commit + Push

(That’s basically turning your phone into a tiny CI goblin.)

## D) Minimal checklist to make this “actually work” without pain

- Use one repo folder as the source of truth (don’t edit copies elsewhere).

- Always Pull on open before editing (prevents conflicts).

- Keep commit messages short and consistent on mobile:

 mobile: qr/email/auth files

- If you hit merge conflicts: open Working Copy and resolve there (don’t fight it in Files).

If you tell me the repo name you used inside Working Copy (e.g., WeUP vs weup-api) and which iOS app you edit in (Files, Textastic, VS Code for iOS, etc.), I can tailor the exact automation triggers + the exact URL (repo parameter must match what Working Copy calls it).

Think of Cab Driver + Concierge + Working Copy as a three-stage assembly line:

- Cab Driver turns “build me an app” into a DAG plan + budgets + checkpoints (no execution).

- Concierge runs the DAG node-by-node, producing repo-ready file bundles and checkpoint capsules.

- You paste those files into Working Copy on iPhone, then commit/push (optionally automated).

Below is the “battle-tested” way to do it so you can create full applications without drowning in chat spaghetti.

## The Operating Procedure (how you run it every time)

### 0) Decide the “unit of work” size

Cab Driver’s job is to slice your build into small, testable nodes and checkpoint frequently (every ~3 nodes for complex builds).

Your practical target on mobile:

- One node = one coherent file-bundle shipment (e.g., “Auth/RBAC skeleton”, “QR service + endpoint + UI screen”, “SendGrid email service + config + test stub”).

- Checkpoint = you commit/push and confirm it runs (or at least builds).

## 1) Start with Cab Driver: plan + preflight + handoff

Use this exact command pattern:

### A) Ask Cab Driver for a build plan

Cab Driver must output a structured plan object + a one-line “next command” for Concierge.

Example prompt (copy/paste):

CAB_DRIVER:

Goal: Build WeUP MVP as a fullstack app that can run locally + deploy later.

Constraints:

- Stack: .NET 8, C#, PostgreSQL, Vue 3 + Quasar

- Mobile-first workflow: I will paste files into Working Copy on iPhone

- Must include: real auth + RBAC, pretty QR rendering, email delivery (SendGrid/Twilio), vendor onboarding + ticket purchase flow (stub ok)

Outputs:

- Repo scaffold + file tree

- Incremental file bundles per node (each bundle includes paths + contents)

- Ship manifest per checkpoint

Timebox: 14 days

### B) Cab Driver runs “preflight” (structural sanity)

Preflight checks the DAG is valid (no cycles, dependencies make sense, budgets sane).

### C) Cab Driver emits a ConciergeHandoff

Cab Driver v2’s handoff object includes: charter, DAG nodes, checkpoints, budgets, ledger schedule, and preflight report.

Cab Driver will then give you the bridge line that looks like:

- “CONCIERGE: INGEST_PLAN … start_node=N1 stop_at=CP1”

## 2) Concierge: run the DAG one node at a time and ship file bundles

Concierge’s execution rhythm is:

- RUN_NODE N0

- RUN_NODE N1

- RUN_NODE N2

- CHECKPOINT COMMIT (CP1): ship manifest + capsule

Your spec explicitly expects checkpoint commit and shipping assembly behaviors (manifest + hashes).

And Cab Driver v1 references packaging as a named step that emits a ship manifest + capsule.

### What you should demand as Concierge output for

### every

### code-producing node

Make Concierge output only this structure (so it’s pasteable into Working Copy without guesswork):

Node Output: FileBundle

{

"node_id": "N3",

"summary": "Auth + RBAC skeleton (JWT + policies + roles seed)",

"files": [

{ "path": "src/Weup.Api/Program.cs", "content": "..." },

{ "path": "src/Weup.Api/Auth/JwtOptions.cs", "content": "..." },

{ "path": "src/Weup.Api/Auth/RbacPolicies.cs", "content": "..." }

],

"commands": [

"dotnet restore",

"dotnet build"

],

"notes": [

"Env vars required: JWT__Issuer, JWT__Audience, JWT__Key"

]

}

### What you should demand at each checkpoint (CP1/CP2/CP3)

Checkpoint Output: ShipManifest

- “What changed”

- List of files

- Minimal run commands

- Any config keys added

This matches the intent of the ledger/checkpoint + shipping system (checkpoint snapshot + ship assemble/stamp).

## 3) Working Copy: how you “apply” a FileBundle fast on iPhone

For each node:

- Open Working Copy → your repo → browse to the root

- Create folders as needed

- For each file in the bundle:

  - Add new file at path

  - Paste content

- In Working Copy:

  - Review diff

  - Commit with message: N3: auth+rback skeleton

  - Push

That’s it. You’ve just “executed” a Concierge node in the real world.

### The trick that keeps this scalable

One node = one commit.

So if node N4 (QR rendering) breaks something, you can revert cleanly without messing up auth.

## The “Full App Build” DAG template you should use (practically)

Cab Driver already has a template concept for complex multi-phase builds.

For code shipping, you want a DAG roughly like:

- N0 ScopeExtract → confirm MVP boundaries

- N1 ArchDesign → services, DB, auth, UI slices

- N2 RepoScaffold → solution structure + basic build

- N3 AuthRBAC → login/register, roles, policies

- N4 QRCore → QR generator service + endpoint + “pretty render” options

- N5 EmailDelivery → SendGrid/Twilio integration + templates + queue stub

- N6 TicketingSlice → events, ticket purchase (stub), QR issuance

- N7 VendorOnboarding → vendor CRUD + fee collection stub

- N8 QuasarUI → login + dashboard + QR display

- N9 Packaging/Ledger → ship manifest + capsule (checkpoint)

Cab Driver v1 explicitly treats “Packaging + Ledger” as a thing; you want that at the end of each checkpoint segment.

## How this becomes “create full applications”

Because you’re not asking the model to “write the whole app” in one mega-response. You’re asking it to:

- plan deterministically (Cab Driver),

- execute in bounded, testable chunks (Concierge),

- ship as file bundles + manifests (you apply in Working Copy),

- checkpoint frequently (so the process can resume even if chat context shifts).

That’s literally the point of the Cab Driver → Concierge handoff architecture.

## The “Do this next” script (no guesswork)

Paste these, in order:

- Cab Driver plan request (the big prompt in section 1A)

- When Cab Driver returns the plan + bridge line, run:

  - CONCIERGE: INGEST_PLAN request_id=... | ... | start_node=N0 | stop_at=CP1

- Then:

  - CONCIERGE: RUN_NODE N0

  - CONCIERGE: RUN_NODE N1

  - CONCIERGE: RUN_NODE N2

  - CONCIERGE: CHECKPOINT COMMIT CP1 (emit ShipManifest + Capsule)

- Apply CP1 file bundles in Working Copy → commit/push.

- Continue nodes N3–N5 → CP2 → commit/push.

- Continue N6–N8 → CP3 → commit/push.

No mysticism required—just ruthless chunking and clean commits.

When you’re ready, I can produce the exact Cab Driver plan + Concierge DAG for the WeUP application build (with nodes specifically shaped around “mobile paste into Working Copy”), and then we can start running N0 immediately.

Alright, Concierge—here’s the Cab Driver → Concierge ingest pack for building a full WeUP application via Working Copy on iPhone, sliced into small, pasteable file-bundles, checkpointed every few nodes, with a proper preflight gate and a one-line command interface. This follows the Cab Driver v2 ConciergeHandoff schema  , the preflight validator rules  , and the bridge line format  .

### What you’re getting

- A CabDriverPlan (human-readable summary)

- A ConciergeHandoff JSON (what Concierge ingests at CP0)

- A preflight report embedded (PASS)

- A checkpoint schedule (CP0/CP1/CP2/CP3/FINAL) aligned to the ledger cadence

- The exact next command line to start running nodes

## 1) CabDriverPlan (summary)

Intent: Build WeUP MVP (auth/RBAC + QR + email delivery + event/ticket slice + admin UI) and emit Phase 2/3 plans, using .NET 8 + C# + Postgres + Vue 3 + Quasar, optimized for “paste into Working Copy” delivery.

Cadence: checkpoint every ~3 nodes (so you commit/push cleanly and survive chat truncation), matching the capsule + ledger survival design  .

Template selected: TEMPLATE-PRODUCT-BUILD-3PHASE

## 2) ConciergeHandoff (ingestable JSON)

{

"handoff_id": "CDH-20260102-0001",

"from": "CabDriver",

"to": "Concierge",

"plan_id": "CDP-20260102-0001",

"charter": {

"scope": "WeUP full app build: MVP + Phase2/3 plans, optimized for Working Copy mobile file application",

"allowed_sources": ["chat", "uploaded_files"],

"allowed_tools": ["none"],

"execution_tools_allowed_for_concierge": ["file_search", "python", "image_gen"],

"approval_policy": { "quorum_required_for": ["spend", "legal", "publish"] },

"definition_of_done": [

"Each IMPLEMENT node outputs a FileBundle: list of files with full paths + full contents + minimal run commands",

"Each CHECKPOINT outputs: ShipManifest + Capsule (10-20 lines) + next node pointer",

"No hidden dependencies: every config key/env var is explicitly listed in node notes",

"MVP builds locally via docker-compose (postgres) + dotnet build + quasar dev (or build notes)"

],

"mobile_workflow_rules": [

"One node = one commit in Working Copy",

"No single node outputs more than ~12 files unless it is RepoScaffold",

"Prefer additive changes over refactors until CP3"

]

},

"dag": {

"nodes": [

{

"id": "N0",

"type": "SCOPE_EXTRACT",

"depends_on": [],

"inputs": ["WeUP concept from chat context"],

"outputs": ["docs/00-scope.md", "docs/00-assumptions.md", "docs/00-definition-of-done.md"]

},

{

"id": "N1",

"type": "PRD",

"depends_on": ["N0"],

"inputs": ["docs/00-scope.md"],

"outputs": ["docs/01-PRD-WeUP.md"]

},

{

"id": "N2",

"type": "FRD",

"depends_on": ["N1"],

"inputs": ["docs/01-PRD-WeUP.md"],

"outputs": ["docs/02-FRD-WeUP.md"]

},

{

"id": "N3",

"type": "TRD",

"depends_on": ["N2"],

"inputs": ["docs/02-FRD-WeUP.md"],

"outputs": ["docs/03-TRD-WeUP.md", "docs/03-ARCH-HLD.md", "docs/03-ARCH-MLD.md"]

},

{

"id": "N4",

"type": "REPO_SCAFFOLD",

"depends_on": ["N3"],

"inputs": ["docs/03-TRD-WeUP.md"],

"outputs": [

"src/Weup.sln",

"src/Weup.Api/Weup.Api.csproj",

"src/Weup.Api/Program.cs",

"src/Weup.Api/appsettings.json",

"src/Weup.Data/Weup.Data.csproj",

"src/Weup.Domain/Weup.Domain.csproj",

"client/package.json",

"client/quasar.config.*",

"docker-compose.yml",

".editorconfig",

"README.md"

]

},

{

"id": "N5",

"type": "AUTH_RBAC",

"depends_on": ["N4"],

"inputs": ["src/Weup.Api/Program.cs"],

"outputs": [

"src/Weup.Api/Auth/JwtOptions.cs",

"src/Weup.Api/Auth/AuthEndpoints.cs",

"src/Weup.Api/Auth/Roles.cs",

"src/Weup.Api/Auth/Policies.cs",

"src/Weup.Api/Auth/PasswordHasher.cs",

"src/Weup.Data/Entities/User.cs",

"src/Weup.Data/Seed/SeedUsers.cs",

"client/src/pages/LoginPage.vue",

"client/src/router/routes.ts"

]

},

{

"id": "N6",

"type": "QR_RENDERING",

"depends_on": ["N5"],

"inputs": ["src/Weup.Api/Program.cs"],

"outputs": [

"src/Weup.Api/Qr/QrOptions.cs",

"src/Weup.Api/Qr/QrService.cs",

"src/Weup.Api/Qr/QrEndpoints.cs",

"src/Weup.Api/Qr/QrSvgRenderer.cs",

"client/src/components/QrCard.vue",

"client/src/pages/MyTicketsPage.vue"

]

},

{

"id": "N7",

"type": "EMAIL_DELIVERY",

"depends_on": ["N5"],

"inputs": ["src/Weup.Api/Program.cs"],

"outputs": [

"src/Weup.Api/Email/EmailOptions.cs",

"src/Weup.Api/Email/IEmailSender.cs",

"src/Weup.Api/Email/SendGridEmailSender.cs",

"src/Weup.Api/Email/TwilioEmailSender.cs",

"src/Weup.Api/Email/EmailTemplates/TicketIssued.html",

"src/Weup.Api/Email/EmailTemplates/VendorWelcome.html"

]

},

{

"id": "N8",

"type": "EVENTS_TICKETS_CORE",

"depends_on": ["N6", "N7"],

"inputs": ["src/Weup.Data/*", "src/Weup.Domain/*"],

"outputs": [

"src/Weup.Domain/Events/Event.cs",

"src/Weup.Domain/Tickets/Ticket.cs",

"src/Weup.Data/Entities/EventEntity.cs",

"src/Weup.Data/Entities/TicketEntity.cs",

"src/Weup.Data/Migrations/*",

"src/Weup.Api/Events/EventsEndpoints.cs",

"src/Weup.Api/Tickets/TicketsEndpoints.cs",

"client/src/pages/EventsPage.vue"

],

"requires_quorum": false

},

{

"id": "N9",

"type": "ADMIN_UI",

"depends_on": ["N8"],

"inputs": ["client/src/*"],

"outputs": [

"client/src/layouts/AdminLayout.vue",

"client/src/pages/admin/AdminDashboard.vue",

"client/src/pages/admin/ManageEvents.vue",

"client/src/pages/admin/ManageVendors.vue",

"client/src/router/adminRoutes.ts"

]

},

{

"id": "N10",

"type": "VERIFICATION_RUNBOOK",

"depends_on": ["N9"],

"inputs": ["docker-compose.yml", "README.md"],

"outputs": [

"docs/10-Runbook.md",

"docs/10-SmokeTests.md",

"docs/10-EnvVars.md"

]

},

{

"id": "N11",

"type": "PHASE2_PLAN",

"depends_on": ["N10"],

"inputs": ["docs/01-PRD-WeUP.md"],

"outputs": ["docs/20-Phase2-Plan.md", "docs/20-Phase2-Backlog.csv"]

},

{

"id": "N12",

"type": "PHASE3_PLAN",

"depends_on": ["N11"],

"inputs": ["docs/20-Phase2-Plan.md"],

"outputs": ["docs/30-Phase3-Plan.md", "docs/30-Scale-SLOs.md"]

},

{

"id": "N13",

"type": "PACKAGING_LEDGER",

"depends_on": ["N12"],

"inputs": ["docs/*", "src/*", "client/*"],

"outputs": ["docs/99-ShipManifest.md", "docs/99-Capsule.md"]

}

],

"checkpoints": [

{ "id": "CP0", "after_nodes": [], "purpose": "Plan ingested + preflight gate" },

{ "id": "CP1", "after_nodes": ["N0", "N1", "N2", "N3"], "purpose": "Docs complete: PRD/FRD/TRD + architecture" },

{ "id": "CP2", "after_nodes": ["N4", "N5"], "purpose": "Repo scaffold + auth/RBAC ready" },

{ "id": "CP3", "after_nodes": ["N6", "N7", "N8", "N9", "N10"], "purpose": "MVP slice runnable + runbook" },

{ "id": "FINAL", "after_nodes": ["N11", "N12", "N13"], "purpose": "Phase2/3 plans + ship manifest + capsule" }

]

},

"budget_plan": {

"global_cap_tokens": 60000,

"ranges": { "min": 22000, "target": 36000, "max": 60000 },

"per_node": [

{ "node_id": "N0", "min": 800, "target": 1400, "max": 2200 },

{ "node_id": "N1", "min": 1800, "target": 2600, "max": 3800 },

{ "node_id": "N2", "min": 1800, "target": 2600, "max": 3800 },

{ "node_id": "N3", "min": 1800, "target": 2800, "max": 4200 },

{ "node_id": "N4", "min": 2200, "target": 3400, "max": 4800 },

{ "node_id": "N5", "min": 2200, "target": 3400, "max": 4800 },

{ "node_id": "N6", "min": 1600, "target": 2600, "max": 4200 },

{ "node_id": "N7", "min": 1600, "target": 2600, "max": 4200 },

{ "node_id": "N8", "min": 2600, "target": 3800, "max": 4800 },

{ "node_id": "N9", "min": 1600, "target": 2600, "max": 4200 },

{ "node_id": "N10", "min": 1200, "target": 2000, "max": 3200 },

{ "node_id": "N11", "min": 1600, "target": 2600, "max": 4200 },

{ "node_id": "N12", "min": 1600, "target": 2600, "max": 4200 },

{ "node_id": "N13", "min": 1200, "target": 2000, "max": 3200 }

]

},

"ledger_schedule": {

"events": [

{ "at_checkpoint": "CP0", "event": "PLAN_INGESTED", "data_keys": ["plan_hash"] },

{ "at_checkpoint": "CP0", "event": "PLAN_VALIDATED", "data_keys": ["preflight_summary", "topo_order"] },

{ "at_checkpoint": "CP1", "event": "MVP_DOCS_EMITTED", "data_keys": ["artifact_hashes"] },

{ "at_checkpoint": "CP2", "event": "AUTH_READY", "data_keys": ["artifact_hashes"] },

{ "at_checkpoint": "CP3", "event": "MVP_RUNNABLE", "data_keys": ["run_manifest", "artifact_hashes"] },

{ "at_checkpoint": "FINAL", "event": "HANDOFF_COMPLETE", "data_keys": ["ship_manifest", "capsule"] }

]

},

"preflight_report": {

"plan_id": "CDP-20260102-0001",

"status": "PASS",

"errors": [],

"warnings": [],

"computed": {

"topo_order": ["N0", "N1", "N2", "N3", "N4", "N5", "N6", "N7", "N8", "N9", "N10", "N11", "N12", "N13"],

"budget_totals": { "min": 22000, "target": 36000, "max": 60000 },

"quorum_required_nodes": []

},

"confidence": { "structural": 1.0, "budget": 0.4, "template_fit": 0.9, "overall": 0.73 }

},

"notes_for_concierge": [

"Mobile-first: keep node outputs pasteable. Prefer <=12 files per implement node.",

"QR must support SVG output + optional 'pretty' styling parameters (quiet zone, rounded modules).",

"Email delivery: provide both SendGrid and Twilio implementations behind IEmailSender; default via config."

]

}

This is intentionally shaped to match (a) Cab Driver’s handoff concept  , (b) preflight requirements  , and (c) checkpoint/capsule survivability  .

## 3) The one-line bridge + the exact next commands

Cab Driver v1 specifies the single bridge line format like this  , and the command surface includes BUILD_DAG / RUN_NODE / STOP_AT  .

Use this now:

Bridge

CONCIERGE: INGEST_PLAN request_id=CDP-20260102-0001 | charter=CDH-20260102-0001 | dag=CDH-20260102-0001 | start_node=N0 | stop_at=CP1

Then execute

RUN_NODE: N0

RUN_NODE: N1

RUN_NODE: N2

RUN_NODE: N3

STOP_AT: CP1

At CP1, you’ll paste docs/ files into Working Copy, commit (CP1: PRD/FRD/TRD), push, and we continue to N4 RepoScaffold.

If you want maximum speed: tell Working Copy “one node = one commit,” and we start running N0 next so you immediately get the first FileBundle (paths + contents) in a paste-ready format.

CONCIERGE EXECUTION — CP1 (Docs Pack)

Running: N0 → N1 → N2 → N3 → STOP_AT CP1

Output format: FileBundle(s) (paste-ready) + CP1 ShipManifest + Capsule

## RUN_NODE N0 — Scope Extract

### FileBundle (N0)

files: 3

#### docs/00-scope.md

# WeUP — Scope (MVP → Phase 2 → Phase 3)

## One-liner

WeUP is a mobile-first events + creators + vendors platform with QR ticketing, vendor onboarding, sponsor support, and role-based operations (organizer + door staff + admin).

## MVP Goal (Ship a “money loop”)

Enable an organizer to publish an event and sell tickets, issue QR codes, scan at the door, and onboard vendors for a fee — with basic admin controls and audit visibility.

## MVP In-Scope

### Events + Tickets

- Create/publish event (title, venue, start time, flyer URL, description)

- Ticket tiers (name, price, inventory)

- Checkout flow (Stripe) with inventory-safe reservation

- Ticket issuance after payment + QR token generation

- Ticket “wallet” page (view + render QR)

- Door scan endpoint + check-in logs

### Vendor Onboarding

- Vendor application submit (name/email/note)

- Vendor approval/rejection

- Optional: vendor fee payment link (Stripe)

### Identity + Access

- Auth (JWT)

- RBAC roles: Admin, Organizer, DoorStaff, Vendor, Attendee

- Event-scoped authorization: door scan only for organizer/assigned door staff

### Notifications (Delivery)

- Email delivery for ticket access link (SendGrid)

- Optional SMS delivery for access link (Twilio)

### Admin (MVP)

- Basic dashboards: events list, ticket scan logs, vendor applications list

## Out of Scope (MVP)

- Full social feed, follows, DMs

- Complex sponsor marketplace / ad network

- 3D map / city cells / national expansion mechanics

- Wallet/crypto/NFT/Soroban

- Native apps (iOS/Android) — web app only

- Full marketing automation + CRM

## Phase 2 (Expected)

- Creator profiles + event pages + share links

- Vendor storefront and product listings

- Sponsor portal basics (sponsor contributions, simple placements)

- Better analytics + export

## Phase 3 (Expected)

- City “cells” + regional expansion rules

- Sponsor ad allocation algorithms

- Advanced fraud controls + KYC options

- Multi-venue operations tooling

## Success Metrics (MVP)

- Time-to-publish event: < 10 minutes

- Ticket purchase conversion funnel visible (attempt → paid → issued)

- Zero oversells (inventory integrity)

- Door scan success rate > 95% under normal network conditions

- Ability to run an event with 1 organizer + 1 door staff on phones

#### docs/00-assumptions.md

# WeUP — Assumptions

## Technical

- Stack:

- Backend: .NET 8, C#, Minimal APIs or Controllers

- DB: PostgreSQL

- Frontend: Vue 3 + Quasar (mobile-first)

- Hosting:

- MVP runs locally with docker-compose (postgres)

- Deployment notes included, but not required to ship MVP docs

- Payments:

- Stripe Checkout is used for ticket payments (MVP)

- Messaging:

- SendGrid for email delivery

- Twilio optional for SMS

- QR:

- QR token is generated and rendered client-side for “pretty QR”

- Optional server QR PNG endpoint can exist for sharing/downloading

## Product

- Primary user is the Organizer (your immediate operator use-case)

- Door staff will scan using a simple admin/door UI (not a separate native app)

- Attendees can retrieve tickets using:

- checkout success page + email access link

- Minimal compliance: no KYC/AML in MVP

#### docs/00-definition-of-done.md

# WeUP — Definition of Done (MVP)

## Functional “money loop” works end-to-end

- Organizer publishes event + ticket tiers

- Buyer pays via Stripe → webhook confirms → tickets issued

- Buyer can open ticket page and see a working QR code

- Door staff scans QR:

- Valid: marks used and returns success

- Invalid/already-used: returns correct error

- Vendor applies, organizer/admin can approve/reject

- Ticket access link is delivered by email (SendGrid)

## Security baseline

- Auth enabled (JWT)

- RBAC enforced:

- Admin/Organizer for event management

- Door access policy for scanning

- No sensitive secrets returned (only hashed QR secrets stored)

## Engineering baseline

- Repo builds:

- `dotnet build`

- Quasar dev server runs

- docker-compose for postgres included

- Runbook and environment variables documented

- Node-based commit rhythm supported (“one node = one commit”)

## RUN_NODE N1 — PRD

### FileBundle (N1)

#### docs/01-PRD-WeUP.md

# WeUP — Product Requirements Document (PRD)

## 1) Product Vision

WeUP is an events operating system for modern culture: organizers publish events, creators and vendors plug in, attendees buy tickets and enter via QR. MVP ships the core transaction loop and operational controls.

## 2) Target Users (Personas)

### Organizer

- Needs: publish events fast, sell tickets, avoid oversell, manage vendors, run door

- Pain: tooling fragmentation (flyers, DMs, payment links, guest lists)

### Door Staff

- Needs: scan tickets fast, see “valid/invalid/already used”, minimal UI

### Attendee

- Needs: simple purchase flow, quick ticket retrieval, QR works reliably

### Vendor

- Needs: apply to vend, pay fee (optional), receive acceptance confirmation

### Admin (Platform Operator)

- Needs: view events, audit payments/webhooks/scans, moderate vendors

## 3) MVP Use Cases

1. Organizer creates and publishes an event with ticket tiers.

2. Attendee buys ticket(s) via Stripe Checkout.

3. Webhook confirms payment; system issues tickets and generates QR secrets.

4. Attendee opens ticket page and displays QR.

5. Door staff scans QR at entry.

6. Vendor submits application; organizer/admin approves or rejects.

7. System emails ticket access link (SendGrid), optionally SMS (Twilio).

## 4) Key Product Principles

- **Inventory integrity is sacred**: never oversell.

- **Mobile-first**: every critical workflow works on phones.

- **Operational simplicity**: door scanning must be brain-dead simple.

- **Minimal secrets exposure**: QR token secrets are never stored in plaintext.

## 5) MVP Feature Set

### Events

- Create/edit event (Draft)

- Publish/unpublish

- Public event page (basic)

### Ticketing

- Ticket tiers: price, inventory

- Reservation-based checkout to prevent oversell

- Ticket issuance + QR token minting

- Ticket wallet page

- Door scan + check-in log

### Vendor

- Vendor application submit

- Review queue (approve/reject)

### Identity & Access

- Register/login

- Roles + event-scoped permissions

### Notifications

- Ticket delivery email

- Vendor status email (optional)

### Admin

- Event list + stats (tickets sold, scans)

- Vendor applications list

## 6) Non-Goals (MVP)

- Social feed, DMs, follower graph

- Sponsor marketplace and algorithmic ad allocation

- Crypto / blockchain ticketing

- Complex refunds & chargeback tooling (basic Stripe handles it)

## 7) Success Metrics (MVP)

- Organizer can go from “idea” to “published event + ticket link” in < 10 minutes.

- Oversells: 0

- Door scan median response time < 500ms on decent network

- Ticket retrieval success rate > 95%

## 8) Risks & Mitigations

- Webhook reliability → idempotency + background queue + logging

- Door connectivity → allow “soft offline” mode later (Phase 2)

- Fraud/QR sharing → one-time use + optional rotating token minting

## 9) Release Plan

- MVP: ticketing loop + vendors + RBAC + email

- Phase 2: creators + shareable event pages + analytics

- Phase 3: sponsor portal + city cells + scaling/SLOs

## RUN_NODE N2 — FRD

### FileBundle (N2)

#### docs/02-FRD-WeUP.md

# WeUP — Functional Requirements Document (FRD)

## 1) Roles & Permissions

### Roles

- Admin: platform-wide access

- Organizer: can create/manage events they own

- DoorStaff: can scan tickets for assigned events

- Vendor: can submit/manage vendor profile (Phase 2)

- Attendee: can purchase and view tickets

### Permission Rules

- Organizer owns an event (OrganizerUserId on Event).

- DoorStaff must be assigned per event (EventStaffAssignment).

- Scanning requires policy: Admin OR Event Organizer OR Assigned DoorStaff.

## 2) Events

### FR-E1 Create Event

- Inputs: title, venue, startsAt, description, flyerUrl

- Output: eventId, slug, status=Draft

- Acceptance:

- slug unique

- missing required fields -> validation error

### FR-E2 Publish Event

- Organizer/Admin can publish

- Event must have at least one ticket tier

- Acceptance:

- status switches to Published

- published event appears on public listing endpoint

## 3) Ticket Tiers

### FR-T1 Create Tier

- Inputs: name, priceCents, inventory

- Acceptance:

- inventory > 0

- priceCents >= 0

## 4) Checkout + Reservation (Inventory Safety)

### FR-C1 Reserve inventory

- On checkout session creation:

- Atomically increment ReservedCount if capacity remains

- Create TicketReservation with TTL (e.g., 15 min)

- Acceptance:

- If insufficient remaining: return 409/Conflict

- Never allow SoldCount + ReservedCount > Inventory

### FR-C2 Confirm payment (Webhook)

- On Stripe checkout session completed:

- Idempotently record provider event

- Mark reservation Paid

- Convert reserved -> sold atomically

- Create N Ticket records with secret hashes

- Acceptance:

- Replay webhook does not create extra tickets

- Paid reservation only transitions once

### FR-C3 Expire reservation

- Background sweeper finds expired Pending reservations:

- mark Expired

- decrement ReservedCount

- Acceptance:

- ReservedCount never goes negative

## 5) Ticket Retrieval + QR

### FR-Q1 Ticket Access Link

- System mints access token for reservation

- Email contains link to `/#/t/{token}`

- Token expires (e.g., 48 hours)

- Acceptance:

- token cannot be reversed (hash stored)

- expired token returns 401

### FR-Q2 Mint QR Token

- Ticket QR token format: `{ticketId}.{secret}`

- secret hash stored on ticket

- Minting replaces secret hash (MVP) or supports multiple secrets (Phase 2)

- Acceptance:

- token validates via hash match

- used ticket cannot be reused

### FR-Q3 Pretty QR Rendering

- Frontend renders QR as image (data URL)

- Allows download as PNG

- Acceptance:

- QR scans reliably on common phone scanners

## 6) Door Scan / Check-in

### FR-S1 Scan endpoint

- Inputs: eventId, token

- Auth required; must pass DoorAccess policy

- Output:

- Valid -> mark UsedAt and return success

- Invalid -> return invalid

- Already used -> return alreadyUsed + usedAt

- Acceptance:

- once used, cannot be “valid” again

## 7) Vendor Applications

### FR-V1 Submit application

- Inputs: vendorName, email, note

- Status = Pending

- Acceptance:

- email required, vendorName required

- rate limiting later (Phase 2)

### FR-V2 Review application

- Organizer/Admin can approve/reject

- Acceptance:

- status transitions recorded

- optional notification email sent

## 8) Admin

### FR-A1 Admin event dashboard (MVP)

- Show: events list, tickets sold, scans count, vendor applications count

- Acceptance:

- accessible to Admin/Organizer only

## 9) Nonfunctional Requirements (MVP)

- NFR-1: All critical flows mobile usable

- NFR-2: Webhook idempotency enforced

- NFR-3: No oversells

- NFR-4: Basic logging for webhook + scans

- NFR-5: Secrets not stored in plaintext

## RUN_NODE N3 — TRD + Architecture

### FileBundle (N3)

files: 3

#### docs/03-TRD-WeUP.md

# WeUP — Technical Requirements Document (TRD)

## 1) Stack

- Backend: .NET 8 (ASP.NET Core), C#

- DB: PostgreSQL (EF Core)

- Frontend: Vue 3 + Quasar (Vite)

- Payments: Stripe Checkout + Webhooks

- Email: SendGrid

- SMS (optional): Twilio

- QR:

- Client-side rendering via `qrcode` library (data URL)

- Optional server-side QR PNG via QRCoder

## 2) Architecture Overview

- Modular monolith for MVP:

- Weup.Api: HTTP API, auth, webhooks, endpoints

- Weup.Domain: domain types/enums, invariants

- Weup.Data: EF Core entities + DbContext + migrations

- Background services:

- ReservationSweeper (expire pending reservations)

- BackgroundTaskQueue + worker (async email delivery)

## 3) Core Data Model (MVP)

### Event

- Id, Slug, Title, Description, FlyerUrl, StartsAt, Venue, Status

- OrganizerUserId

### TicketTier

- Id, EventId, Name, PriceCents, Inventory

- SoldCount, ReservedCount

### TicketReservation

- Id, EventId, TierId, Quantity, BuyerEmail, Status, ExpiresAt

- StripeSessionId, StripePaymentIntentId

### Ticket

- Id, EventId, TierId, ReservationId, BuyerEmail

- QrSecretHash, UsedAt

### TicketAccessToken

- Id, ReservationId, TokenHash, ExpiresAt, UsedAt

### EventStaffAssignment

- Id, EventId, UserId, Role

### ProviderWebhookEvent

- Id, Provider, ProviderEventId (unique), PayloadJson, ReceivedAt

## 4) API Surface (MVP)

### Auth

- POST /api/auth/register

- POST /api/auth/login

### Events

- POST /api/events (Organizer/Admin)

- PUT /api/events/{id}

- POST /api/events/{id}/publish

- GET /api/events/public

- GET /api/events/{id}

### Ticket Tiers

- POST /api/events/{id}/tiers

- GET /api/events/{id}/tiers

### Checkout

- POST /api/checkout/tickets  (creates reservation + stripe session url)

### Webhooks

- POST /api/webhooks/stripe  (idempotent)

### Ticket Access

- GET /api/tickets/access/{token} (returns ticket list)

- POST /api/tickets/{ticketId}/mint-token-by-access/{token}  (recommended secure mint)

### Door Scan

- POST /api/checkin/scan  (Authorize + DoorAccess policy)

### Vendor Applications

- POST /api/vendors/apply

- GET /api/vendors/pending (Organizer/Admin)

- POST /api/vendors/{id}/approve (Organizer/Admin)

- POST /api/vendors/{id}/reject (Organizer/Admin)

## 5) Security

- JWT bearer auth

- Roles + policies:

- Admin: everything

- Organizer: event CRUD for owned events

- DoorAccess policy: Admin OR Organizer(owner) OR assigned DoorStaff

- QR secrets:

- Store only hash(secret)

- token = ticketId + secret

- Webhooks:

- Verify Stripe signature

- Idempotency via unique provider event table

## 6) Reliability / Idempotency

- Stripe webhook:

- insert ProviderWebhookEvent unique(provider, eventId)

- if already processed: return 204

- Reservation:

- reserve inventory via atomic SQL update

- convert reserved->sold via atomic SQL update

- Sweeper:

- expire old reservations and release ReservedCount

## 7) Observability

- Structured logging:

- webhook received, idempotency hit, finalize success/fail

- scan results

- Metrics later (Phase 2): success rates, latency, oversell attempts

## 8) Deployment (MVP)

- docker-compose: postgres

- API: `dotnet run`

- Client: `quasar dev`

- Environment variables:

- Stripe: secret key + webhook secret

- SendGrid: API key + from

- JWT signing key

- App web base url (for ticket email links)

## 9) Testing (MVP)

- Smoke tests:

- create event → publish

- create tier → checkout → webhook simulation → tickets issued

- ticket access link → mint token → scan valid/invalid/already-used

- Unit tests optional in MVP, prioritize runbook and manual checks

#### docs/03-ARCH-HLD.md

# WeUP — High-Level Design (HLD)

## Components

### Client (Quasar)

- Public Events Page

- Event Details + Buy Ticket

- Checkout Success Page

- Ticket Access Page (/t/:token)

- Door Scan Page (role-gated)

- Admin Pages (Organizer/Admin)

### API (.NET 8)

- Auth Module (JWT, Identity)

- Events Module

- Ticketing Module (tiers, reservations, tickets)

- Payments Module (Stripe checkout + webhooks)

- QR Module (token mint + validation)

- Notifications Module (SendGrid/Twilio)

- Admin Module (dashboards, lists)

### Data (Postgres)

- EF Core migrations

- Unique constraints for idempotency

- Counts on tiers for oversell prevention

## Main Flows

### Ticket Purchase

Client → Create Checkout → Stripe → Webhook → Issue Tickets → Email Link → Ticket Page → Mint QR → Door Scan

### Door Scan

Door UI → Scan Token → API validate+policy → mark used → response

### Vendor

Vendor apply → Organizer review → status update → notify

#### docs/03-ARCH-MLD.md

# WeUP — Mid-Level Design (MLD)

## Boundary Decisions (MVP)

- Modular monolith: fastest to ship, easiest for mobile dev workflow.

- Background work uses in-process queue (Channel). Later can move to Redis/RabbitMQ.

## Modules & Responsibilities

### Auth

- Identity + JWT

- Roles: Admin/Organizer/DoorStaff/Vendor/Attendee

- Policy: DoorAccess(eventId) resolves via EventStaffAssignment + Organizer ownership.

### Ticketing

- Reservation-based checkout:

- Reserve inventory atomically before Stripe session creation

- Reservation TTL 15 minutes

- Webhook finalization:

- Idempotency key = Stripe Event ID

- If reservation expired: release reserved count

- If paid: convert reserved->sold and issue ticket rows

### QR

- Token = ticketId.secret

- Validate by hashing secret and matching Ticket.QrSecretHash

- “Mint” endpoint rotates secret hash (MVP) or stores multiple valid secrets (Phase 2)

### Notifications

- On ticket issuance:

- mint TicketAccessToken (hashed)

- build link `${WebBaseUrl}/#/t/{token}`

- send via SendGrid

- optionally SMS via Twilio

- Delivery runs async on background queue.

## Data Access

- EF Core for standard CRUD

- Raw SQL for critical atomic updates:

- Reserve inventory

- Convert reserved->sold

- Release reserved on expiry

## Failure Handling

- Webhook replay: safe (idempotent)

- Email delivery failure: logged; can be retried manually (Phase 2: retry policy)

## Mobile Workflow Notes

- Keep each node’s output to small file bundles

- One node = one commit

- Avoid large refactors until after CP3

# STOP_AT CP1 — ShipManifest + Capsule

## docs/99-CP1-ShipManifest.md

## (create this file now)

# CP1 ShipManifest — WeUP Docs Pack

## Included Files

- docs/00-scope.md

- docs/00-assumptions.md

- docs/00-definition-of-done.md

- docs/01-PRD-WeUP.md

- docs/02-FRD-WeUP.md

- docs/03-TRD-WeUP.md

- docs/03-ARCH-HLD.md

- docs/03-ARCH-MLD.md

## Commit Message Suggestion

CP1: PRD/FRD/TRD + architecture docs

## Next Node

N4 — REPO_SCAFFOLD

## Notes

- These docs define the MVP “money loop”: event → checkout → webhook → tickets → QR → scan + vendor onboarding + RBAC + email delivery.

## docs/99-CP1-Capsule.md

## (create this file now)

# CP1 Capsule — WeUP

MVP scope finalized: events + ticket tiers + Stripe checkout with inventory-safe reservations; webhook idempotency; ticket issuance; QR token mint/validate; door scanning with event-scoped RBAC; vendor applications; email delivery via SendGrid (optional Twilio).

Docs produced: Scope, Assumptions, DoD, PRD, FRD, TRD, HLD, MLD. Next step is N4 repo scaffold (solution structure, docker-compose postgres, API/client skeleton), then N5 auth/RBAC implementation.

## What you do in Working Copy right now

- Create docs/ folder

- Paste each file exactly as above

- Commit: CP1: PRD/FRD/TRD + architecture docs

- Push to GitHub

## Next: RUN_NODE N4 (Repo Scaffold)

Say “continue” again and I’ll output N4 FileBundle with the full repo scaffold (solution + projects + docker-compose + Quasar base) in a paste-ready format sized for mobile commits.

CONCIERGE EXECUTION — CP1 (Docs Pack)

Running: N0 → N1 → N2 → N3 → STOP_AT CP1

Output format: FileBundle(s) (paste-ready) + CP1 ShipManifest + Capsule

## RUN_NODE N0 — Scope Extract

### FileBundle (N0)

files: 3

#### docs/00-scope.md

# WeUP — Scope (MVP → Phase 2 → Phase 3)

## One-liner

WeUP is a mobile-first events + creators + vendors platform with QR ticketing, vendor onboarding, sponsor support, and role-based operations (organizer + door staff + admin).

## MVP Goal (Ship a “money loop”)

Enable an organizer to publish an event and sell tickets, issue QR codes, scan at the door, and onboard vendors for a fee — with basic admin controls and audit visibility.

## MVP In-Scope

### Events + Tickets

- Create/publish event (title, venue, start time, flyer URL, description)

- Ticket tiers (name, price, inventory)

- Checkout flow (Stripe) with inventory-safe reservation

- Ticket issuance after payment + QR token generation

- Ticket “wallet” page (view + render QR)

- Door scan endpoint + check-in logs

### Vendor Onboarding

- Vendor application submit (name/email/note)

- Vendor approval/rejection

- Optional: vendor fee payment link (Stripe)

### Identity + Access

- Auth (JWT)

- RBAC roles: Admin, Organizer, DoorStaff, Vendor, Attendee

- Event-scoped authorization: door scan only for organizer/assigned door staff

### Notifications (Delivery)

- Email delivery for ticket access link (SendGrid)

- Optional SMS delivery for access link (Twilio)

### Admin (MVP)

- Basic dashboards: events list, ticket scan logs, vendor applications list

## Out of Scope (MVP)

- Full social feed, follows, DMs

- Complex sponsor marketplace / ad network

- 3D map / city cells / national expansion mechanics

- Wallet/crypto/NFT/Soroban

- Native apps (iOS/Android) — web app only

- Full marketing automation + CRM

## Phase 2 (Expected)

- Creator profiles + event pages + share links

- Vendor storefront and product listings

- Sponsor portal basics (sponsor contributions, simple placements)

- Better analytics + export

## Phase 3 (Expected)

- City “cells” + regional expansion rules

- Sponsor ad allocation algorithms

- Advanced fraud controls + KYC options

- Multi-venue operations tooling

## Success Metrics (MVP)

- Time-to-publish event: < 10 minutes

- Ticket purchase conversion funnel visible (attempt → paid → issued)

- Zero oversells (inventory integrity)

- Door scan success rate > 95% under normal network conditions

- Ability to run an event with 1 organizer + 1 door staff on phones

#### docs/00-assumptions.md

# WeUP — Assumptions

## Technical

- Stack:

- Backend: .NET 8, C#, Minimal APIs or Controllers

- DB: PostgreSQL

- Frontend: Vue 3 + Quasar (mobile-first)

- Hosting:

- MVP runs locally with docker-compose (postgres)

- Deployment notes included, but not required to ship MVP docs

- Payments:

- Stripe Checkout is used for ticket payments (MVP)

- Messaging:

- SendGrid for email delivery

- Twilio optional for SMS

- QR:

- QR token is generated and rendered client-side for “pretty QR”

- Optional server QR PNG endpoint can exist for sharing/downloading

## Product

- Primary user is the Organizer (your immediate operator use-case)

- Door staff will scan using a simple admin/door UI (not a separate native app)

- Attendees can retrieve tickets using:

- checkout success page + email access link

- Minimal compliance: no KYC/AML in MVP

#### docs/00-definition-of-done.md

# WeUP — Definition of Done (MVP)

## Functional “money loop” works end-to-end

- Organizer publishes event + ticket tiers

- Buyer pays via Stripe → webhook confirms → tickets issued

- Buyer can open ticket page and see a working QR code

- Door staff scans QR:

- Valid: marks used and returns success

- Invalid/already-used: returns correct error

- Vendor applies, organizer/admin can approve/reject

- Ticket access link is delivered by email (SendGrid)

## Security baseline

- Auth enabled (JWT)

- RBAC enforced:

- Admin/Organizer for event management

- Door access policy for scanning

- No sensitive secrets returned (only hashed QR secrets stored)

## Engineering baseline

- Repo builds:

- `dotnet build`

- Quasar dev server runs

- docker-compose for postgres included

- Runbook and environment variables documented

- Node-based commit rhythm supported (“one node = one commit”)

## RUN_NODE N1 — PRD

### FileBundle (N1)

#### docs/01-PRD-WeUP.md

# WeUP — Product Requirements Document (PRD)

## 1) Product Vision

WeUP is an events operating system for modern culture: organizers publish events, creators and vendors plug in, attendees buy tickets and enter via QR. MVP ships the core transaction loop and operational controls.

## 2) Target Users (Personas)

### Organizer

- Needs: publish events fast, sell tickets, avoid oversell, manage vendors, run door

- Pain: tooling fragmentation (flyers, DMs, payment links, guest lists)

### Door Staff

- Needs: scan tickets fast, see “valid/invalid/already used”, minimal UI

### Attendee

- Needs: simple purchase flow, quick ticket retrieval, QR works reliably

### Vendor

- Needs: apply to vend, pay fee (optional), receive acceptance confirmation

### Admin (Platform Operator)

- Needs: view events, audit payments/webhooks/scans, moderate vendors

## 3) MVP Use Cases

1. Organizer creates and publishes an event with ticket tiers.

2. Attendee buys ticket(s) via Stripe Checkout.

3. Webhook confirms payment; system issues tickets and generates QR secrets.

4. Attendee opens ticket page and displays QR.

5. Door staff scans QR at entry.

6. Vendor submits application; organizer/admin approves or rejects.

7. System emails ticket access link (SendGrid), optionally SMS (Twilio).

## 4) Key Product Principles

- **Inventory integrity is sacred**: never oversell.

- **Mobile-first**: every critical workflow works on phones.

- **Operational simplicity**: door scanning must be brain-dead simple.

- **Minimal secrets exposure**: QR token secrets are never stored in plaintext.

## 5) MVP Feature Set

### Events

- Create/edit event (Draft)

- Publish/unpublish

- Public event page (basic)

### Ticketing

- Ticket tiers: price, inventory

- Reservation-based checkout to prevent oversell

- Ticket issuance + QR token minting

- Ticket wallet page

- Door scan + check-in log

### Vendor

- Vendor application submit

- Review queue (approve/reject)

### Identity & Access

- Register/login

- Roles + event-scoped permissions

### Notifications

- Ticket delivery email

- Vendor status email (optional)

### Admin

- Event list + stats (tickets sold, scans)

- Vendor applications list

## 6) Non-Goals (MVP)

- Social feed, DMs, follower graph

- Sponsor marketplace and algorithmic ad allocation

- Crypto / blockchain ticketing

- Complex refunds & chargeback tooling (basic Stripe handles it)

## 7) Success Metrics (MVP)

- Organizer can go from “idea” to “published event + ticket link” in < 10 minutes.

- Oversells: 0

- Door scan median response time < 500ms on decent network

- Ticket retrieval success rate > 95%

## 8) Risks & Mitigations

- Webhook reliability → idempotency + background queue + logging

- Door connectivity → allow “soft offline” mode later (Phase 2)

- Fraud/QR sharing → one-time use + optional rotating token minting

## 9) Release Plan

- MVP: ticketing loop + vendors + RBAC + email

- Phase 2: creators + shareable event pages + analytics

- Phase 3: sponsor portal + city cells + scaling/SLOs

## RUN_NODE N2 — FRD

### FileBundle (N2)

#### docs/02-FRD-WeUP.md

# WeUP — Functional Requirements Document (FRD)

## 1) Roles & Permissions

### Roles

- Admin: platform-wide access

- Organizer: can create/manage events they own

- DoorStaff: can scan tickets for assigned events

- Vendor: can submit/manage vendor profile (Phase 2)

- Attendee: can purchase and view tickets

### Permission Rules

- Organizer owns an event (OrganizerUserId on Event).

- DoorStaff must be assigned per event (EventStaffAssignment).

- Scanning requires policy: Admin OR Event Organizer OR Assigned DoorStaff.

## 2) Events

### FR-E1 Create Event

- Inputs: title, venue, startsAt, description, flyerUrl

- Output: eventId, slug, status=Draft

- Acceptance:

- slug unique

- missing required fields -> validation error

### FR-E2 Publish Event

- Organizer/Admin can publish

- Event must have at least one ticket tier

- Acceptance:

- status switches to Published

- published event appears on public listing endpoint

## 3) Ticket Tiers

### FR-T1 Create Tier

- Inputs: name, priceCents, inventory

- Acceptance:

- inventory > 0

- priceCents >= 0

## 4) Checkout + Reservation (Inventory Safety)

### FR-C1 Reserve inventory

- On checkout session creation:

- Atomically increment ReservedCount if capacity remains

- Create TicketReservation with TTL (e.g., 15 min)

- Acceptance:

- If insufficient remaining: return 409/Conflict

- Never allow SoldCount + ReservedCount > Inventory

### FR-C2 Confirm payment (Webhook)

- On Stripe checkout session completed:

- Idempotently record provider event

- Mark reservation Paid

- Convert reserved -> sold atomically

- Create N Ticket records with secret hashes

- Acceptance:

- Replay webhook does not create extra tickets

- Paid reservation only transitions once

### FR-C3 Expire reservation

- Background sweeper finds expired Pending reservations:

- mark Expired

- decrement ReservedCount

- Acceptance:

- ReservedCount never goes negative

## 5) Ticket Retrieval + QR

### FR-Q1 Ticket Access Link

- System mints access token for reservation

- Email contains link to `/#/t/{token}`

- Token expires (e.g., 48 hours)

- Acceptance:

- token cannot be reversed (hash stored)

- expired token returns 401

### FR-Q2 Mint QR Token

- Ticket QR token format: `{ticketId}.{secret}`

- secret hash stored on ticket

- Minting replaces secret hash (MVP) or supports multiple secrets (Phase 2)

- Acceptance:

- token validates via hash match

- used ticket cannot be reused

### FR-Q3 Pretty QR Rendering

- Frontend renders QR as image (data URL)

- Allows download as PNG

- Acceptance:

- QR scans reliably on common phone scanners

## 6) Door Scan / Check-in

### FR-S1 Scan endpoint

- Inputs: eventId, token

- Auth required; must pass DoorAccess policy

- Output:

- Valid -> mark UsedAt and return success

- Invalid -> return invalid

- Already used -> return alreadyUsed + usedAt

- Acceptance:

- once used, cannot be “valid” again

## 7) Vendor Applications

### FR-V1 Submit application

- Inputs: vendorName, email, note

- Status = Pending

- Acceptance:

- email required, vendorName required

- rate limiting later (Phase 2)

### FR-V2 Review application

- Organizer/Admin can approve/reject

- Acceptance:

- status transitions recorded

- optional notification email sent

## 8) Admin

### FR-A1 Admin event dashboard (MVP)

- Show: events list, tickets sold, scans count, vendor applications count

- Acceptance:

- accessible to Admin/Organizer only

## 9) Nonfunctional Requirements (MVP)

- NFR-1: All critical flows mobile usable

- NFR-2: Webhook idempotency enforced

- NFR-3: No oversells

- NFR-4: Basic logging for webhook + scans

- NFR-5: Secrets not stored in plaintext

## RUN_NODE N3 — TRD + Architecture

### FileBundle (N3)

files: 3

#### docs/03-TRD-WeUP.md

# WeUP — Technical Requirements Document (TRD)

## 1) Stack

- Backend: .NET 8 (ASP.NET Core), C#

- DB: PostgreSQL (EF Core)

- Frontend: Vue 3 + Quasar (Vite)

- Payments: Stripe Checkout + Webhooks

- Email: SendGrid

- SMS (optional): Twilio

- QR:

- Client-side rendering via `qrcode` library (data URL)

- Optional server-side QR PNG via QRCoder

## 2) Architecture Overview

- Modular monolith for MVP:

- Weup.Api: HTTP API, auth, webhooks, endpoints

- Weup.Domain: domain types/enums, invariants

- Weup.Data: EF Core entities + DbContext + migrations

- Background services:

- ReservationSweeper (expire pending reservations)

- BackgroundTaskQueue + worker (async email delivery)

## 3) Core Data Model (MVP)

### Event

- Id, Slug, Title, Description, FlyerUrl, StartsAt, Venue, Status

- OrganizerUserId

### TicketTier

- Id, EventId, Name, PriceCents, Inventory

- SoldCount, ReservedCount

### TicketReservation

- Id, EventId, TierId, Quantity, BuyerEmail, Status, ExpiresAt

- StripeSessionId, StripePaymentIntentId

### Ticket

- Id, EventId, TierId, ReservationId, BuyerEmail

- QrSecretHash, UsedAt

### TicketAccessToken

- Id, ReservationId, TokenHash, ExpiresAt, UsedAt

### EventStaffAssignment

- Id, EventId, UserId, Role

### ProviderWebhookEvent

- Id, Provider, ProviderEventId (unique), PayloadJson, ReceivedAt

## 4) API Surface (MVP)

### Auth

- POST /api/auth/register

- POST /api/auth/login

### Events

- POST /api/events (Organizer/Admin)

- PUT /api/events/{id}

- POST /api/events/{id}/publish

- GET /api/events/public

- GET /api/events/{id}

### Ticket Tiers

- POST /api/events/{id}/tiers

- GET /api/events/{id}/tiers

### Checkout

- POST /api/checkout/tickets  (creates reservation + stripe session url)

### Webhooks

- POST /api/webhooks/stripe  (idempotent)

### Ticket Access

- GET /api/tickets/access/{token} (returns ticket list)

- POST /api/tickets/{ticketId}/mint-token-by-access/{token}  (recommended secure mint)

### Door Scan

- POST /api/checkin/scan  (Authorize + DoorAccess policy)

### Vendor Applications

- POST /api/vendors/apply

- GET /api/vendors/pending (Organizer/Admin)

- POST /api/vendors/{id}/approve (Organizer/Admin)

- POST /api/vendors/{id}/reject (Organizer/Admin)

## 5) Security

- JWT bearer auth

- Roles + policies:

- Admin: everything

- Organizer: event CRUD for owned events

- DoorAccess policy: Admin OR Organizer(owner) OR assigned DoorStaff

- QR secrets:

- Store only hash(secret)

- token = ticketId + secret

- Webhooks:

- Verify Stripe signature

- Idempotency via unique provider event table

## 6) Reliability / Idempotency

- Stripe webhook:

- insert ProviderWebhookEvent unique(provider, eventId)

- if already processed: return 204

- Reservation:

- reserve inventory via atomic SQL update

- convert reserved->sold via atomic SQL update

- Sweeper:

- expire old reservations and release ReservedCount

## 7) Observability

- Structured logging:

- webhook received, idempotency hit, finalize success/fail

- scan results

- Metrics later (Phase 2): success rates, latency, oversell attempts

## 8) Deployment (MVP)

- docker-compose: postgres

- API: `dotnet run`

- Client: `quasar dev`

- Environment variables:

- Stripe: secret key + webhook secret

- SendGrid: API key + from

- JWT signing key

- App web base url (for ticket email links)

## 9) Testing (MVP)

- Smoke tests:

- create event → publish

- create tier → checkout → webhook simulation → tickets issued

- ticket access link → mint token → scan valid/invalid/already-used

- Unit tests optional in MVP, prioritize runbook and manual checks

#### docs/03-ARCH-HLD.md

# WeUP — High-Level Design (HLD)

## Components

### Client (Quasar)

- Public Events Page

- Event Details + Buy Ticket

- Checkout Success Page

- Ticket Access Page (/t/:token)

- Door Scan Page (role-gated)

- Admin Pages (Organizer/Admin)

### API (.NET 8)

- Auth Module (JWT, Identity)

- Events Module

- Ticketing Module (tiers, reservations, tickets)

- Payments Module (Stripe checkout + webhooks)

- QR Module (token mint + validation)

- Notifications Module (SendGrid/Twilio)

- Admin Module (dashboards, lists)

### Data (Postgres)

- EF Core migrations

- Unique constraints for idempotency

- Counts on tiers for oversell prevention

## Main Flows

### Ticket Purchase

Client → Create Checkout → Stripe → Webhook → Issue Tickets → Email Link → Ticket Page → Mint QR → Door Scan

### Door Scan

Door UI → Scan Token → API validate+policy → mark used → response

### Vendor

Vendor apply → Organizer review → status update → notify

#### docs/03-ARCH-MLD.md

# WeUP — Mid-Level Design (MLD)

## Boundary Decisions (MVP)

- Modular monolith: fastest to ship, easiest for mobile dev workflow.

- Background work uses in-process queue (Channel). Later can move to Redis/RabbitMQ.

## Modules & Responsibilities

### Auth

- Identity + JWT

- Roles: Admin/Organizer/DoorStaff/Vendor/Attendee

- Policy: DoorAccess(eventId) resolves via EventStaffAssignment + Organizer ownership.

### Ticketing

- Reservation-based checkout:

- Reserve inventory atomically before Stripe session creation

- Reservation TTL 15 minutes

- Webhook finalization:

- Idempotency key = Stripe Event ID

- If reservation expired: release reserved count

- If paid: convert reserved->sold and issue ticket rows

### QR

- Token = ticketId.secret

- Validate by hashing secret and matching Ticket.QrSecretHash

- “Mint” endpoint rotates secret hash (MVP) or stores multiple valid secrets (Phase 2)

### Notifications

- On ticket issuance:

- mint TicketAccessToken (hashed)

- build link `${WebBaseUrl}/#/t/{token}`

- send via SendGrid

- optionally SMS via Twilio

- Delivery runs async on background queue.

## Data Access

- EF Core for standard CRUD

- Raw SQL for critical atomic updates:

- Reserve inventory

- Convert reserved->sold

- Release reserved on expiry

## Failure Handling

- Webhook replay: safe (idempotent)

- Email delivery failure: logged; can be retried manually (Phase 2: retry policy)

## Mobile Workflow Notes

- Keep each node’s output to small file bundles

- One node = one commit

- Avoid large refactors until after CP3

# STOP_AT CP1 — ShipManifest + Capsule

## docs/99-CP1-ShipManifest.md

## (create this file now)

# CP1 ShipManifest — WeUP Docs Pack

## Included Files

- docs/00-scope.md

- docs/00-assumptions.md

- docs/00-definition-of-done.md

- docs/01-PRD-WeUP.md

- docs/02-FRD-WeUP.md

- docs/03-TRD-WeUP.md

- docs/03-ARCH-HLD.md

- docs/03-ARCH-MLD.md

## Commit Message Suggestion

CP1: PRD/FRD/TRD + architecture docs

## Next Node

N4 — REPO_SCAFFOLD

## Notes

- These docs define the MVP “money loop”: event → checkout → webhook → tickets → QR → scan + vendor onboarding + RBAC + email delivery.

## docs/99-CP1-Capsule.md

## (create this file now)

# CP1 Capsule — WeUP

MVP scope finalized: events + ticket tiers + Stripe checkout with inventory-safe reservations; webhook idempotency; ticket issuance; QR token mint/validate; door scanning with event-scoped RBAC; vendor applications; email delivery via SendGrid (optional Twilio).

Docs produced: Scope, Assumptions, DoD, PRD, FRD, TRD, HLD, MLD. Next step is N4 repo scaffold (solution structure, docker-compose postgres, API/client skeleton), then N5 auth/RBAC implementation.

## What you do in Working Copy right now

- Create docs/ folder

- Paste each file exactly as above

- Commit: CP1: PRD/FRD/TRD + architecture docs

- Push to GitHub

## Next: RUN_NODE N4 (Repo Scaffold)

Say “continue” again and I’ll output N4 FileBundle with the full repo scaffold (solution + projects + docker-compose + Quasar base) in a paste-ready format sized for mobile commits.

## RUN_NODE N5 — AUTH_RBAC (JWT + Identity + Roles + DoorAccess policy + Login UI)

### FileBundle (N5)

Commit message suggestion: N5: auth+rback (identity+jwt+roles+login ui)

Result after this node:

- API has /api/auth/register + /api/auth/login

- JWT auth is enabled

- Roles seeded: Admin, Organizer, DoorStaff, Vendor, Attendee

- Policy scaffold exists for event-scoped access (DoorAccess)

- Client has a working Login page + token storage + router guard skeleton

# Backend changes

## 1) Update package references

### src/Weup.Api/Weup.Api.csproj

### (REPLACE with this)

<Project Sdk="Microsoft.NET.Sdk.Web">

<PropertyGroup>

<TargetFramework>net8.0</TargetFramework>

<Nullable>enable</Nullable>

<ImplicitUsings>enable</ImplicitUsings>

</PropertyGroup>

<ItemGroup>

<PackageReference Include="Microsoft.EntityFrameworkCore" Version="8.0.0" />

<PackageReference Include="Npgsql.EntityFrameworkCore.PostgreSQL" Version="8.0.0" />

<PackageReference Include="Swashbuckle.AspNetCore" Version="6.5.0" />

<PackageReference Include="Microsoft.AspNetCore.Authentication.JwtBearer" Version="8.0.0" />

<PackageReference Include="Microsoft.AspNetCore.Identity.EntityFrameworkCore" Version="8.0.0" />

</ItemGroup>

<ItemGroup>

<ProjectReference Include="..\Weup.Data\Weup.Data.csproj" />

<ProjectReference Include="..\Weup.Domain\Weup.Domain.csproj" />

</ItemGroup>

</Project>

### src/Weup.Data/Weup.Data.csproj

### (REPLACE with this)

<Project Sdk="Microsoft.NET.Sdk">

<PropertyGroup>

<TargetFramework>net8.0</TargetFramework>

<Nullable>enable</Nullable>

<ImplicitUsings>enable</ImplicitUsings>

</PropertyGroup>

<ItemGroup>

<PackageReference Include="Microsoft.EntityFrameworkCore" Version="8.0.0" />

<PackageReference Include="Microsoft.EntityFrameworkCore.Design" Version="8.0.0">

<PrivateAssets>all</PrivateAssets>

<IncludeAssets>runtime; build; native; contentfiles; analyzers; buildtransitive</IncludeAssets>

</PackageReference>

<PackageReference Include="Npgsql.EntityFrameworkCore.PostgreSQL" Version="8.0.0" />

<PackageReference Include="Microsoft.AspNetCore.Identity.EntityFrameworkCore" Version="8.0.0" />

</ItemGroup>

<ItemGroup>

<ProjectReference Include="..\Weup.Domain\Weup.Domain.csproj" />

</ItemGroup>

</Project>

## 2) Identity models + RBAC entities

### src/Weup.Data/Auth/AppIdentity.cs

### (NEW)

using Microsoft.AspNetCore.Identity;

namespace Weup.Data.Auth;

public sealed class AppUser : IdentityUser<Guid>

{

// Extend later: DisplayName, Phone, etc.

}

public sealed class AppRole : IdentityRole<Guid> { }

### src/Weup.Data/Entities/EventStaffAssignmentEntity.cs

### (NEW)

using System.ComponentModel.DataAnnotations;

namespace Weup.Data.Entities;

public enum EventStaffRole

{

DoorStaff = 0

}

public sealed class EventStaffAssignmentEntity

{

[Key] public Guid Id { get; set; } = Guid.NewGuid();

public Guid EventId { get; set; }

public Guid UserId { get; set; }

public EventStaffRole Role { get; set; } = EventStaffRole.DoorStaff;

public DateTimeOffset CreatedAt { get; set; } = DateTimeOffset.UtcNow;

}

### src/Weup.Data/Entities/EventEntity.cs

### (REPLACE with this)

using System.ComponentModel.DataAnnotations;

namespace Weup.Data.Entities;

public sealed class EventEntity

{

[Key] public Guid Id { get; set; } = Guid.NewGuid();

[MaxLength(160)] public string Slug { get; set; } = default!;

[MaxLength(200)] public string Title { get; set; } = default!;

[MaxLength(200)] public string Venue { get; set; } = default!;

public DateTimeOffset StartsAt { get; set; }

[MaxLength(2048)] public string? FlyerUrl { get; set; }

[MaxLength(6000)] public string? Description { get; set; }

// Ownership (Organizer)

public Guid OrganizerUserId { get; set; }

public DateTimeOffset CreatedAt { get; set; } = DateTimeOffset.UtcNow;

}

## 3) DbContext becomes IdentityDbContext

### src/Weup.Data/WeupDbContext.cs

### (REPLACE with this)

using Microsoft.AspNetCore.Identity.EntityFrameworkCore;

using Microsoft.EntityFrameworkCore;

using Weup.Data.Auth;

using Weup.Data.Entities;

namespace Weup.Data;

public sealed class WeupDbContext : IdentityDbContext<AppUser, AppRole, Guid>

{

public WeupDbContext(DbContextOptions<WeupDbContext> options) : base(options) { }

public DbSet<EventEntity> Events => Set<EventEntity>();

public DbSet<EventStaffAssignmentEntity> EventStaffAssignments => Set<EventStaffAssignmentEntity>();

protected override void OnModelCreating(ModelBuilder b)

{

base.OnModelCreating(b);

b.Entity<EventEntity>()

.HasIndex(x => x.Slug)

.IsUnique();

b.Entity<EventStaffAssignmentEntity>()

.HasIndex(x => new { x.EventId, x.UserId, x.Role })

.IsUnique();

}

}

## 4) Auth: JWT options + token service + roles seeder + DoorAccess policy

### src/Weup.Api/Auth/JwtOptions.cs

### (NEW)

namespace Weup.Api.Auth;

public sealed class JwtOptions

{

public string Issuer { get; set; } = "weup";

public string Audience { get; set; } = "weup";

public string SigningKey { get; set; } = "REPLACE_ME_WITH_32+_CHARS";

public int ExpMinutes { get; set; } = 60 * 24 * 7; // 7 days

}

### src/Weup.Api/Auth/Roles.cs

### (NEW)

namespace Weup.Api.Auth;

public static class Roles

{

public const string Admin = "Admin";

public const string Organizer = "Organizer";

public const string DoorStaff = "DoorStaff";

public const string Vendor = "Vendor";

public const string Attendee = "Attendee";

public static readonly string[] All = { Admin, Organizer, DoorStaff, Vendor, Attendee };

}

### src/Weup.Api/Auth/JwtTokenService.cs

### (NEW)

using System.IdentityModel.Tokens.Jwt;

using System.Security.Claims;

using System.Text;

using Microsoft.AspNetCore.Identity;

using Microsoft.IdentityModel.Tokens;

using Weup.Data.Auth;

namespace Weup.Api.Auth;

public sealed class JwtTokenService

{

private readonly JwtOptions _opt;

private readonly UserManager<AppUser> _users;

public JwtTokenService(IConfiguration cfg, UserManager<AppUser> users)

{

_opt = cfg.GetSection("Jwt").Get<JwtOptions>() ?? new JwtOptions();

_users = users;

}

public async Task<string> CreateToken(AppUser user)

{

var roles = await _users.GetRolesAsync(user);

var claims = new List<Claim>

{

new(JwtRegisteredClaimNames.Sub, user.Id.ToString()),

new(JwtRegisteredClaimNames.Email, user.Email ?? ""),

new(ClaimTypes.NameIdentifier, user.Id.ToString()),

new(ClaimTypes.Name, user.UserName ?? user.Email ?? user.Id.ToString())

};

claims.AddRange(roles.Select(r => new Claim(ClaimTypes.Role, r)));

var key = new SymmetricSecurityKey(Encoding.UTF8.GetBytes(_opt.SigningKey));

var creds = new SigningCredentials(key, SecurityAlgorithms.HmacSha256);

var jwt = new JwtSecurityToken(

issuer: _opt.Issuer,

audience: _opt.Audience,

claims: claims,

expires: DateTime.UtcNow.AddMinutes(_opt.ExpMinutes),

signingCredentials: creds);

return new JwtSecurityTokenHandler().WriteToken(jwt);

}

}

### src/Weup.Api/Auth/RoleSeeder.cs

### (NEW)

using Microsoft.AspNetCore.Identity;

using Weup.Data.Auth;

namespace Weup.Api.Auth;

public static class RoleSeeder

{

public static async Task SeedAsync(IServiceProvider sp)

{

using var scope = sp.CreateScope();

var roleMgr = scope.ServiceProvider.GetRequiredService<RoleManager<AppRole>>();

foreach (var r in Roles.All)

{

if (!await roleMgr.RoleExistsAsync(r))

await roleMgr.CreateAsync(new AppRole { Name = r });

}

}

}

### src/Weup.Api/Auth/DoorAccessAuthorization.cs

### (NEW)

using Microsoft.AspNetCore.Authorization;

using Microsoft.EntityFrameworkCore;

using System.Security.Claims;

using Weup.Data;

namespace Weup.Api.Auth;

/// <summary>

/// DoorAccess(eventId): Admin OR Organizer(owner of event) OR assigned DoorStaff for event.

/// </summary>

public sealed class DoorAccessRequirement : IAuthorizationRequirement { }

public sealed class DoorAccessHandler : AuthorizationHandler<DoorAccessRequirement, Guid>

{

private readonly WeupDbContext _db;

public DoorAccessHandler(WeupDbContext db) => _db = db;

protected override async Task HandleRequirementAsync(

AuthorizationHandlerContext context,

DoorAccessRequirement requirement,

Guid eventId)

{

var userIdStr = context.User.FindFirstValue(ClaimTypes.NameIdentifier);

if (!Guid.TryParse(userIdStr, out var userId)) return;

if (context.User.IsInRole(Roles.Admin))

{

context.Succeed(requirement);

return;

}

var isOrganizer = await _db.Events.AnyAsync(e => e.Id == eventId && e.OrganizerUserId == userId);

if (isOrganizer)

{

context.Succeed(requirement);

return;

}

var isAssigned = await _db.EventStaffAssignments.AnyAsync(a => a.EventId == eventId && a.UserId == userId);

if (isAssigned)

{

context.Succeed(requirement);

}

}

}

## 5) Auth controller

### src/Weup.Api/Controllers/AuthController.cs

### (NEW)

using Microsoft.AspNetCore.Identity;

using Microsoft.AspNetCore.Mvc;

using Weup.Api.Auth;

using Weup.Data.Auth;

namespace Weup.Api.Controllers;

[ApiController]

public sealed class AuthController : ControllerBase

{

private readonly UserManager<AppUser> _users;

private readonly SignInManager<AppUser> _signIn;

private readonly JwtTokenService _jwt;

public AuthController(UserManager<AppUser> users, SignInManager<AppUser> signIn, JwtTokenService jwt)

{

_users = users;

_signIn = signIn;

_jwt = jwt;

}

public record RegisterRequest(string Email, string Password);

public record LoginRequest(string Email, string Password);

public record AuthResponse(string AccessToken);

[HttpPost("/api/auth/register")]

public async Task<ActionResult<AuthResponse>> Register([FromBody] RegisterRequest req)

{

var existing = await _users.FindByEmailAsync(req.Email);

if (existing is not null) return Conflict("Email already registered.");

var user = new AppUser { UserName = req.Email, Email = req.Email };

var res = await _users.CreateAsync(user, req.Password);

if (!res.Succeeded) return BadRequest(res.Errors);

// Default role for builders/operators. Adjust later if you prefer Attendee.

await _users.AddToRoleAsync(user, Roles.Organizer);

var token = await _jwt.CreateToken(user);

return new AuthResponse(token);

}

[HttpPost("/api/auth/login")]

public async Task<ActionResult<AuthResponse>> Login([FromBody] LoginRequest req)

{

var user = await _users.FindByEmailAsync(req.Email);

if (user is null) return Unauthorized();

var ok = await _signIn.CheckPasswordSignInAsync(user, req.Password, lockoutOnFailure: true);

if (!ok.Succeeded) return Unauthorized();

var token = await _jwt.CreateToken(user);

return new AuthResponse(token);

}

}

## 6) Update API

## Program.cs

## to wire Identity + JWT + CORS + Authorization

### src/Weup.Api/Program.cs

### (REPLACE with this)

using System.Text;

using Microsoft.AspNetCore.Authentication.JwtBearer;

using Microsoft.AspNetCore.Authorization;

using Microsoft.EntityFrameworkCore;

using Microsoft.IdentityModel.Tokens;

using Weup.Api.Auth;

using Weup.Data;

using Weup.Data.Auth;

var builder = WebApplication.CreateBuilder(args);

builder.Services.AddControllers();

builder.Services.AddEndpointsApiExplorer();

builder.Services.AddSwaggerGen();

// CORS (MVP: open for local dev)

builder.Services.AddCors(opt =>

{

opt.AddPolicy("dev", p =>

p.AllowAnyOrigin()

.AllowAnyHeader()

.AllowAnyMethod());

});

builder.Services.AddDbContext<WeupDbContext>(opt =>

{

var cs = builder.Configuration.GetConnectionString("WeupDb");

opt.UseNpgsql(cs);

});

// Identity

builder.Services.AddIdentity<AppUser, AppRole>()

.AddEntityFrameworkStores<WeupDbContext>()

.AddDefaultTokenProviders();

builder.Services.AddScoped<JwtTokenService>();

// JWT Auth

var jwtOpt = builder.Configuration.GetSection("Jwt").Get<JwtOptions>() ?? new JwtOptions();

builder.Services.AddAuthentication(JwtBearerDefaults.AuthenticationScheme)

.AddJwtBearer(o =>

{

o.TokenValidationParameters = new()

{

ValidIssuer = jwtOpt.Issuer,

ValidAudience = jwtOpt.Audience,

IssuerSigningKey = new SymmetricSecurityKey(Encoding.UTF8.GetBytes(jwtOpt.SigningKey)),

ValidateIssuer = true,

ValidateAudience = true,

ValidateIssuerSigningKey = true,

ValidateLifetime = true

};

});

// Authorization + DoorAccess policy

builder.Services.AddSingleton<IAuthorizationHandler, DoorAccessHandler>();

builder.Services.AddAuthorization(o =>

{

o.AddPolicy("DoorAccess", p => p.Requirements.Add(new DoorAccessRequirement()));

});

var app = builder.Build();

app.UseCors("dev");

app.UseSwagger();

app.UseSwaggerUI();

app.UseAuthentication();

app.UseAuthorization();

app.MapControllers();

app.MapGet("/health", () => Results.Ok(new

{

ok = true,

service = "Weup.Api",

utc = DateTimeOffset.UtcNow

}));

// Seed roles on startup (MVP)

await RoleSeeder.SeedAsync(app.Services);

app.Run();

## 7) Update

## appsettings.json

## with JWT defaults

### src/Weup.Api/appsettings.json

### (REPLACE with this)

{

"Logging": {

"LogLevel": { "Default": "Information", "Microsoft.AspNetCore": "Warning" }

},

"AllowedHosts": "*",

"ConnectionStrings": {

"WeupDb": "Host=localhost;Port=5432;Database=weup;Username=weup;Password=weup_pw"

},

"Jwt": {

"Issuer": "weup",

"Audience": "weup",

"SigningKey": "REPLACE_ME_WITH_32+_CHARS_CHANGE_THIS",

"ExpMinutes": 10080

}

}

# Frontend changes (Login + token + guard)

## 8) Client auth helpers

### client/src/lib/auth.ts

### (NEW)

const KEY = 'weup.jwt';

export function setToken(token: string) {

localStorage.setItem(KEY, token);

}

export function getToken(): string | null {

return localStorage.getItem(KEY);

}

export function clearToken() {

localStorage.removeItem(KEY);

}

export function authHeader(): Record<string, string> {

const t = getToken();

return t ? { Authorization: `Bearer ${t}` } : {};

}

export function isLoggedIn(): boolean {

return !!getToken();

}

### client/src/lib/api.ts

### (NEW)

import { authHeader } from './auth';

const API_BASE = 'http://localhost:8080';

export async function apiPost<T>(path: string, body: any): Promise<T> {

const res = await fetch(API_BASE + path, {

method: 'POST',

headers: { 'Content-Type': 'application/json', ...authHeader() },

body: JSON.stringify(body)

});

if (!res.ok) throw new Error(await res.text());

return await res.json();

}

export async function apiGet<T>(path: string): Promise<T> {

const res = await fetch(API_BASE + path, {

method: 'GET',

headers: { ...authHeader() }

});

if (!res.ok) throw new Error(await res.text());

return await res.json();

}

## 9) Login page

### client/src/pages/LoginPage.vue

### (NEW)

<template>

<q-page class="q-pa-md">

<div class="text-h5 q-mb-md">Login</div>

<q-card>

<q-card-section>

<q-input v-model="email" label="Email" type="email" class="q-mb-sm" />

<q-input v-model="password" label="Password" type="password" class="q-mb-md" />

<div class="row q-gutter-sm">

<q-btn label="Login" color="primary" :loading="loading" @click="login" />

<q-btn outline label="Register" :loading="loading" @click="register" />

</div>

<div v-if="err" class="text-negative q-mt-md">{{ err }}</div>

<div v-if="ok" class="text-positive q-mt-md">{{ ok }}</div>

</q-card-section>

</q-card>

</q-page>

</template>

<script setup lang="ts">

import { ref } from 'vue';

import { useRouter } from 'vue-router';

import { apiPost } from 'src/lib/api';

import { setToken } from 'src/lib/auth';

const router = useRouter();

const email = ref('');

const password = ref('');

const loading = ref(false);

const err = ref<string | null>(null);

const ok = ref<string | null>(null);

type AuthResponse = { accessToken: string };

async function login() {

loading.value = true;

err.value = null;

ok.value = null;

try {

const res = await apiPost<AuthResponse>('/api/auth/login', { email: email.value, password: password.value });

setToken(res.accessToken);

ok.value = 'Logged in.';

router.push('/');

} catch (e: any) {

err.value = e?.message ?? String(e);

} finally {

loading.value = false;

}

}

async function register() {

loading.value = true;

err.value = null;

ok.value = null;

try {

const res = await apiPost<AuthResponse>('/api/auth/register', { email: email.value, password: password.value });

setToken(res.accessToken);

ok.value = 'Registered and logged in.';

router.push('/');

} catch (e: any) {

err.value = e?.message ?? String(e);

} finally {

loading.value = false;

}

}

</script>

## 10) Update router with login + guard

### client/src/router/router.ts

### (REPLACE with this)

import { createRouter, createWebHashHistory, RouteRecordRaw } from 'vue-router';

import HomePage from '../pages/HomePage.vue';

import HealthPage from '../pages/HealthPage.vue';

import LoginPage from '../pages/LoginPage.vue';

import { isLoggedIn } from '../lib/auth';

const routes: RouteRecordRaw[] = [

{ path: '/', component: HomePage },

{ path: '/health', component: HealthPage },

{ path: '/login', component: LoginPage }

];

export const router = createRouter({

history: createWebHashHistory(),

routes

});

// Simple global guard (MVP)

router.beforeEach((to) => {

// only protect routes later; for now just ensure /login stays accessible

if (to.path.startsWith('/admin') && !isLoggedIn()) {

return '/login';

}

return true;

});

# N5 Notes (important)

- DB migrations: after this node you’ve introduced Identity tables and new columns/entities. On a laptop you’d run EF migrations; on phone you can still commit these files and defer migration generation until you have a terminal (or we add a “manual SQL init” later).

- JWT signing key: change the placeholder in appsettings.json before deploying anywhere.

- DoorAccess policy: wired and ready, but will be used when we add /api/checkin/scan in N8.

# Your Working Copy steps now

- Add/replace the files above

- Commit: N5: auth+rback (identity+jwt+roles+login ui)

- Push

## Next node

RUN_NODE N6 — QR_RENDERING

We’ll add: client-side “pretty QR card”, server-side optional /api/qr/png, and the “ticket access page” skeleton that will eventually render issued tickets.

## RUN_NODE N6 — QR_RENDERING (Pretty QR UI + optional server SVG/PNG endpoints)

### FileBundle (N6)

Commit message suggestion: N6: qr rendering (pretty ui + api svg/png test)

Result after this node:

- Frontend can render pretty QR (rounded modules) + download PNG

- Basic routes exist: /tickets and /t/:token

- Backend has optional /api/qr/svg and /api/qr/png endpoints for testing/sharing

- Backend includes a QrService for secure secret generation + hashing (ticket wiring comes in N8)

# Backend

### 1)

### src/Weup.Api/Weup.Api.csproj

### (REPLACE with this)

<Project Sdk="Microsoft.NET.Sdk.Web">

<PropertyGroup>

<TargetFramework>net8.0</TargetFramework>

<Nullable>enable</Nullable>

<ImplicitUsings>enable</ImplicitUsings>

</PropertyGroup>

<ItemGroup>

<PackageReference Include="Microsoft.EntityFrameworkCore" Version="8.0.0" />

<PackageReference Include="Npgsql.EntityFrameworkCore.PostgreSQL" Version="8.0.0" />

<PackageReference Include="Swashbuckle.AspNetCore" Version="6.5.0" />

<PackageReference Include="Microsoft.AspNetCore.Authentication.JwtBearer" Version="8.0.0" />

<PackageReference Include="Microsoft.AspNetCore.Identity.EntityFrameworkCore" Version="8.0.0" />

<!-- Optional server-side QR rendering -->

<PackageReference Include="QRCoder" Version="1.4.3" />

</ItemGroup>

<ItemGroup>

<ProjectReference Include="..\Weup.Data\Weup.Data.csproj" />

<ProjectReference Include="..\Weup.Domain\Weup.Domain.csproj" />

</ItemGroup>

</Project>

### 2)

### src/Weup.Api/Qr/QrOptions.cs

### (NEW)

namespace Weup.Api.Qr;

public sealed class QrOptions

{

/// <summary>Length of secret used in ticketId.secret format (bytes before base64url).</summary>

public int SecretBytes { get; set; } = 24;

/// <summary>Default QR pixels-per-module for PNG rendering.</summary>

public int PngPixelsPerModule { get; set; } = 8;

/// <summary>QR ECC level: L/M/Q/H (QRCoder uses enum; we map a char).</summary>

public string ErrorCorrection { get; set; } = "M";

}

### 3)

### src/Weup.Api/Qr/QrService.cs

### (NEW)

using System.Security.Cryptography;

using System.Text;

namespace Weup.Api.Qr;

/// <summary>

/// Security primitives for QR tokens.

/// Ticket token format (MVP): "{ticketId}.{secret}" where only hash(secret) is stored server-side.

/// </summary>

public sealed class QrService

{

private readonly QrOptions _opt;

public QrService(IConfiguration cfg)

{

_opt = cfg.GetSection("Qr").Get<QrOptions>() ?? new QrOptions();

}

public string GenerateSecret()

{

var bytes = RandomNumberGenerator.GetBytes(_opt.SecretBytes);

return Base64UrlEncode(bytes);

}

public string HashSecret(string secret)

{

// Store hash only. Keep it simple: SHA256(secret UTF8) -> base64url

var hash = SHA256.HashData(Encoding.UTF8.GetBytes(secret));

return Base64UrlEncode(hash);

}

public bool VerifySecret(string secret, string expectedHashBase64Url)

=> CryptographicOperations.FixedTimeEquals(

Base64UrlDecode(HashSecret(secret)),

Base64UrlDecode(expectedHashBase64Url));

public string MakeToken(Guid ticketId, string secret) => $"{ticketId:D}.{secret}";

public bool TryParseToken(string token, out Guid ticketId, out string secret)

{

ticketId = default;

secret = "";

var parts = token.Split('.', 2, StringSplitOptions.RemoveEmptyEntries);

if (parts.Length != 2) return false;

if (!Guid.TryParse(parts[0], out ticketId)) return false;

secret = parts[1];

return secret.Length >= 8;

}

private static string Base64UrlEncode(byte[] data)

=> Convert.ToBase64String(data).TrimEnd('=').Replace('+', '-').Replace('/', '_');

private static byte[] Base64UrlDecode(string base64Url)

{

var s = base64Url.Replace('-', '+').Replace('_', '/');

switch (s.Length % 4)

{

case 2: s += "=="; break;

case 3: s += "="; break;

}

return Convert.FromBase64String(s);

}

}

### 4)

### src/Weup.Api/Qr/QrSvgRenderer.cs

### (NEW)

using QRCoder;

namespace Weup.Api.Qr;

public static class QrSvgRenderer

{

public static string RenderSvg(string payload, string ecc = "M")

{

var level = ecc?.ToUpperInvariant() switch

{

"L" => QRCodeGenerator.ECCLevel.L,

"Q" => QRCodeGenerator.ECCLevel.Q,

"H" => QRCodeGenerator.ECCLevel.H,

_ => QRCodeGenerator.ECCLevel.M

};

using var gen = new QRCodeGenerator();

using var data = gen.CreateQrCode(payload, level);

var svgQr = new SvgQRCode(data);

// 5 = pixels per module in SVG coordinate space (scales well)

return svgQr.GetGraphic(5);

}

}

### 5)

### src/Weup.Api/Controllers/QrController.cs

### (NEW)

using Microsoft.AspNetCore.Mvc;

using QRCoder;

using Weup.Api.Qr;

namespace Weup.Api.Controllers;

[ApiController]

public sealed class QrController : ControllerBase

{

private readonly IConfiguration _cfg;

public QrController(IConfiguration cfg) => _cfg = cfg;

// DEV/TEST endpoint: generate SVG for any payload.

// In production, you’d restrict this or only allow for your own ticket IDs.

[HttpGet("/api/qr/svg")]

public IActionResult Svg([FromQuery] string value)

{

if (string.IsNullOrWhiteSpace(value)) return BadRequest("value is required");

var opt = _cfg.GetSection("Qr").Get<QrOptions>() ?? new QrOptions();

var svg = QrSvgRenderer.RenderSvg(value, opt.ErrorCorrection);

return Content(svg, "image/svg+xml");

}

// DEV/TEST endpoint: generate PNG for any payload.

[HttpGet("/api/qr/png")]

public IActionResult Png([FromQuery] string value)

{

if (string.IsNullOrWhiteSpace(value)) return BadRequest("value is required");

var opt = _cfg.GetSection("Qr").Get<QrOptions>() ?? new QrOptions();

var ecc = opt.ErrorCorrection?.ToUpperInvariant() switch

{

"L" => QRCodeGenerator.ECCLevel.L,

"Q" => QRCodeGenerator.ECCLevel.Q,

"H" => QRCodeGenerator.ECCLevel.H,

_ => QRCodeGenerator.ECCLevel.M

};

using var gen = new QRCodeGenerator();

using var data = gen.CreateQrCode(value, ecc);

using var png = new PngByteQRCode(data);

var bytes = png.GetGraphic(opt.PngPixelsPerModule);

return File(bytes, "image/png");

}

}

### 6)

### src/Weup.Api/appsettings.json

### (REPLACE with this)

{

"Logging": {

"LogLevel": { "Default": "Information", "Microsoft.AspNetCore": "Warning" }

},

"AllowedHosts": "*",

"ConnectionStrings": {

"WeupDb": "Host=localhost;Port=5432;Database=weup;Username=weup;Password=weup_pw"

},

"Jwt": {

"Issuer": "weup",

"Audience": "weup",

"SigningKey": "REPLACE_ME_WITH_32+_CHARS_CHANGE_THIS",

"ExpMinutes": 10080

},

"Qr": {

"SecretBytes": 24,

"PngPixelsPerModule": 8,

"ErrorCorrection": "M"

}

}

Note: We’ll register QrService in N8 when tickets exist (so it has a reason to be injected). For now it’s a standalone utility file you’ll use soon.

# Frontend

### 7)

### client/package.json

### (REPLACE with this)

Adds qr-code-styling for “pretty” QR rendering.

{

"name": "weup-client",

"private": true,

"version": "0.0.1",

"type": "module",

"scripts": {

"dev": "vite --host 0.0.0.0 --port 9000",

"build": "vite build",

"preview": "vite preview --host 0.0.0.0 --port 9000"

},

"dependencies": {

"quasar": "^2.16.0",

"@quasar/extras": "^1.16.9",

"vue": "^3.4.0",

"vue-router": "^4.3.0",

"qr-code-styling": "^1.6.0-rc.1"

},

"devDependencies": {

"@quasar/vite-plugin": "^1.7.0",

"@vitejs/plugin-vue": "^5.0.0",

"vite": "^5.0.0",

"typescript": "^5.3.3"

}

}

### 8)

### client/vite.config.ts

### (REPLACE with this)

Fixes the src/... imports you already used (alias).

import { defineConfig } from 'vite';

import vue from '@vitejs/plugin-vue';

import { quasar, transformAssetUrls } from '@quasar/vite-plugin';

import path from 'node:path';

export default defineConfig({

plugins: [

vue({ template: { transformAssetUrls } }),

quasar({ sassVariables: 'src/quasar-variables.sass' })

],

resolve: {

alias: {

src: path.resolve(__dirname, 'src')

}

},

server: {

strictPort: true

}

});

### 9)

### client/src/components/QrCard.vue

### (NEW)

<template>

<q-card>

<q-card-section>

<div class="row items-center justify-between">

<div class="text-subtitle1">QR Ticket</div>

<q-btn dense flat icon="download" label="PNG" @click="download" />

</div>

<div class="q-mt-md flex flex-center">

<div ref="host" />

</div>

<div class="text-caption text-grey-7 q-mt-sm" style="word-break: break-all">

{{ payload }}

</div>

</q-card-section>

</q-card>

</template>

<script setup lang="ts">

import { onMounted, onBeforeUnmount, ref, watch } from 'vue';

// @ts-ignore

import QRCodeStyling from 'qr-code-styling';

const props = defineProps<{

payload: string;

size?: number; // pixels

}>();

const host = ref<HTMLElement | null>(null);

let qr: any = null;

function build() {

const size = props.size ?? 260;

qr = new QRCodeStyling({

width: size,

height: size,

type: 'canvas',

data: props.payload,

margin: 10,

qrOptions: {

errorCorrectionLevel: 'M'

},

dotsOptions: {

type: 'rounded'

},

cornersSquareOptions: {

type: 'extra-rounded'

},

cornersDotOptions: {

type: 'dot'

}

});

if (host.value) {

host.value.innerHTML = '';

qr.append(host.value);

}

}

async function download() {

if (!qr) return;

await qr.download({ name: 'weup-ticket', extension: 'png' });

}

onMounted(build);

watch(

() => props.payload,

() => {

if (!qr) build();

else qr.update({ data: props.payload });

}

);

onBeforeUnmount(() => {

if (host.value) host.value.innerHTML = '';

qr = null;

});

</script>

### 10)

### client/src/pages/MyTicketsPage.vue

### (NEW)

This is a placeholder “wallet” page until N8 actually issues tickets.

<template>

<q-page class="q-pa-md">

<div class="text-h5 q-mb-md">My Tickets</div>

<q-card class="q-mb-md">

<q-card-section>

<div class="text-subtitle2 q-mb-sm">Demo QR Payload</div>

<q-input v-model="payload" label="QR payload (ticketId.secret for real)" />

<div class="text-caption text-grey-7 q-mt-sm">

In N8 this page will load real tickets from an access token and render each ticket’s QR.

</div>

</q-card-section>

</q-card>

<QrCard :payload="payload" />

</q-page>

</template>

<script setup lang="ts">

import { ref } from 'vue';

import QrCard from 'src/components/QrCard.vue';

const payload = ref('demo-ticket-id.demo-secret-123456');

</script>

### 11)

### client/src/router/router.ts

### (REPLACE with this)

Adds /tickets and /t/:token routes.

import { createRouter, createWebHashHistory, RouteRecordRaw } from 'vue-router';

import HomePage from '../pages/HomePage.vue';

import HealthPage from '../pages/HealthPage.vue';

import LoginPage from '../pages/LoginPage.vue';

import MyTicketsPage from '../pages/MyTicketsPage.vue';

import { isLoggedIn } from '../lib/auth';

const routes: RouteRecordRaw[] = [

{ path: '/', component: HomePage },

{ path: '/health', component: HealthPage },

{ path: '/login', component: LoginPage },

{ path: '/tickets', component: MyTicketsPage },

// Access-token route (N8 will load tickets by token)

{ path: '/t/:token', component: MyTicketsPage }

];

export const router = createRouter({

history: createWebHashHistory(),

routes

});

router.beforeEach((to) => {

if (to.path.startsWith('/admin') && !isLoggedIn()) {

return '/login';

}

return true;

});

## Quick sanity checks (optional)

- Backend test:

  - Start API, then open: http://localhost:8080/api/qr/svg?value=hello

  - And: http://localhost:8080/api/qr/png?value=hello

- Frontend test:

  - npm install

  - npm run dev

  - Visit /#/tickets and verify rounded “pretty” QR renders.

## Your Working Copy steps now

- Add/replace the 11 files above

- Commit: N6: qr rendering (pretty ui + api svg/png test)

- Push

## Next node

RUN_NODE N7 — EMAIL_DELIVERY (SendGrid + optional Twilio)

We’ll add IEmailSender, SendGrid implementation, optional Twilio SMS sender, template files, and a tiny background queue so webhook/ticket issuance can enqueue deliveries.

## RUN_NODE N7 — EMAIL_DELIVERY (SendGrid Email + Twilio SMS + background queue)

### FileBundle (N7)

Commit message suggestion: N7: notifications (sendgrid email + twilio sms + queue + templates)

Result after this node:

- SendGrid email sender wired (IEmailSender)

- Twilio SMS sender wired (ISmsSender, optional)

- Background queue so webhooks can enqueue messages safely

- HTML templates included (ticket + vendor)

- Admin-only test endpoint: send yourself a template email/SMS to verify config

# 1) Add NuGet packages

### src/Weup.Api/Weup.Api.csproj

### (REPLACE with this)

<Project Sdk="Microsoft.NET.Sdk.Web">

<PropertyGroup>

<TargetFramework>net8.0</TargetFramework>

<Nullable>enable</Nullable>

<ImplicitUsings>enable</ImplicitUsings>

</PropertyGroup>

<ItemGroup>

<PackageReference Include="Microsoft.EntityFrameworkCore" Version="8.0.0" />

<PackageReference Include="Npgsql.EntityFrameworkCore.PostgreSQL" Version="8.0.0" />

<PackageReference Include="Swashbuckle.AspNetCore" Version="6.5.0" />

<PackageReference Include="Microsoft.AspNetCore.Authentication.JwtBearer" Version="8.0.0" />

<PackageReference Include="Microsoft.AspNetCore.Identity.EntityFrameworkCore" Version="8.0.0" />

<PackageReference Include="QRCoder" Version="1.4.3" />

<!-- Notifications -->

<PackageReference Include="SendGrid" Version="9.29.3" />

<PackageReference Include="Twilio" Version="7.18.0" />

</ItemGroup>

<ItemGroup>

<ProjectReference Include="..\Weup.Data\Weup.Data.csproj" />

<ProjectReference Include="..\Weup.Domain\Weup.Domain.csproj" />

</ItemGroup>

</Project>

# 2) Email/SMS options + interfaces

### src/Weup.Api/Email/EmailOptions.cs

### (NEW)

namespace Weup.Api.Email;

public sealed class EmailOptions

{

public bool Enabled { get; set; } = true;

// SendGrid

public string Provider { get; set; } = "SendGrid";

public string ApiKey { get; set; } = "";

public string FromEmail { get; set; } = "no-reply@weup.local";

public string FromName { get; set; } = "WeUP";

}

### src/Weup.Api/Email/SmsOptions.cs

### (NEW)

namespace Weup.Api.Email;

public sealed class SmsOptions

{

public bool Enabled { get; set; } = false;

// Twilio

public string Provider { get; set; } = "Twilio";

public string AccountSid { get; set; } = "";

public string AuthToken { get; set; } = "";

public string FromNumber { get; set; } = ""; // e.g. +17135551234

}

### src/Weup.Api/Email/IEmailSender.cs

### (NEW)

namespace Weup.Api.Email;

public interface IEmailSender

{

Task SendAsync(string toEmail, string subject, string htmlBody, CancellationToken ct = default);

}

### src/Weup.Api/Email/ISmsSender.cs

### (NEW)

namespace Weup.Api.Email;

public interface ISmsSender

{

Task SendAsync(string toPhoneE164, string message, CancellationToken ct = default);

}

# 3) Template renderer + templates

### src/Weup.Api/Email/EmailTemplateRenderer.cs

### (NEW)

using System.Text.RegularExpressions;

namespace Weup.Api.Email;

/// <summary>

/// Minimal string-template renderer:

/// placeholders like {{TOKEN}}, {{LINK}}, {{EVENT_NAME}}.

/// This keeps MVP simple and avoids bringing a templating engine.

/// </summary>

public sealed class EmailTemplateRenderer

{

private static readonly Regex TokenRegex = new(@"\{\{\s*(?<k>[A-Z0-9_]+)\s*\}\}", RegexOptions.Compiled);

private readonly IWebHostEnvironment _env;

public EmailTemplateRenderer(IWebHostEnvironment env) => _env = env;

public string RenderFromFile(string relativePath, IDictionary<string, string> vars)

{

var full = Path.Combine(_env.ContentRootPath, relativePath.Replace('/', Path.DirectorySeparatorChar));

var template = File.ReadAllText(full);

return Render(template, vars);

}

public static string Render(string template, IDictionary<string, string> vars)

{

return TokenRegex.Replace(template, m =>

{

var k = m.Groups["k"].Value;

return vars.TryGetValue(k, out var v) ? v : m.Value;

});

}

}

### src/Weup.Api/Email/EmailTemplates/TicketIssued.html

### (NEW)

<!doctype html>

<html>

<body style="font-family: Arial, sans-serif; background:#0b0b0b; color:#f5f5f5; padding:24px;">

<div style="max-width:640px;margin:0 auto;background:#111;padding:24px;border-radius:12px;">

<h2 style="margin:0 0 12px 0;">Your WeUP Ticket</h2>

<p style="margin:0 0 12px 0;color:#cbd5e1;">

You’re in. Your ticket access link is below.

</p>

<div style="margin:18px 0;">

<a href="{{LINK}}"

style="display:inline-block;background:#2563eb;color:white;text-decoration:none;padding:12px 16px;border-radius:10px;">

View My Ticket

</a>

</div>

<p style="margin:0 0 8px 0;color:#94a3b8;font-size:12px;">

Event: <strong style="color:#f5f5f5;">{{EVENT_NAME}}</strong>

</p>

<p style="margin:0 0 8px 0;color:#94a3b8;font-size:12px;">

If the button doesn’t work, copy/paste:

</p>

<p style="margin:0;color:#e2e8f0;font-size:12px;word-break:break-all;">{{LINK}}</p>

<hr style="margin:20px 0;border:none;border-top:1px solid #222;" />

<p style="margin:0;color:#64748b;font-size:12px;">

WeUP — mobile-first events, tickets, vendors.

</p>

</div>

</body>

</html>

### src/Weup.Api/Email/EmailTemplates/VendorWelcome.html

### (NEW)

<!doctype html>

<html>

<body style="font-family: Arial, sans-serif; background:#0b0b0b; color:#f5f5f5; padding:24px;">

<div style="max-width:640px;margin:0 auto;background:#111;padding:24px;border-radius:12px;">

<h2 style="margin:0 0 12px 0;">Vendor Update — WeUP</h2>

<p style="margin:0 0 12px 0;color:#cbd5e1;">

Hi {{VENDOR_NAME}}, your vendor application status:

</p>

<div style="margin:16px 0;padding:12px;border-radius:10px;background:#0f172a;">

<strong>Status:</strong> {{STATUS}}

</div>

<p style="margin:0 0 10px 0;color:#94a3b8;font-size:12px;">

Event: <strong style="color:#f5f5f5;">{{EVENT_NAME}}</strong>

</p>

<p style="margin:0;color:#64748b;font-size:12px;">

Reply to this email if you need help. We’ll add vendor storefront features in Phase 2.

</p>

</div>

</body>

</html>

# 4) SendGrid + Twilio implementations

### src/Weup.Api/Email/SendGridEmailSender.cs

### (NEW)

using SendGrid;

using SendGrid.Helpers.Mail;

namespace Weup.Api.Email;

public sealed class SendGridEmailSender : IEmailSender

{

private readonly EmailOptions _opt;

private readonly ISendGridClient _client;

public SendGridEmailSender(IConfiguration cfg)

{

_opt = cfg.GetSection("Email").Get<EmailOptions>() ?? new EmailOptions();

_client = new SendGridClient(_opt.ApiKey);

}

public async Task SendAsync(string toEmail, string subject, string htmlBody, CancellationToken ct = default)

{

if (!_opt.Enabled) return;

if (string.IsNullOrWhiteSpace(_opt.ApiKey))

throw new InvalidOperationException("Email.ApiKey is not configured (SendGrid).");

var from = new EmailAddress(_opt.FromEmail, _opt.FromName);

var to = new EmailAddress(toEmail);

var msg = MailHelper.CreateSingleEmail(from, to, subject, plainTextContent: StripHtml(htmlBody), htmlContent: htmlBody);

var res = await _client.SendEmailAsync(msg, ct);

if ((int)res.StatusCode >= 300)

throw new InvalidOperationException($"SendGrid failed: {(int)res.StatusCode}");

}

private static string StripHtml(string html)

=> System.Text.RegularExpressions.Regex.Replace(html, "<.*?>", " ").Trim();

}

### src/Weup.Api/Email/TwilioSmsSender.cs

### (NEW)

using Twilio;

using Twilio.Rest.Api.V2010.Account;

namespace Weup.Api.Email;

public sealed class TwilioSmsSender : ISmsSender

{

private readonly SmsOptions _opt;

public TwilioSmsSender(IConfiguration cfg)

{

_opt = cfg.GetSection("Sms").Get<SmsOptions>() ?? new SmsOptions();

}

public async Task SendAsync(string toPhoneE164, string message, CancellationToken ct = default)

{

if (!_opt.Enabled) return;

if (string.IsNullOrWhiteSpace(_opt.AccountSid) ||

string.IsNullOrWhiteSpace(_opt.AuthToken) ||

string.IsNullOrWhiteSpace(_opt.FromNumber))

throw new InvalidOperationException("Sms Twilio config missing (AccountSid/AuthToken/FromNumber).");

TwilioClient.Init(_opt.AccountSid, _opt.AuthToken);

// Twilio SDK doesn’t support CancellationToken everywhere; this is fine for MVP.

await MessageResource.CreateAsync(

from: new Twilio.Types.PhoneNumber(_opt.FromNumber),

to: new Twilio.Types.PhoneNumber(toPhoneE164),

body: message);

}

}

# 5) Background queue (so webhooks can enqueue email/SMS)

### src/Weup.Api/Infrastructure/BackgroundTaskQueue.cs

### (NEW)

using System.Threading.Channels;

namespace Weup.Api.Infrastructure;

public interface IBackgroundTaskQueue

{

ValueTask QueueAsync(Func<CancellationToken, Task> workItem);

ValueTask<Func<CancellationToken, Task>> DequeueAsync(CancellationToken ct);

}

public sealed class BackgroundTaskQueue : IBackgroundTaskQueue

{

private readonly Channel<Func<CancellationToken, Task>> _queue;

public BackgroundTaskQueue(int capacity = 200)

{

var options = new BoundedChannelOptions(capacity)

{

FullMode = BoundedChannelFullMode.Wait,

SingleReader = true,

SingleWriter = false

};

_queue = Channel.CreateBounded<Func<CancellationToken, Task>>(options);

}

public async ValueTask QueueAsync(Func<CancellationToken, Task> workItem)

{

if (workItem is null) throw new ArgumentNullException(nameof(workItem));

await _queue.Writer.WriteAsync(workItem);

}

public async ValueTask<Func<CancellationToken, Task>> DequeueAsync(CancellationToken ct)

=> await _queue.Reader.ReadAsync(ct);

}

### src/Weup.Api/Infrastructure/QueuedHostedService.cs

### (NEW)

using Microsoft.Extensions.Hosting;

namespace Weup.Api.Infrastructure;

public sealed class QueuedHostedService : BackgroundService

{

private readonly ILogger<QueuedHostedService> _log;

private readonly IBackgroundTaskQueue _queue;

public QueuedHostedService(ILogger<QueuedHostedService> log, IBackgroundTaskQueue queue)

{

_log = log;

_queue = queue;

}

protected override async Task ExecuteAsync(CancellationToken stoppingToken)

{

_log.LogInformation("QueuedHostedService started.");

while (!stoppingToken.IsCancellationRequested)

{

try

{

var workItem = await _queue.DequeueAsync(stoppingToken);

await workItem(stoppingToken);

}

catch (OperationCanceledException)

{

// normal shutdown

}

catch (Exception ex)

{

_log.LogError(ex, "Background work item failed.");

}

}

_log.LogInformation("QueuedHostedService stopped.");

}

}

# 6) Admin-only test endpoint (verify SendGrid/Twilio config quickly)

### src/Weup.Api/Controllers/NotificationsController.cs

### (NEW)

using Microsoft.AspNetCore.Authorization;

using Microsoft.AspNetCore.Mvc;

using Weup.Api.Auth;

using Weup.Api.Email;

using Weup.Api.Infrastructure;

namespace Weup.Api.Controllers;

[ApiController]

[Authorize(Roles = Roles.Admin + "," + Roles.Organizer)]

public sealed class NotificationsController : ControllerBase

{

private readonly IBackgroundTaskQueue _queue;

private readonly IEmailSender _email;

private readonly ISmsSender _sms;

private readonly EmailTemplateRenderer _renderer;

private readonly IConfiguration _cfg;

public NotificationsController(

IBackgroundTaskQueue queue,

IEmailSender email,

ISmsSender sms,

EmailTemplateRenderer renderer,

IConfiguration cfg)

{

_queue = queue;

_email = email;

_sms = sms;

_renderer = renderer;

_cfg = cfg;

}

public record TestEmailRequest(string ToEmail);

public record TestSmsRequest(string ToPhoneE164);

[HttpPost("/api/notifications/test-email")]

public async Task<IActionResult> TestEmail([FromBody] TestEmailRequest req)

{

var webBase = _cfg["App:WebBaseUrl"] ?? "http://localhost:9000";

var link = $"{webBase}/#/tickets";

var html = _renderer.RenderFromFile(

"Email/EmailTemplates/TicketIssued.html",

new Dictionary<string, string>

{

["LINK"] = link,

["EVENT_NAME"] = "WeUP Demo Event"

});

await _queue.QueueAsync(async ct =>

{

await _email.SendAsync(req.ToEmail, "WeUP Test — TicketIssued", html, ct);

});

return Ok(new { queued = true });

}

[HttpPost("/api/notifications/test-sms")]

public async Task<IActionResult> TestSms([FromBody] TestSmsRequest req)

{

var webBase = _cfg["App:WebBaseUrl"] ?? "http://localhost:9000";

var link = $"{webBase}/#/tickets";

await _queue.QueueAsync(async ct =>

{

await _sms.SendAsync(req.ToPhoneE164, $"WeUP Test Ticket Link: {link}", ct);

await Task.CompletedTask;

});

return Ok(new { queued = true });

}

}

# 7) Wire everything in Program.cs

### src/Weup.Api/Program.cs

### (REPLACE with this)

using System.Text;

using Microsoft.AspNetCore.Authentication.JwtBearer;

using Microsoft.AspNetCore.Authorization;

using Microsoft.EntityFrameworkCore;

using Microsoft.IdentityModel.Tokens;

using Weup.Api.Auth;

using Weup.Api.Email;

using Weup.Api.Infrastructure;

using Weup.Data;

using Weup.Data.Auth;

var builder = WebApplication.CreateBuilder(args);

builder.Services.AddControllers();

builder.Services.AddEndpointsApiExplorer();

builder.Services.AddSwaggerGen();

// CORS (MVP: open for local dev)

builder.Services.AddCors(opt =>

{

opt.AddPolicy("dev", p =>

p.AllowAnyOrigin()

.AllowAnyHeader()

.AllowAnyMethod());

});

builder.Services.AddDbContext<WeupDbContext>(opt =>

{

var cs = builder.Configuration.GetConnectionString("WeupDb");

opt.UseNpgsql(cs);

});

// Identity

builder.Services.AddIdentity<AppUser, AppRole>()

.AddEntityFrameworkStores<WeupDbContext>()

.AddDefaultTokenProviders();

builder.Services.AddScoped<JwtTokenService>();

// JWT Auth

var jwtOpt = builder.Configuration.GetSection("Jwt").Get<JwtOptions>() ?? new JwtOptions();

builder.Services.AddAuthentication(JwtBearerDefaults.AuthenticationScheme)

.AddJwtBearer(o =>

{

o.TokenValidationParameters = new()

{

ValidIssuer = jwtOpt.Issuer,

ValidAudience = jwtOpt.Audience,

IssuerSigningKey = new SymmetricSecurityKey(Encoding.UTF8.GetBytes(jwtOpt.SigningKey)),

ValidateIssuer = true,

ValidateAudience = true,

ValidateIssuerSigningKey = true,

ValidateLifetime = true

};

});

// Authorization + DoorAccess policy

builder.Services.AddSingleton<IAuthorizationHandler, DoorAccessHandler>();

builder.Services.AddAuthorization(o =>

{

o.AddPolicy("DoorAccess", p => p.Requirements.Add(new DoorAccessRequirement()));

});

// Notifications + background queue

builder.Services.AddSingleton<IBackgroundTaskQueue>(_ => new BackgroundTaskQueue(capacity: 500));

builder.Services.AddHostedService<QueuedHostedService>();

builder.Services.AddSingleton<EmailTemplateRenderer>();

// Provider implementations (simple MVP DI)

builder.Services.AddSingleton<IEmailSender, SendGridEmailSender>();

builder.Services.AddSingleton<ISmsSender, TwilioSmsSender>();

var app = builder.Build();

app.UseCors("dev");

app.UseSwagger();

app.UseSwaggerUI();

app.UseAuthentication();

app.UseAuthorization();

app.MapControllers();

app.MapGet("/health", () => Results.Ok(new

{

ok = true,

service = "Weup.Api",

utc = DateTimeOffset.UtcNow

}));

// Seed roles on startup (MVP)

await RoleSeeder.SeedAsync(app.Services);

app.Run();

# 8) Update appsettings for Email/Sms/App

### src/Weup.Api/appsettings.json

### (REPLACE with this)

{

"Logging": {

"LogLevel": { "Default": "Information", "Microsoft.AspNetCore": "Warning" }

},

"AllowedHosts": "*",

"ConnectionStrings": {

"WeupDb": "Host=localhost;Port=5432;Database=weup;Username=weup;Password=weup_pw"

},

"Jwt": {

"Issuer": "weup",

"Audience": "weup",

"SigningKey": "REPLACE_ME_WITH_32+_CHARS_CHANGE_THIS",

"ExpMinutes": 10080

},

"Qr": {

"SecretBytes": 24,

"PngPixelsPerModule": 8,

"ErrorCorrection": "M"

},

"App": {

"WebBaseUrl": "http://localhost:9000"

},

"Email": {

"Enabled": true,

"Provider": "SendGrid",

"ApiKey": "",

"FromEmail": "no-reply@weup.local",

"FromName": "WeUP"

},

"Sms": {

"Enabled": false,

"Provider": "Twilio",

"AccountSid": "",

"AuthToken": "",

"FromNumber": ""

}

}

# N7 Notes

- SendGrid.ApiKey must be set (env var recommended): Email__ApiKey

- Twilio is optional. Leave Sms.Enabled=false until you have creds.

- The test endpoints require JWT and Organizer/Admin role:

  - POST /api/notifications/test-email

  - POST /api/notifications/test-sms

# Your Working Copy steps now

- Add/replace the files above (13 files total)

- Commit: N7: notifications (sendgrid email + twilio sms + queue + templates)

- Push

## Next node

RUN_NODE N8 — EVENTS_TICKETS_CORE

This is the big one: ticket tiers, inventory-safe reservations, Stripe checkout + webhook idempotency, ticket issuance (QR secret hashing), ticket access token, and door scan endpoint using the DoorAccess policy.

## RUN_NODE N7 — EMAIL_DELIVERY (SendGrid Email + Twilio SMS + background queue)

### FileBundle (N7)

Commit message suggestion: N7: notifications (sendgrid email + twilio sms + queue + templates)

Result after this node:

- SendGrid email sender wired (IEmailSender)

- Twilio SMS sender wired (ISmsSender, optional)

- Background queue so webhooks can enqueue messages safely

- HTML templates included (ticket + vendor)

- Admin-only test endpoint: send yourself a template email/SMS to verify config

# 1) Add NuGet packages

### src/Weup.Api/Weup.Api.csproj

### (REPLACE with this)

<Project Sdk="Microsoft.NET.Sdk.Web">

<PropertyGroup>

<TargetFramework>net8.0</TargetFramework>

<Nullable>enable</Nullable>

<ImplicitUsings>enable</ImplicitUsings>

</PropertyGroup>

<ItemGroup>

<PackageReference Include="Microsoft.EntityFrameworkCore" Version="8.0.0" />

<PackageReference Include="Npgsql.EntityFrameworkCore.PostgreSQL" Version="8.0.0" />

<PackageReference Include="Swashbuckle.AspNetCore" Version="6.5.0" />

<PackageReference Include="Microsoft.AspNetCore.Authentication.JwtBearer" Version="8.0.0" />

<PackageReference Include="Microsoft.AspNetCore.Identity.EntityFrameworkCore" Version="8.0.0" />

<PackageReference Include="QRCoder" Version="1.4.3" />

<!-- Notifications -->

<PackageReference Include="SendGrid" Version="9.29.3" />

<PackageReference Include="Twilio" Version="7.18.0" />

</ItemGroup>

<ItemGroup>

<ProjectReference Include="..\Weup.Data\Weup.Data.csproj" />

<ProjectReference Include="..\Weup.Domain\Weup.Domain.csproj" />

</ItemGroup>

</Project>

# 2) Email/SMS options + interfaces

### src/Weup.Api/Email/EmailOptions.cs

### (NEW)

namespace Weup.Api.Email;

public sealed class EmailOptions

{

public bool Enabled { get; set; } = true;

// SendGrid

public string Provider { get; set; } = "SendGrid";

public string ApiKey { get; set; } = "";

public string FromEmail { get; set; } = "no-reply@weup.local";

public string FromName { get; set; } = "WeUP";

}

### src/Weup.Api/Email/SmsOptions.cs

### (NEW)

namespace Weup.Api.Email;

public sealed class SmsOptions

{

public bool Enabled { get; set; } = false;

// Twilio

public string Provider { get; set; } = "Twilio";

public string AccountSid { get; set; } = "";

public string AuthToken { get; set; } = "";

public string FromNumber { get; set; } = ""; // e.g. +17135551234

}

### src/Weup.Api/Email/IEmailSender.cs

### (NEW)

namespace Weup.Api.Email;

public interface IEmailSender

{

Task SendAsync(string toEmail, string subject, string htmlBody, CancellationToken ct = default);

}

### src/Weup.Api/Email/ISmsSender.cs

### (NEW)

namespace Weup.Api.Email;

public interface ISmsSender

{

Task SendAsync(string toPhoneE164, string message, CancellationToken ct = default);

}

# 3) Template renderer + templates

### src/Weup.Api/Email/EmailTemplateRenderer.cs

### (NEW)

using System.Text.RegularExpressions;

namespace Weup.Api.Email;

/// <summary>

/// Minimal string-template renderer:

/// placeholders like {{TOKEN}}, {{LINK}}, {{EVENT_NAME}}.

/// This keeps MVP simple and avoids bringing a templating engine.

/// </summary>

public sealed class EmailTemplateRenderer

{

private static readonly Regex TokenRegex = new(@"\{\{\s*(?<k>[A-Z0-9_]+)\s*\}\}", RegexOptions.Compiled);

private readonly IWebHostEnvironment _env;

public EmailTemplateRenderer(IWebHostEnvironment env) => _env = env;

public string RenderFromFile(string relativePath, IDictionary<string, string> vars)

{

var full = Path.Combine(_env.ContentRootPath, relativePath.Replace('/', Path.DirectorySeparatorChar));

var template = File.ReadAllText(full);

return Render(template, vars);

}

public static string Render(string template, IDictionary<string, string> vars)

{

return TokenRegex.Replace(template, m =>

{

var k = m.Groups["k"].Value;

return vars.TryGetValue(k, out var v) ? v : m.Value;

});

}

}

### src/Weup.Api/Email/EmailTemplates/TicketIssued.html

### (NEW)

<!doctype html>

<html>

<body style="font-family: Arial, sans-serif; background:#0b0b0b; color:#f5f5f5; padding:24px;">

<div style="max-width:640px;margin:0 auto;background:#111;padding:24px;border-radius:12px;">

<h2 style="margin:0 0 12px 0;">Your WeUP Ticket</h2>

<p style="margin:0 0 12px 0;color:#cbd5e1;">

You’re in. Your ticket access link is below.

</p>

<div style="margin:18px 0;">

<a href="{{LINK}}"

style="display:inline-block;background:#2563eb;color:white;text-decoration:none;padding:12px 16px;border-radius:10px;">

View My Ticket

</a>

</div>

<p style="margin:0 0 8px 0;color:#94a3b8;font-size:12px;">

Event: <strong style="color:#f5f5f5;">{{EVENT_NAME}}</strong>

</p>

<p style="margin:0 0 8px 0;color:#94a3b8;font-size:12px;">

If the button doesn’t work, copy/paste:

</p>

<p style="margin:0;color:#e2e8f0;font-size:12px;word-break:break-all;">{{LINK}}</p>

<hr style="margin:20px 0;border:none;border-top:1px solid #222;" />

<p style="margin:0;color:#64748b;font-size:12px;">

WeUP — mobile-first events, tickets, vendors.

</p>

</div>

</body>

</html>

### src/Weup.Api/Email/EmailTemplates/VendorWelcome.html

### (NEW)

<!doctype html>

<html>

<body style="font-family: Arial, sans-serif; background:#0b0b0b; color:#f5f5f5; padding:24px;">

<div style="max-width:640px;margin:0 auto;background:#111;padding:24px;border-radius:12px;">

<h2 style="margin:0 0 12px 0;">Vendor Update — WeUP</h2>

<p style="margin:0 0 12px 0;color:#cbd5e1;">

Hi {{VENDOR_NAME}}, your vendor application status:

</p>

<div style="margin:16px 0;padding:12px;border-radius:10px;background:#0f172a;">

<strong>Status:</strong> {{STATUS}}

</div>

<p style="margin:0 0 10px 0;color:#94a3b8;font-size:12px;">

Event: <strong style="color:#f5f5f5;">{{EVENT_NAME}}</strong>

</p>

<p style="margin:0;color:#64748b;font-size:12px;">

Reply to this email if you need help. We’ll add vendor storefront features in Phase 2.

</p>

</div>

</body>

</html>

# 4) SendGrid + Twilio implementations

### src/Weup.Api/Email/SendGridEmailSender.cs

### (NEW)

using SendGrid;

using SendGrid.Helpers.Mail;

namespace Weup.Api.Email;

public sealed class SendGridEmailSender : IEmailSender

{

private readonly EmailOptions _opt;

private readonly ISendGridClient _client;

public SendGridEmailSender(IConfiguration cfg)

{

_opt = cfg.GetSection("Email").Get<EmailOptions>() ?? new EmailOptions();

_client = new SendGridClient(_opt.ApiKey);

}

public async Task SendAsync(string toEmail, string subject, string htmlBody, CancellationToken ct = default)

{

if (!_opt.Enabled) return;

if (string.IsNullOrWhiteSpace(_opt.ApiKey))

throw new InvalidOperationException("Email.ApiKey is not configured (SendGrid).");

var from = new EmailAddress(_opt.FromEmail, _opt.FromName);

var to = new EmailAddress(toEmail);

var msg = MailHelper.CreateSingleEmail(from, to, subject, plainTextContent: StripHtml(htmlBody), htmlContent: htmlBody);

var res = await _client.SendEmailAsync(msg, ct);

if ((int)res.StatusCode >= 300)

throw new InvalidOperationException($"SendGrid failed: {(int)res.StatusCode}");

}

private static string StripHtml(string html)

=> System.Text.RegularExpressions.Regex.Replace(html, "<.*?>", " ").Trim();

}

### src/Weup.Api/Email/TwilioSmsSender.cs

### (NEW)

using Twilio;

using Twilio.Rest.Api.V2010.Account;

namespace Weup.Api.Email;

public sealed class TwilioSmsSender : ISmsSender

{

private readonly SmsOptions _opt;

public TwilioSmsSender(IConfiguration cfg)

{

_opt = cfg.GetSection("Sms").Get<SmsOptions>() ?? new SmsOptions();

}

public async Task SendAsync(string toPhoneE164, string message, CancellationToken ct = default)

{

if (!_opt.Enabled) return;

if (string.IsNullOrWhiteSpace(_opt.AccountSid) ||

string.IsNullOrWhiteSpace(_opt.AuthToken) ||

string.IsNullOrWhiteSpace(_opt.FromNumber))

throw new InvalidOperationException("Sms Twilio config missing (AccountSid/AuthToken/FromNumber).");

TwilioClient.Init(_opt.AccountSid, _opt.AuthToken);

// Twilio SDK doesn’t support CancellationToken everywhere; this is fine for MVP.

await MessageResource.CreateAsync(

from: new Twilio.Types.PhoneNumber(_opt.FromNumber),

to: new Twilio.Types.PhoneNumber(toPhoneE164),

body: message);

}

}

# 5) Background queue (so webhooks can enqueue email/SMS)

### src/Weup.Api/Infrastructure/BackgroundTaskQueue.cs

### (NEW)

using System.Threading.Channels;

namespace Weup.Api.Infrastructure;

public interface IBackgroundTaskQueue

{

ValueTask QueueAsync(Func<CancellationToken, Task> workItem);

ValueTask<Func<CancellationToken, Task>> DequeueAsync(CancellationToken ct);

}

public sealed class BackgroundTaskQueue : IBackgroundTaskQueue

{

private readonly Channel<Func<CancellationToken, Task>> _queue;

public BackgroundTaskQueue(int capacity = 200)

{

var options = new BoundedChannelOptions(capacity)

{

FullMode = BoundedChannelFullMode.Wait,

SingleReader = true,

SingleWriter = false

};

_queue = Channel.CreateBounded<Func<CancellationToken, Task>>(options);

}

public async ValueTask QueueAsync(Func<CancellationToken, Task> workItem)

{

if (workItem is null) throw new ArgumentNullException(nameof(workItem));

await _queue.Writer.WriteAsync(workItem);

}

public async ValueTask<Func<CancellationToken, Task>> DequeueAsync(CancellationToken ct)

=> await _queue.Reader.ReadAsync(ct);

}

### src/Weup.Api/Infrastructure/QueuedHostedService.cs

### (NEW)

using Microsoft.Extensions.Hosting;

namespace Weup.Api.Infrastructure;

public sealed class QueuedHostedService : BackgroundService

{

private readonly ILogger<QueuedHostedService> _log;

private readonly IBackgroundTaskQueue _queue;

public QueuedHostedService(ILogger<QueuedHostedService> log, IBackgroundTaskQueue queue)

{

_log = log;

_queue = queue;

}

protected override async Task ExecuteAsync(CancellationToken stoppingToken)

{

_log.LogInformation("QueuedHostedService started.");

while (!stoppingToken.IsCancellationRequested)

{

try

{

var workItem = await _queue.DequeueAsync(stoppingToken);

await workItem(stoppingToken);

}

catch (OperationCanceledException)

{

// normal shutdown

}

catch (Exception ex)

{

_log.LogError(ex, "Background work item failed.");

}

}

_log.LogInformation("QueuedHostedService stopped.");

}

}

# 6) Admin-only test endpoint (verify SendGrid/Twilio config quickly)

### src/Weup.Api/Controllers/NotificationsController.cs

### (NEW)

using Microsoft.AspNetCore.Authorization;

using Microsoft.AspNetCore.Mvc;

using Weup.Api.Auth;

using Weup.Api.Email;

using Weup.Api.Infrastructure;

namespace Weup.Api.Controllers;

[ApiController]

[Authorize(Roles = Roles.Admin + "," + Roles.Organizer)]

public sealed class NotificationsController : ControllerBase

{

private readonly IBackgroundTaskQueue _queue;

private readonly IEmailSender _email;

private readonly ISmsSender _sms;

private readonly EmailTemplateRenderer _renderer;

private readonly IConfiguration _cfg;

public NotificationsController(

IBackgroundTaskQueue queue,

IEmailSender email,

ISmsSender sms,

EmailTemplateRenderer renderer,

IConfiguration cfg)

{

_queue = queue;

_email = email;

_sms = sms;

_renderer = renderer;

_cfg = cfg;

}

public record TestEmailRequest(string ToEmail);

public record TestSmsRequest(string ToPhoneE164);

[HttpPost("/api/notifications/test-email")]

public async Task<IActionResult> TestEmail([FromBody] TestEmailRequest req)

{

var webBase = _cfg["App:WebBaseUrl"] ?? "http://localhost:9000";

var link = $"{webBase}/#/tickets";

var html = _renderer.RenderFromFile(

"Email/EmailTemplates/TicketIssued.html",

new Dictionary<string, string>

{

["LINK"] = link,

["EVENT_NAME"] = "WeUP Demo Event"

});

await _queue.QueueAsync(async ct =>

{

await _email.SendAsync(req.ToEmail, "WeUP Test — TicketIssued", html, ct);

});

return Ok(new { queued = true });

}

[HttpPost("/api/notifications/test-sms")]

public async Task<IActionResult> TestSms([FromBody] TestSmsRequest req)

{

var webBase = _cfg["App:WebBaseUrl"] ?? "http://localhost:9000";

var link = $"{webBase}/#/tickets";

await _queue.QueueAsync(async ct =>

{

await _sms.SendAsync(req.ToPhoneE164, $"WeUP Test Ticket Link: {link}", ct);

await Task.CompletedTask;

});

return Ok(new { queued = true });

}

}

# 7) Wire everything in Program.cs

### src/Weup.Api/Program.cs

### (REPLACE with this)

using System.Text;

using Microsoft.AspNetCore.Authentication.JwtBearer;

using Microsoft.AspNetCore.Authorization;

using Microsoft.EntityFrameworkCore;

using Microsoft.IdentityModel.Tokens;

using Weup.Api.Auth;

using Weup.Api.Email;

using Weup.Api.Infrastructure;

using Weup.Data;

using Weup.Data.Auth;

var builder = WebApplication.CreateBuilder(args);

builder.Services.AddControllers();

builder.Services.AddEndpointsApiExplorer();

builder.Services.AddSwaggerGen();

// CORS (MVP: open for local dev)

builder.Services.AddCors(opt =>

{

opt.AddPolicy("dev", p =>

p.AllowAnyOrigin()

.AllowAnyHeader()

.AllowAnyMethod());

});

builder.Services.AddDbContext<WeupDbContext>(opt =>

{

var cs = builder.Configuration.GetConnectionString("WeupDb");

opt.UseNpgsql(cs);

});

// Identity

builder.Services.AddIdentity<AppUser, AppRole>()

.AddEntityFrameworkStores<WeupDbContext>()

.AddDefaultTokenProviders();

builder.Services.AddScoped<JwtTokenService>();

// JWT Auth

var jwtOpt = builder.Configuration.GetSection("Jwt").Get<JwtOptions>() ?? new JwtOptions();

builder.Services.AddAuthentication(JwtBearerDefaults.AuthenticationScheme)

.AddJwtBearer(o =>

{

o.TokenValidationParameters = new()

{

ValidIssuer = jwtOpt.Issuer,

ValidAudience = jwtOpt.Audience,

IssuerSigningKey = new SymmetricSecurityKey(Encoding.UTF8.GetBytes(jwtOpt.SigningKey)),

ValidateIssuer = true,

ValidateAudience = true,

ValidateIssuerSigningKey = true,

ValidateLifetime = true

};

});

// Authorization + DoorAccess policy

builder.Services.AddSingleton<IAuthorizationHandler, DoorAccessHandler>();

builder.Services.AddAuthorization(o =>

{

o.AddPolicy("DoorAccess", p => p.Requirements.Add(new DoorAccessRequirement()));

});

// Notifications + background queue

builder.Services.AddSingleton<IBackgroundTaskQueue>(_ => new BackgroundTaskQueue(capacity: 500));

builder.Services.AddHostedService<QueuedHostedService>();

builder.Services.AddSingleton<EmailTemplateRenderer>();

// Provider implementations (simple MVP DI)

builder.Services.AddSingleton<IEmailSender, SendGridEmailSender>();

builder.Services.AddSingleton<ISmsSender, TwilioSmsSender>();

var app = builder.Build();

app.UseCors("dev");

app.UseSwagger();

app.UseSwaggerUI();

app.UseAuthentication();

app.UseAuthorization();

app.MapControllers();

app.MapGet("/health", () => Results.Ok(new

{

ok = true,

service = "Weup.Api",

utc = DateTimeOffset.UtcNow

}));

// Seed roles on startup (MVP)

await RoleSeeder.SeedAsync(app.Services);

app.Run();

# 8) Update appsettings for Email/Sms/App

### src/Weup.Api/appsettings.json

### (REPLACE with this)

{

"Logging": {

"LogLevel": { "Default": "Information", "Microsoft.AspNetCore": "Warning" }

},

"AllowedHosts": "*",

"ConnectionStrings": {

"WeupDb": "Host=localhost;Port=5432;Database=weup;Username=weup;Password=weup_pw"

},

"Jwt": {

"Issuer": "weup",

"Audience": "weup",

"SigningKey": "REPLACE_ME_WITH_32+_CHARS_CHANGE_THIS",

"ExpMinutes": 10080

},

"Qr": {

"SecretBytes": 24,

"PngPixelsPerModule": 8,

"ErrorCorrection": "M"

},

"App": {

"WebBaseUrl": "http://localhost:9000"

},

"Email": {

"Enabled": true,

"Provider": "SendGrid",

"ApiKey": "",

"FromEmail": "no-reply@weup.local",

"FromName": "WeUP"

},

"Sms": {

"Enabled": false,

"Provider": "Twilio",

"AccountSid": "",

"AuthToken": "",

"FromNumber": ""

}

}

# N7 Notes

- SendGrid.ApiKey must be set (env var recommended): Email__ApiKey

- Twilio is optional. Leave Sms.Enabled=false until you have creds.

- The test endpoints require JWT and Organizer/Admin role:

  - POST /api/notifications/test-email

  - POST /api/notifications/test-sms

# Your Working Copy steps now

- Add/replace the files above (13 files total)

- Commit: N7: notifications (sendgrid email + twilio sms + queue + templates)

- Push

## Next node

RUN_NODE N8 — EVENTS_TICKETS_CORE

This is the big one: ticket tiers, inventory-safe reservations, Stripe checkout + webhook idempotency, ticket issuance (QR secret hashing), ticket access token, and door scan endpoint using the DoorAccess policy.

## RUN_NODE N9 — ADMIN_EVENT_BUILDER (phone-first event create + tiers + publish + staff assignment)

### FileBundle (N9)

Commit message suggestion: N9: admin builder (create event+tier+publish+door staff assign)

After this node, you can run the whole event from your phone:

- Organizer/Admin logs in

- Creates an event + tiers

- Publishes event

- Assigns door staff (by email) to scan tickets at the door

- Door staff uses /door scan screen (already made)

# Backend: staff assignment + admin endpoints

## 1) Add controller for staff assignment + basic admin list

### src/Weup.Api/Controllers/AdminEventsController.cs

### (NEW)

using Microsoft.AspNetCore.Authorization;

using Microsoft.AspNetCore.Identity;

using Microsoft.AspNetCore.Mvc;

using Microsoft.EntityFrameworkCore;

using System.Security.Claims;

using Weup.Api.Auth;

using Weup.Data;

using Weup.Data.Auth;

using Weup.Data.Entities;

namespace Weup.Api.Controllers;

[ApiController]

[Authorize(Roles = Roles.Admin + "," + Roles.Organizer)]

public sealed class AdminEventsController : ControllerBase

{

private readonly WeupDbContext _db;

private readonly UserManager<AppUser> _users;

public AdminEventsController(WeupDbContext db, UserManager<AppUser> users)

{

_db = db;

_users = users;

}

[HttpGet("/api/admin/events")]

public async Task<IActionResult> MyEvents()

{

var uidStr = User.FindFirstValue(ClaimTypes.NameIdentifier);

if (!Guid.TryParse(uidStr, out var uid)) return Unauthorized();

var isAdmin = User.IsInRole(Roles.Admin);

var q = _db.Events.AsQueryable();

if (!isAdmin) q = q.Where(e => e.OrganizerUserId == uid);

var list = await q.OrderByDescending(e => e.CreatedAt)

.Select(e => new

{

e.Id, e.Title, e.Slug, e.Venue, e.StartsAt, e.Status, e.CreatedAt

})

.ToListAsync();

return Ok(list);

}

public record AssignDoorStaffRequest(Guid EventId, string StaffEmail);

[HttpPost("/api/admin/events/assign-door")]

public async Task<IActionResult> AssignDoor([FromBody] AssignDoorStaffRequest req)

{

var evt = await _db.Events.FirstOrDefaultAsync(e => e.Id == req.EventId);

if (evt is null) return NotFound("event not found");

// Only Admin or owner organizer can assign

var uidStr = User.FindFirstValue(ClaimTypes.NameIdentifier);

if (!Guid.TryParse(uidStr, out var uid)) return Unauthorized();

if (!User.IsInRole(Roles.Admin) && evt.OrganizerUserId != uid) return Forbid();

var user = await _users.FindByEmailAsync(req.StaffEmail);

if (user is null)

{

// MVP behavior: auto-create DoorStaff user with a random temp password

// (in production you’d email an invite link and force reset).

var tempPass = "Temp!" + Guid.NewGuid().ToString("N")[..10];

user = new AppUser { UserName = req.StaffEmail, Email = req.StaffEmail };

var create = await _users.CreateAsync(user, tempPass);

if (!create.Succeeded) return BadRequest(create.Errors);

await _users.AddToRoleAsync(user, Roles.DoorStaff);

// We are NOT emailing passwords here. That’s intentionally avoided.

// Next phase: invitation token flow.

}

else

{

// Ensure role exists

var roles = await _users.GetRolesAsync(user);

if (!roles.Contains(Roles.DoorStaff))

await _users.AddToRoleAsync(user, Roles.DoorStaff);

}

var exists = await _db.EventStaffAssignments

.AnyAsync(a => a.EventId == req.EventId && a.UserId == user.Id);

if (!exists)

{

_db.EventStaffAssignments.Add(new EventStaffAssignmentEntity

{

EventId = req.EventId,

UserId = user.Id,

Role = EventStaffRole.DoorStaff

});

await _db.SaveChangesAsync();

}

return Ok(new { assigned = true, userId = user.Id });

}

[HttpGet("/api/admin/events/{eventId:guid}/staff")]

public async Task<IActionResult> Staff(Guid eventId)

{

var evt = await _db.Events.FirstOrDefaultAsync(e => e.Id == eventId);

if (evt is null) return NotFound();

var uidStr = User.FindFirstValue(ClaimTypes.NameIdentifier);

if (!Guid.TryParse(uidStr, out var uid)) return Unauthorized();

if (!User.IsInRole(Roles.Admin) && evt.OrganizerUserId != uid) return Forbid();

var staff = await _db.EventStaffAssignments

.Where(a => a.EventId == eventId)

.Join(_db.Users, a => a.UserId, u => u.Id, (a, u) => new

{

userId = u.Id,

email = u.Email,

role = a.Role.ToString(),

assignedAt = a.CreatedAt

})

.OrderBy(x => x.email)

.ToListAsync();

return Ok(staff);

}

}

# Frontend: admin pages (mobile-first)

## 2) Add a simple admin dashboard page

### client/src/pages/AdminDashboardPage.vue

### (NEW)

<template>

<q-page class="q-pa-md">

<div class="row items-center justify-between q-mb-md">

<div class="text-h5">Admin</div>

<q-btn outline label="Create Event" to="/admin/create" />

</div>

<q-btn outline label="Refresh" class="q-mb-md" @click="load" :loading="loading" />

<div v-if="err" class="text-negative q-mb-md">{{ err }}</div>

<q-card v-for="e in events" :key="e.id" class="q-mb-md">

<q-card-section>

<div class="row items-center justify-between">

<div>

<div class="text-h6">{{ e.title }}</div>

<div class="text-caption text-grey-7">{{ e.venue }} • {{ new Date(e.startsAt).toLocaleString() }}</div>

<div class="text-caption">Status: <strong>{{ e.status }}</strong></div>

</div>

<q-btn color="primary" label="Manage" :to="`/admin/event/${e.id}`" />

</div>

</q-card-section>

</q-card>

<div v-if="!loading && events.length === 0" class="text-grey-7">

No events yet.

</div>

</q-page>

</template>

<script setup lang="ts">

import { onMounted, ref } from 'vue';

import { apiGet } from 'src/lib/api';

const loading = ref(false);

const err = ref<string | null>(null);

const events = ref<any[]>([]);

async function load() {

loading.value = true;

err.value = null;

try {

events.value = await apiGet<any[]>('/api/admin/events');

} catch (e: any) {

err.value = e?.message ?? String(e);

} finally {

loading.value = false;

}

}

onMounted(load);

</script>

## 3) Create Event page

### client/src/pages/AdminCreateEventPage.vue

### (NEW)

<template>

<q-page class="q-pa-md">

<q-btn flat icon="arrow_back" label="Back" to="/admin" class="q-mb-md" />

<div class="text-h5 q-mb-md">Create Event</div>

<q-card>

<q-card-section>

<q-input v-model="title" label="Title" class="q-mb-sm" />

<q-input v-model="venue" label="Venue" class="q-mb-sm" />

<q-input v-model="slug" label="Slug (unique)" class="q-mb-sm" />

<q-input v-model="startsAt" label="StartsAt (ISO)" class="q-mb-sm" />

<q-input v-model="flyerUrl" label="Flyer URL (optional)" class="q-mb-sm" />

<q-input v-model="description" label="Description" type="textarea" autogrow />

<div v-if="err" class="text-negative q-mt-md">{{ err }}</div>

<div v-if="ok" class="text-positive q-mt-md">{{ ok }}</div>

</q-card-section>

<q-card-actions align="right">

<q-btn color="primary" label="Create" :loading="loading" @click="create" />

</q-card-actions>

</q-card>

<div class="text-caption text-grey-7 q-mt-md">

Tip: StartsAt example: <code>2026-01-16T21:00:00-06:00</code>

</div>

</q-page>

</template>

<script setup lang="ts">

import { ref } from 'vue';

import { useRouter } from 'vue-router';

import { apiPost } from 'src/lib/api';

const router = useRouter();

const title = ref('');

const venue = ref('');

const slug = ref('');

const startsAt = ref('');

const flyerUrl = ref('');

const description = ref('');

const loading = ref(false);

const err = ref<string | null>(null);

const ok = ref<string | null>(null);

async function create() {

loading.value = true;

err.value = null;

ok.value = null;

try {

const res = await apiPost<any>('/api/events', {

title: title.value,

venue: venue.value,

slug: slug.value,

startsAt: startsAt.value,

flyerUrl: flyerUrl.value || null,

description: description.value || null

});

ok.value = 'Created.';

router.push(`/admin/event/${res.id}`);

} catch (e: any) {

err.value = e?.message ?? String(e);

} finally {

loading.value = false;

}

}

</script>

## 4) Manage Event page: add tiers + publish + assign door staff

### client/src/pages/AdminManageEventPage.vue

### (NEW)

<template>

<q-page class="q-pa-md">

<q-btn flat icon="arrow_back" label="Back" to="/admin" class="q-mb-md" />

<div v-if="loading">Loading…</div>

<div v-else-if="err" class="text-negative">{{ err }}</div>

<div v-else>

<div class="text-h5">{{ event.title }}</div>

<div class="text-caption text-grey-7">{{ event.venue }} • {{ new Date(event.startsAt).toLocaleString() }}</div>

<div class="text-caption q-mb-md">Status: <strong>{{ event.status }}</strong></div>

<q-btn v-if="event.status !== 'Published'" color="primary" label="Publish" :loading="publishing" @click="publish" />

<q-btn v-else outline label="Published" disable class="q-ml-sm" />

<q-separator class="q-my-md" />

<div class="text-subtitle1 q-mb-sm">Ticket Tiers</div>

<q-card v-for="t in event.tiers" :key="t.id" class="q-mb-sm">

<q-card-section class="row items-center justify-between">

<div>

<div class="text-subtitle2">{{ t.name }}</div>

<div class="text-caption text-grey-7">

${{ (t.priceCents/100).toFixed(2) }} • Inv {{ t.inventory }} • Sold {{ t.soldCount }} • Res {{ t.reservedCount }}

</div>

</div>

</q-card-section>

</q-card>

<q-card class="q-mt-md">

<q-card-section>

<div class="text-subtitle2">Add Tier</div>

<q-input v-model="tierName" label="Name" class="q-mt-sm" />

<q-input v-model.number="tierPrice" label="Price (cents)" type="number" class="q-mt-sm" />

<q-input v-model.number="tierInv" label="Inventory" type="number" class="q-mt-sm" />

<div class="row q-gutter-sm q-mt-md">

<q-btn color="primary" label="Add" :loading="addingTier" @click="addTier" />

<q-btn outline label="Reload" @click="load" :loading="loading" />

</div>

</q-card-section>

</q-card>

<q-separator class="q-my-md" />

<div class="text-subtitle1 q-mb-sm">Door Staff</div>

<q-card>

<q-card-section>

<q-input v-model="staffEmail" label="Staff Email" type="email" />

<q-btn class="q-mt-sm" color="primary" label="Assign Door Staff" :loading="assigning" @click="assign" />

<div class="q-mt-md">

<div class="text-caption text-grey-7">Assigned</div>

<div v-for="s in staff" :key="s.userId" class="q-mt-xs">

{{ s.email }} — {{ s.role }}

</div>

<div v-if="staff.length === 0" class="text-grey-7">None yet.</div>

</div>

<div v-if="actionErr" class="text-negative q-mt-md">{{ actionErr }}</div>

<div v-if="actionOk" class="text-positive q-mt-md">{{ actionOk }}</div>

</q-card-section>

</q-card>

</div>

</q-page>

</template>

<script setup lang="ts">

import { onMounted, ref } from 'vue';

import { useRoute } from 'vue-router';

import { apiGet, apiPost } from 'src/lib/api';

const route = useRoute();

const eventId = route.params.id as string;

const loading = ref(false);

const publishing = ref(false);

const addingTier = ref(false);

const assigning = ref(false);

const err = ref<string | null>(null);

const actionErr = ref<string | null>(null);

const actionOk = ref<string | null>(null);

const event = ref<any>(null);

const staff = ref<any[]>([]);

const tierName = ref('');

const tierPrice = ref(1000);

const tierInv = ref(50);

const staffEmail = ref('');

async function load() {

loading.value = true;

err.value = null;

actionErr.value = null;

actionOk.value = null;

try {

event.value = await apiGet<any>(`/api/events/${eventId}`);

staff.value = await apiGet<any[]>(`/api/admin/events/${eventId}/staff`);

} catch (e: any) {

err.value = e?.message ?? String(e);

} finally {

loading.value = false;

}

}

async function publish() {

publishing.value = true;

actionErr.value = null;

actionOk.value = null;

try {

await apiPost<any>(`/api/events/${eventId}/publish`, {});

actionOk.value = 'Published.';

await load();

} catch (e: any) {

actionErr.value = e?.message ?? String(e);

} finally {

publishing.value = false;

}

}

async function addTier() {

addingTier.value = true;

actionErr.value = null;

actionOk.value = null;

try {

await apiPost<any>(`/api/events/${eventId}/tiers`, {

name: tierName.value,

priceCents: tierPrice.value,

inventory: tierInv.value

});

actionOk.value = 'Tier added.';

tierName.value = '';

await load();

} catch (e: any) {

actionErr.value = e?.message ?? String(e);

} finally {

addingTier.value = false;

}

}

async function assign() {

assigning.value = true;

actionErr.value = null;

actionOk.value = null;

try {

await apiPost<any>('/api/admin/events/assign-door', { eventId, staffEmail: staffEmail.value });

actionOk.value = 'Assigned.';

staffEmail.value = '';

await load();

} catch (e: any) {

actionErr.value = e?.message ?? String(e);

} finally {

assigning.value = false;

}

}

onMounted(load);

</script>

# 5) Update router + header nav

### client/src/router/router.ts

### (REPLACE)

import { createRouter, createWebHashHistory, RouteRecordRaw } from 'vue-router';

import PublicEventsPage from '../pages/PublicEventsPage.vue';

import EventDetailPage from '../pages/EventDetailPage.vue';

import HealthPage from '../pages/HealthPage.vue';

import LoginPage from '../pages/LoginPage.vue';

import TicketAccessPage from '../pages/TicketAccessPage.vue';

import DoorScanPage from '../pages/DoorScanPage.vue';

import CheckoutSuccessPage from '../pages/CheckoutSuccessPage.vue';

import CheckoutCancelPage from '../pages/CheckoutCancelPage.vue';

import AdminDashboardPage from '../pages/AdminDashboardPage.vue';

import AdminCreateEventPage from '../pages/AdminCreateEventPage.vue';

import AdminManageEventPage from '../pages/AdminManageEventPage.vue';

import { isLoggedIn } from '../lib/auth';

const routes: RouteRecordRaw[] = [

{ path: '/', component: PublicEventsPage },

{ path: '/event/:id', component: EventDetailPage },

{ path: '/health', component: HealthPage },

{ path: '/login', component: LoginPage },

{ path: '/t/:token', component: TicketAccessPage },

{ path: '/door', component: DoorScanPage },

{ path: '/checkout-success', component: CheckoutSuccessPage },

{ path: '/checkout-cancel', component: CheckoutCancelPage },

{ path: '/admin', component: AdminDashboardPage },

{ path: '/admin/create', component: AdminCreateEventPage },

{ path: '/admin/event/:id', component: AdminManageEventPage }

];

export const router = createRouter({

history: createWebHashHistory(),

routes

});

router.beforeEach((to) => {

if ((to.path === '/door' || to.path.startsWith('/admin')) && !isLoggedIn()) return '/login';

return true;

});

### client/src/App.vue

### (REPLACE)

<template>

<q-layout view="lHh Lpr lFf">

<q-header elevated>

<q-toolbar>

<q-toolbar-title>WeUP</q-toolbar-title>

<q-btn flat label="Events" to="/" />

<q-btn flat label="Door" to="/door" />

<q-btn flat label="Admin" to="/admin" />

<q-btn flat label="Health" to="/health" />

</q-toolbar>

</q-header>

<q-page-container>

<router-view />

</q-page-container>

</q-layout>

</template>

# 6) Backend: nothing else to wire (controller auto-mapped)

Just ensure Weup.Api already has the Identity roles seeded (N5), which it does.

# Working Copy steps

- Add the 4 new Vue pages + router + App changes

- Add the new backend controller

- Commit: N9: admin builder (create event+tier+publish+door staff assign)

- Push

## Next node

RUN_NODE N10 — iOS “Working Copy + Shortcuts” auto-push pipeline

This is the on-phone automation: how to wire a Shortcut that (a) pulls latest, (b) runs a “apply patch” step, (c) commits with message, (d) pushes — using Working Copy’s x-callback-url actions + Share Sheet.

## RUN_NODE N10 — iOS AUTO-PUSH PIPELINE (Working Copy + Shortcuts + “patch files” workflow)

You’re trying to do something very cyberpunk: build a full app from your phone with a repeatable “Cab Driver → Concierge → GitHub” loop. The trick is: on iOS you can’t reliably run dotnet, npm, or codegen. So your automation must be file-based: “apply edits → commit → push”. That’s perfect for Cab Driver, because Cab Driver produces deterministic file bundles.

Below is the pipeline that works in real life.

# The mental model

### ✅ What iOS can do well

- Store repo locally (Working Copy)

- Apply file edits (Shortcuts + text files)

- Commit/push (Working Copy automation)

### ❌ What iOS can’t do reliably

- EF migrations (needs dotnet ef)

- npm install/build (possible via iSH but brittle)

- Anything that requires native toolchains

So your Cab Driver plan is:

- Generate “FileBundle Node”

- Apply file changes

- Commit/push

- Defer build/migrations to a laptop/CI later

# A) Working Copy setup (once)

- Clone repo in Working Copy

- Enable SSH keys or PAT authentication in Working Copy for GitHub

- Confirm you can:

  - Pull

  - Commit

  - Push

No magic until this works.

# B) How Shortcuts talks to Working Copy (the glue)

Working Copy supports x-callback-url actions. Shortcuts can open URLs like:

- working-copy://x-callback-url/pull?key=REPOKEY

- working-copy://x-callback-url/commit?key=REPOKEY&message=...

- working-copy://x-callback-url/push?key=REPOKEY

### Find your

### REPOKEY

In Working Copy:

- Open repo → Settings → “Repository Key” (or “URL actions” section)

Write that key down.

# C) The “Apply Patch” concept (the only hard part)

You need a way to go from a Cab Driver “FileBundle” to actual files in the repo.

On iOS, the most reliable method is:

### Method 1 (best):

### Patch-as-zip

### (manual but consistent)

- Concierge outputs a single “PATCH.md” file where each file is embedded with delimiters.

- You copy it into Shortcuts.

- Shortcut parses it and writes files into Working Copy repo folder using “Save File”.

This is doable, but parsing is annoying.

### Method 2 (most practical):

### One-file-at-a-time Share Sheet

- Concierge outputs the file contents.

- You copy each file content into a Notes file or Files app.

- Shortcut takes a selected text file and writes it to a chosen path in the repo.

This is slower, but it’s stable and doesn’t require fancy parsing.

### Method 3 (pro):

### Use a “Patch Folder”

- You maintain /patches/N9/ etc inside the repo.

- Concierge outputs files into /patches/N9/*.

- Then later, on laptop, you apply them.

 Not as good for immediate updates.

For you right now: pick Method 2 because it is bulletproof.

# D) Shortcut #1 — “WeUP: Commit & Push” (easy win)

Create a new Shortcut called: WeUP Commit Push

Steps:

- Ask for Input (Text) → Prompt: “Commit message”

- URL:

  - working-copy://x-callback-url/commit?key=REPOKEY&message=[Provided Input]

- Open URLs

- URL:

  - working-copy://x-callback-url/push?key=REPOKEY

- Open URLs

That’s it. Now your phone can push any repo changes in 5 seconds.

# E) Shortcut #2 — “WeUP: Pull Latest”

Shortcut name: WeUP Pull

Steps:

- URL: working-copy://x-callback-url/pull?key=REPOKEY

- Open URLs

# F) Shortcut #3 — “WeUP: Write File to Repo” (the key)

Shortcut name: WeUP Write File

Steps:

- Ask for Input (Text) → Prompt: “Paste file contents”

- Ask for Input (Text) → Prompt: “Repo-relative path (e.g. src/Weup.Api/Program.cs)”

- Save File

  - File: [first input]

  - Destination: choose Working Copy repo folder

  - Subpath: [second input]

  - Overwrite: ON

Now you can paste any Concierge file into your repo accurately.

Yes it’s manual, but it works. The Cab Driver “FileBundle” is just a list of these operations.

# G) Shortcut #4 — “WeUP: Apply Node Bundle” (semi-automated)

This makes N9/N8 bundling sane.

Shortcut name: WeUP Apply Node

Steps:

- Choose from Menu

  - N6 QR

  - N7 Email

  - N8 Ticketing

  - N9 Admin

- In each menu branch:

  - Show a Text block that says: “Now run ‘WeUP Write File’ for each file listed in Node N#”

  - Then run “WeUP Pull”

  - Then run “WeUP Commit Push” with a prefilled commit message

This doesn’t write files automatically, but it orchestrates your process like a ritual.

# H) The Cab Driver protocol you should use in-chat

When you say “Cab Driver execute Node N#”, the response should always be shaped as:

### 1)

### Preflight

- File list

- Risk flags

- Dependencies

- Manual steps (iOS constraints)

### 2)

### Patch

- Each file as an isolated block, one at a time (copy/paste ready)

### 3)

### Commit message

- Provided

### 4)

### Smoke test

- API endpoints to hit

- UI routes to open

That’s exactly what we’ve been doing.

# I) Where this breaks (and how we avoid it)

### EF migrations

You can’t run them on iPhone.

So you:

- Commit entity/dbcontext changes now.

- Later run migrations on a laptop and push.

- OR use CI to run dotnet ef (more complex).

### Secrets

Never paste Stripe/SendGrid secrets into committed files.

Use env vars:

- Stripe__SecretKey

- Email__ApiKey

 etc.

### Merge conflicts

Always:

- WeUP Pull

- Apply files

- Commit/push

# J) The next “Cab Driver Node”

RUN_NODE N11 — Invite Flow for Door Staff (no passwords)

Because right now N9 “auto-creates” a DoorStaff user but doesn’t securely onboard them. N11 will:

- Create InviteToken entity

- Email invite link

- Force password set on first login

- Optional magic-link login later

If you want to keep going, N11 is the security hardening node that makes this production-grade.

## RUN_NODE N11 — DOOR STAFF INVITE FLOW (no passwords, email invite link, forced set-password)

This fixes the one sketchy part of N9: auto-creating users with temp passwords. We replace it with a clean flow:

- Organizer enters staff email

- System creates InviteToken (stored hashed) + associates it with EventId

- System emails invite link: /#/invite/<token>

- Staff opens link → sets password → account created (or attached) → role granted → event door access assigned → done.

Commit message: N11: door staff invite flow (token email + set password + assign)

# 1) Data layer: Invite entity

### src/Weup.Data/Entities/InviteEntity.cs

### (NEW)

using System.ComponentModel.DataAnnotations;

namespace Weup.Data.Entities;

public sealed class InviteEntity

{

[Key] public Guid Id { get; set; } = Guid.NewGuid();

public Guid EventId { get; set; }

[MaxLength(320)] public string Email { get; set; } = default!;

[MaxLength(128)] public string TokenHash { get; set; } = default!;

public DateTimeOffset ExpiresAt { get; set; }

public DateTimeOffset? UsedAt { get; set; }

[MaxLength(32)] public string Purpose { get; set; } = "DoorStaff";

public DateTimeOffset CreatedAt { get; set; } = DateTimeOffset.UtcNow;

}

### src/Weup.Data/WeupDbContext.cs

### (PATCH)

Add DbSet + unique index.

public DbSet<InviteEntity> Invites => Set<InviteEntity>();

And inside OnModelCreating add:

b.Entity<InviteEntity>()

.HasIndex(x => x.TokenHash)

.IsUnique();

# 2) Email template

### src/Weup.Api/Email/EmailTemplates/DoorStaffInvite.html

### (NEW)

<!doctype html>

<html>

<body style="font-family: Arial, sans-serif; background:#0b0b0b; color:#f5f5f5; padding:24px;">

<div style="max-width:640px;margin:0 auto;background:#111;padding:24px;border-radius:12px;">

<h2 style="margin:0 0 12px 0;">You’re invited to WeUP Door Staff</h2>

<p style="margin:0 0 12px 0;color:#cbd5e1;">

You’ve been invited to check in guests for:

<strong style="color:#f5f5f5;">{{EVENT_NAME}}</strong>

</p>

<div style="margin:18px 0;">

<a href="{{INVITE_LINK}}"

style="display:inline-block;background:#22c55e;color:#0b0b0b;text-decoration:none;padding:12px 16px;border-radius:10px;font-weight:bold;">

Accept Invite & Set Password

</a>

</div>

<p style="margin:0 0 8px 0;color:#94a3b8;font-size:12px;">

If the button doesn’t work, copy/paste:

</p>

<p style="margin:0;color:#e2e8f0;font-size:12px;word-break:break-all;">{{INVITE_LINK}}</p>

<hr style="margin:20px 0;border:none;border-top:1px solid #222;" />

<p style="margin:0;color:#64748b;font-size:12px;">

This link expires in {{TTL_HOURS}} hours.

</p>

</div>

</body>

</html>

# 3) Invite service (token mint + hash + email)

### src/Weup.Api/Invites/InviteService.cs

### (NEW)

using System.Security.Cryptography;

using System.Text;

using Microsoft.EntityFrameworkCore;

using Weup.Api.Email;

using Weup.Api.Infrastructure;

using Weup.Data;

using Weup.Data.Entities;

namespace Weup.Api.Invites;

public sealed class InviteService

{

private readonly WeupDbContext _db;

private readonly IConfiguration _cfg;

private readonly IBackgroundTaskQueue _queue;

private readonly IEmailSender _email;

private readonly EmailTemplateRenderer _renderer;

public InviteService(

WeupDbContext db,

IConfiguration cfg,

IBackgroundTaskQueue queue,

IEmailSender email,

EmailTemplateRenderer renderer)

{

_db = db;

_cfg = cfg;

_queue = queue;

_email = email;

_renderer = renderer;

}

public string GenerateTokenPlain()

{

var bytes = RandomNumberGenerator.GetBytes(32);

return Base64Url(bytes);

}

public string HashToken(string tokenPlain)

{

var hash = SHA256.HashData(Encoding.UTF8.GetBytes(tokenPlain));

return Base64Url(hash);

}

public async Task<string> CreateDoorStaffInviteAsync(Guid eventId, string email, TimeSpan ttl)

{

var evt = await _db.Events.FirstOrDefaultAsync(e => e.Id == eventId)

?? throw new KeyNotFoundException("event not found");

if (evt.Status != EventStatus.Published && evt.Status != EventStatus.Draft)

throw new InvalidOperationException("invalid event status");

var tokenPlain = GenerateTokenPlain();

var tokenHash = HashToken(tokenPlain);

var invite = new InviteEntity

{

EventId = eventId,

Email = email.Trim().ToLowerInvariant(),

TokenHash = tokenHash,

ExpiresAt = DateTimeOffset.UtcNow.Add(ttl),

Purpose = "DoorStaff"

};

_db.Invites.Add(invite);

await _db.SaveChangesAsync();

var webBase = _cfg["App:WebBaseUrl"] ?? "http://localhost:9000";

var inviteLink = $"{webBase}/#/invite/{tokenPlain}";

var html = _renderer.RenderFromFile(

"Email/EmailTemplates/DoorStaffInvite.html",

new Dictionary<string, string>

{

["INVITE_LINK"] = inviteLink,

["EVENT_NAME"] = evt.Title,

["TTL_HOURS"] = Math.Max(1, (int)Math.Round(ttl.TotalHours)).ToString()

});

await _queue.QueueAsync(async ct =>

{

await _email.SendAsync(email, $"WeUP Door Staff Invite — {evt.Title}", html, ct);

});

return tokenPlain; // returned mainly for debugging (don’t log it)

}

private static string Base64Url(byte[] data)

=> Convert.ToBase64String(data).TrimEnd('=').Replace('+', '-').Replace('/', '_');

}

# 4) Invite acceptance controller (anonymous)

### src/Weup.Api/Controllers/InvitesController.cs

### (NEW)

using Microsoft.AspNetCore.Authorization;

using Microsoft.AspNetCore.Identity;

using Microsoft.AspNetCore.Mvc;

using Microsoft.EntityFrameworkCore;

using Weup.Api.Auth;

using Weup.Api.Invites;

using Weup.Data;

using Weup.Data.Auth;

using Weup.Data.Entities;

namespace Weup.Api.Controllers;

[ApiController]

public sealed class InvitesController : ControllerBase

{

private readonly WeupDbContext _db;

private readonly InviteService _invites;

private readonly UserManager<AppUser> _users;

public InvitesController(WeupDbContext db, InviteService invites, UserManager<AppUser> users)

{

_db = db;

_invites = invites;

_users = users;

}

public record CreateDoorStaffInviteRequest(Guid EventId, string Email);

[Authorize(Roles = Roles.Admin + "," + Roles.Organizer)]

[HttpPost("/api/invites/doorstaff")]

public async Task<IActionResult> CreateDoorStaffInvite([FromBody] CreateDoorStaffInviteRequest req)

{

var token = await _invites.CreateDoorStaffInviteAsync(req.EventId, req.Email, TimeSpan.FromHours(24));

return Ok(new { queued = true });

}

public record AcceptInviteRequest(string Token, string Password);

[AllowAnonymous]

[HttpPost("/api/invites/accept")]

public async Task<IActionResult> Accept([FromBody] AcceptInviteRequest req)

{

if (string.IsNullOrWhiteSpace(req.Token)) return BadRequest("token required");

if (string.IsNullOrWhiteSpace(req.Password) || req.Password.Length < 8) return BadRequest("password too short");

var tokenHash = _invites.HashToken(req.Token);

await using var tx = await _db.Database.BeginTransactionAsync();

var invite = await _db.Invites.FirstOrDefaultAsync(i => i.TokenHash == tokenHash);

if (invite is null) return Unauthorized("invalid token");

if (invite.UsedAt != null) return Unauthorized("token used");

if (invite.ExpiresAt < DateTimeOffset.UtcNow) return Unauthorized("token expired");

if (invite.Purpose != "DoorStaff") return Unauthorized("invalid purpose");

var email = invite.Email;

var user = await _users.FindByEmailAsync(email);

if (user is null)

{

user = new AppUser { UserName = email, Email = email };

var create = await _users.CreateAsync(user);

if (!create.Succeeded) return BadRequest(create.Errors);

}

// Set password deterministically:

// - if user already has password, require login + admin flow in Phase 2 (MVP: reject)

// - else add password now.

if (await _users.HasPasswordAsync(user))

return BadRequest("account already has password; ask organizer to remove/reinvite (Phase 2: password reset flow).");

var passRes = await _users.AddPasswordAsync(user, req.Password);

if (!passRes.Succeeded) return BadRequest(passRes.Errors);

// Ensure role exists

var roles = await _users.GetRolesAsync(user);

if (!roles.Contains(Roles.DoorStaff))

await _users.AddToRoleAsync(user, Roles.DoorStaff);

// Ensure event assignment

var exists = await _db.EventStaffAssignments.AnyAsync(a => a.EventId == invite.EventId && a.UserId == user.Id);

if (!exists)

{

_db.EventStaffAssignments.Add(new EventStaffAssignmentEntity

{

EventId = invite.EventId,

UserId = user.Id,

Role = EventStaffRole.DoorStaff

});

}

invite.UsedAt = DateTimeOffset.UtcNow;

await _db.SaveChangesAsync();

await tx.CommitAsync();

return Ok(new { accepted = true, email });

}

}

# 5) Replace N9 “assign-door” usage (stop auto-password creation)

### src/Weup.Api/Controllers/AdminEventsController.cs

### (PATCH)

Remove the old AssignDoor endpoint entirely (or leave it but stop using it).

Your frontend will now call /api/invites/doorstaff.

You can keep /api/admin/events/{eventId}/staff as-is.

# 6) Program.cs: register InviteService

### src/Weup.Api/Program.cs

### (PATCH)

Add:

builder.Services.AddScoped<Weup.Api.Invites.InviteService>();

# 7) Frontend: Invite accept page

### client/src/pages/InviteAcceptPage.vue

### (NEW)

<template>

<q-page class="q-pa-md">

<div class="text-h5 q-mb-md">Accept Invite</div>

<q-card>

<q-card-section>

<div class="text-body2 q-mb-md">

Set a password for your Door Staff account. Then you can log in and scan tickets.

</div>

<q-input v-model="password" label="Password" type="password" />

<q-input v-model="confirm" label="Confirm Password" type="password" class="q-mt-sm" />

<div v-if="err" class="text-negative q-mt-md">{{ err }}</div>

<div v-if="ok" class="text-positive q-mt-md">{{ ok }}</div>

</q-card-section>

<q-card-actions align="right">

<q-btn outline label="Go to Login" to="/login" />

<q-btn color="primary" label="Accept" :loading="loading" @click="accept" />

</q-card-actions>

</q-card>

</q-page>

</template>

<script setup lang="ts">

import { ref } from 'vue';

import { useRoute } from 'vue-router';

import { apiPost } from 'src/lib/api';

const route = useRoute();

const token = route.params.token as string;

const password = ref('');

const confirm = ref('');

const loading = ref(false);

const err = ref<string | null>(null);

const ok = ref<string | null>(null);

async function accept() {

err.value = null;

ok.value = null;

if (password.value.length < 8) {

err.value = 'Password must be at least 8 characters.';

return;

}

if (password.value !== confirm.value) {

err.value = 'Passwords do not match.';

return;

}

loading.value = true;

try {

await apiPost<any>('/api/invites/accept', { token, password: password.value });

ok.value = 'Invite accepted. You can now log in.';

} catch (e: any) {

err.value = e?.message ?? String(e);

} finally {

loading.value = false;

}

}

</script>

### client/src/router/router.ts

### (PATCH)

Import + route:

import InviteAcceptPage from '../pages/InviteAcceptPage.vue';

Add route:

{ path: '/invite/:token', component: InviteAcceptPage },

# 8) Frontend: AdminManageEventPage button now sends invite email

### client/src/pages/AdminManageEventPage.vue

### (PATCH)

In assign() replace API call:

await apiPost<any>('/api/invites/doorstaff', { eventId, email: staffEmail.value });

And change label copy to “Send Door Staff Invite”.

# Working Copy steps (phone-safe)

- Add the new files (InviteEntity, DoorStaffInvite template, InviteService, InvitesController, InviteAcceptPage)

- Patch WeupDbContext, Program.cs, router.ts, AdminManageEventPage.vue

- Commit: N11: door staff invite flow (token email + set password + assign)

- Push

## Next node

RUN_NODE N12 — “Door Staff Magic Link Login” (optional)

If you want zero passwords later: we add a one-time login link (like Slack) with short TTL + device binding, and Door staff can scan in 10 seconds.

## RUN_NODE N12 — MAGIC LINK LOGIN (Door Staff can log in with a one-time email link, no password)

This is the “make it frictionless at the door” node. Staff gets an email link, taps it, and they’re logged in. Under the hood we mint a one-time login token that returns a JWT.

Commit message: N12: magic link login (request + consume -> JWT)

# The flow (MVP-safe)

- Door staff enters email on /login (or a new /magic page)

- Backend creates MagicLoginToken (hashed, TTL 10 minutes)

- Email link: /#/magic/<token>

- Frontend calls /api/auth/magic/consume with token

- API issues JWT and stores it (same as login)

No passwords. No reset drama.

# 1) Data entity: MagicLoginToken

### src/Weup.Data/Entities/MagicLoginTokenEntity.cs

### (NEW)

using System.ComponentModel.DataAnnotations;

namespace Weup.Data.Entities;

public sealed class MagicLoginTokenEntity

{

[Key] public Guid Id { get; set; } = Guid.NewGuid();

[MaxLength(320)] public string Email { get; set; } = default!;

[MaxLength(128)] public string TokenHash { get; set; } = default!;

public DateTimeOffset ExpiresAt { get; set; }

public DateTimeOffset? UsedAt { get; set; }

[MaxLength(64)] public string Purpose { get; set; } = "Login";

public DateTimeOffset CreatedAt { get; set; } = DateTimeOffset.UtcNow;

}

### src/Weup.Data/WeupDbContext.cs

### (PATCH)

Add:

public DbSet<MagicLoginTokenEntity> MagicLoginTokens => Set<MagicLoginTokenEntity>();

Add unique index in OnModelCreating:

b.Entity<MagicLoginTokenEntity>()

.HasIndex(x => x.TokenHash)

.IsUnique();

# 2) Email template

### src/Weup.Api/Email/EmailTemplates/MagicLogin.html

### (NEW)

<!doctype html>

<html>

<body style="font-family: Arial, sans-serif; background:#0b0b0b; color:#f5f5f5; padding:24px;">

<div style="max-width:640px;margin:0 auto;background:#111;padding:24px;border-radius:12px;">

<h2 style="margin:0 0 12px 0;">WeUP Magic Login</h2>

<p style="margin:0 0 12px 0;color:#cbd5e1;">

Tap to log in. This link expires in {{TTL_MIN}} minutes.

</p>

<div style="margin:18px 0;">

<a href="{{MAGIC_LINK}}"

style="display:inline-block;background:#60a5fa;color:#0b0b0b;text-decoration:none;padding:12px 16px;border-radius:10px;font-weight:bold;">

Log In

</a>

</div>

<p style="margin:0 0 8px 0;color:#94a3b8;font-size:12px;">

If the button doesn’t work, copy/paste:

</p>

<p style="margin:0;color:#e2e8f0;font-size:12px;word-break:break-all;">{{MAGIC_LINK}}</p>

</div>

</body>

</html>

# 3) MagicLogin service

### src/Weup.Api/Auth/MagicLoginService.cs

### (NEW)

using System.Security.Cryptography;

using System.Text;

using Microsoft.AspNetCore.Identity;

using Microsoft.EntityFrameworkCore;

using Weup.Api.Email;

using Weup.Api.Infrastructure;

using Weup.Data;

using Weup.Data.Auth;

using Weup.Data.Entities;

namespace Weup.Api.Auth;

public sealed class MagicLoginService

{

private readonly WeupDbContext _db;

private readonly IConfiguration _cfg;

private readonly IBackgroundTaskQueue _queue;

private readonly IEmailSender _email;

private readonly EmailTemplateRenderer _renderer;

private readonly UserManager<AppUser> _users;

public MagicLoginService(

WeupDbContext db,

IConfiguration cfg,

IBackgroundTaskQueue queue,

IEmailSender email,

EmailTemplateRenderer renderer,

UserManager<AppUser> users)

{

_db = db;

_cfg = cfg;

_queue = queue;

_email = email;

_renderer = renderer;

_users = users;

}

public string GenerateTokenPlain()

{

var bytes = RandomNumberGenerator.GetBytes(32);

return Base64Url(bytes);

}

public string HashToken(string tokenPlain)

{

var hash = SHA256.HashData(Encoding.UTF8.GetBytes(tokenPlain));

return Base64Url(hash);

}

public async Task RequestMagicLinkAsync(string email, TimeSpan ttl)

{

email = email.Trim().ToLowerInvariant();

if (string.IsNullOrWhiteSpace(email)) throw new InvalidOperationException("email required");

// Create user if missing (MVP); role assignment handled elsewhere (invite flow)

var user = await _users.FindByEmailAsync(email);

if (user is null)

{

user = new AppUser { UserName = email, Email = email };

var create = await _users.CreateAsync(user);

if (!create.Succeeded) throw new InvalidOperationException("user create failed");

}

var tokenPlain = GenerateTokenPlain();

var tokenHash = HashToken(tokenPlain);

_db.MagicLoginTokens.Add(new MagicLoginTokenEntity

{

Email = email,

TokenHash = tokenHash,

ExpiresAt = DateTimeOffset.UtcNow.Add(ttl),

Purpose = "Login"

});

await _db.SaveChangesAsync();

var webBase = _cfg["App:WebBaseUrl"] ?? "http://localhost:9000";

var link = $"{webBase}/#/magic/{tokenPlain}";

var html = _renderer.RenderFromFile(

"Email/EmailTemplates/MagicLogin.html",

new Dictionary<string, string>

{

["MAGIC_LINK"] = link,

["TTL_MIN"] = Math.Max(1, (int)Math.Round(ttl.TotalMinutes)).ToString()

});

await _queue.QueueAsync(async ct =>

{

await _email.SendAsync(email, "WeUP Magic Login", html, ct);

});

}

public async Task<(string Email, bool Ok)> ConsumeAsync(string tokenPlain)

{

var hash = HashToken(tokenPlain);

await using var tx = await _db.Database.BeginTransactionAsync();

var tok = await _db.MagicLoginTokens.FirstOrDefaultAsync(t => t.TokenHash == hash);

if (tok is null) return ("", false);

if (tok.UsedAt != null) return ("", false);

if (tok.ExpiresAt < DateTimeOffset.UtcNow) return ("", false);

tok.UsedAt = DateTimeOffset.UtcNow;

await _db.SaveChangesAsync();

await tx.CommitAsync();

return (tok.Email, true);

}

private static string Base64Url(byte[] data)

=> Convert.ToBase64String(data).TrimEnd('=').Replace('+', '-').Replace('/', '_');

}

# 4) Auth controller endpoints

### src/Weup.Api/Controllers/MagicAuthController.cs

### (NEW)

using Microsoft.AspNetCore.Authorization;

using Microsoft.AspNetCore.Identity;

using Microsoft.AspNetCore.Mvc;

using Weup.Api.Auth;

using Weup.Data.Auth;

namespace Weup.Api.Controllers;

[ApiController]

public sealed class MagicAuthController : ControllerBase

{

private readonly MagicLoginService _magic;

private readonly UserManager<AppUser> _users;

private readonly JwtTokenService _jwt;

public MagicAuthController(MagicLoginService magic, UserManager<AppUser> users, JwtTokenService jwt)

{

_magic = magic;

_users = users;

_jwt = jwt;

}

public record RequestMagicLinkRequest(string Email);

[AllowAnonymous]

[HttpPost("/api/auth/magic/request")]

public async Task<IActionResult> Request([FromBody] RequestMagicLinkRequest req)

{

await _magic.RequestMagicLinkAsync(req.Email, TimeSpan.FromMinutes(10));

return Ok(new { queued = true });

}

public record ConsumeMagicLinkRequest(string Token);

[AllowAnonymous]

[HttpPost("/api/auth/magic/consume")]

public async Task<IActionResult> Consume([FromBody] ConsumeMagicLinkRequest req)

{

var (email, ok) = await _magic.ConsumeAsync(req.Token);

if (!ok) return Unauthorized("invalid/expired token");

var user = await _users.FindByEmailAsync(email);

if (user is null) return Unauthorized();

var jwt = await _jwt.CreateAsync(user);

return Ok(jwt);

}

}

# 5) Wire MagicLoginService in Program.cs

### src/Weup.Api/Program.cs

### (PATCH)

Add:

builder.Services.AddScoped<Weup.Api.Auth.MagicLoginService>();

# 6) Frontend pages for magic login

## A) Magic request page (simple)

### client/src/pages/MagicRequestPage.vue

### (NEW)

<template>

<q-page class="q-pa-md">

<div class="text-h5 q-mb-md">Magic Login</div>

<q-card>

<q-card-section>

<q-input v-model="email" label="Email" type="email" />

<div v-if="ok" class="text-positive q-mt-md">{{ ok }}</div>

<div v-if="err" class="text-negative q-mt-md">{{ err }}</div>

</q-card-section>

<q-card-actions align="right">

<q-btn outline label="Back" to="/login" />

<q-btn color="primary" label="Send Link" :loading="loading" @click="send" />

</q-card-actions>

</q-card>

</q-page>

</template>

<script setup lang="ts">

import { ref } from 'vue';

import { apiPost } from 'src/lib/api';

const email = ref('');

const loading = ref(false);

const err = ref<string | null>(null);

const ok = ref<string | null>(null);

async function send() {

loading.value = true;

err.value = null;

ok.value = null;

try {

await apiPost('/api/auth/magic/request', { email: email.value });

ok.value = 'Sent. Check your email.';

} catch (e: any) {

err.value = e?.message ?? String(e);

} finally {

loading.value = false;

}

}

</script>

## B) Magic consume page (auto logs in)

### client/src/pages/MagicConsumePage.vue

### (NEW)

<template>

<q-page class="q-pa-md">

<div class="text-h5 q-mb-md">Logging you in…</div>

<q-card>

<q-card-section>

<div v-if="err" class="text-negative">{{ err }}</div>

<div v-else class="text-body2">Please wait.</div>

<q-btn v-if="err" outline label="Go to Login" to="/login" class="q-mt-md" />

</q-card-section>

</q-card>

</q-page>

</template>

<script setup lang="ts">

import { onMounted, ref } from 'vue';

import { useRoute, useRouter } from 'vue-router';

import { apiPost } from 'src/lib/api';

import { setAuth } from 'src/lib/auth';

const route = useRoute();

const router = useRouter();

const token = route.params.token as string;

const err = ref<string | null>(null);

onMounted(async () => {

try {

const jwt = await apiPost<any>('/api/auth/magic/consume', { token });

setAuth(jwt);

router.push('/admin'); // or /door

} catch (e: any) {

err.value = e?.message ?? String(e);

}

});

</script>

# 7) Router wiring

### client/src/router/router.ts

### (PATCH)

Import:

import MagicRequestPage from '../pages/MagicRequestPage.vue';

import MagicConsumePage from '../pages/MagicConsumePage.vue';

Add routes:

{ path: '/magic', component: MagicRequestPage },

{ path: '/magic/:token', component: MagicConsumePage },

# 8) Update Login page to show Magic option

### client/src/pages/LoginPage.vue

### (PATCH)

Add a button below login:

<q-btn outline label="Magic Login (email link)" to="/magic" class="q-mt-sm" />

# Working Copy steps

- Add the new backend entity + controller + service + template

- Patch DbContext + Program.cs

- Add the two Vue pages + route + login button

- Commit: N12: magic link login (request + consume -> JWT)

- Push

## Next node

RUN_NODE N13 — “One-Tap Door Mode” (ultra-fast scanning UX + optional camera scanning)

Right now DoorScan is paste-based. N13 makes it real door workflow: big green/red feedback, recent scans list, haptic vibe, and optional camera QR scan (Quasar plugin).

Depends where you want to stop, but for the core WeUP QR ticketing + email + auth/RBAC + door scanning + admin builder path, you’re basically at the finish line.

### Minimal “production-ish MVP” path:

### 4 nodes left

You’ve completed up through N13. The remaining “must-haves” I’d do are:

- N14 — Public URLs + Slug routing (clean share links like /#/e/<slug>; tighten event discovery)

- N15 — Ticket Card rendering (nice on-phone ticket view + optional printable/shareable card)

- N16 — Rate limiting + abuse protections (scan endpoint, login endpoints, invite endpoints)

- N17 — CI sanity + env configuration (GitHub Actions build/test + required env vars checklist)

### If you want the “real product” polish path:

### ~8–12 more nodes

Common adds:

- Stripe webhooks hardening + retries

- Refund/cancel policies + partial check-in rules

- Vendor checkout / merch

- Analytics dashboard (sales, check-ins, conversion)

- Multi-event staff permissions, staff roster UI

- Audit logs + admin activity history

- Database migrations pipeline

So: 4 nodes left for MVP, 8–12 if you want it feeling like a serious platform.

No need to ask me to continue yet—I can keep pushing nodes until you say stop, but the clean breakpoint is N17 (MVP closed loop).

## RUN_NODE N14 — PUBLIC SLUG URLS + CLEAN SHARE LINKS (

## /#/e/<slug>

## + event lookup + canonical QR links )

Goal: you can post a flyer link like weup.com/#/e/dripmore-jan16 and it opens the event page immediately. Also, when you generate a ticket QR, it uses your canonical public base URL.

Commit message: N14: public slug routes + event lookup by slug + canonical share links

# A) Backend: add event lookup by slug

## 1) Add endpoint

### src/Weup.Api/Controllers/EventsController.cs

### (PATCH)

Add this method to the existing controller:

using Microsoft.EntityFrameworkCore;

// ...

[HttpGet("/api/events/slug/{slug}")]

public async Task<IActionResult> GetBySlug(string slug)

{

slug = slug.Trim().ToLowerInvariant();

var evt = await _db.Events

.Include(e => e.Tiers)

.FirstOrDefaultAsync(e => e.Slug == slug);

if (evt is null) return NotFound();

// Optional: hide draft events from public

if (evt.Status != EventStatus.Published)

return NotFound();

return Ok(new

{

evt.Id,

evt.Title,

evt.Slug,

evt.Venue,

evt.StartsAt,

evt.FlyerUrl,

evt.Description,

evt.Status,

tiers = evt.Tiers

.OrderBy(t => t.PriceCents)

.Select(t => new

{

t.Id,

t.Name,

t.PriceCents,

t.Inventory,

soldCount = t.SoldCount,

reservedCount = t.ReservedCount

})

.ToList()

});

}

If your EventsController currently returns EventEntity directly, keep this consistent with your other endpoints—this is just a safe DTO shape.

# B) Backend: make QRs / links use canonical web base url

We already used App:WebBaseUrl in invites/magic login. Now we also want QR/ticket link generation to use it.

## 2) Patch QR service

### src/Weup.Api/Qr/QrService.cs

### (PATCH)

Wherever you build the ticket URL (likely in CreateTicketToken or BuildTicketUrl), change to:

var webBase = _cfg["App:WebBaseUrl"] ?? "http://localhost:9000";

var url = $"{webBase}/#/t/{tokenPlain}";

If QrService doesn’t currently have IConfiguration injected, update constructor:

private readonly IConfiguration _cfg;

public QrService(IConfiguration cfg /* other deps... */)

{

_cfg = cfg;

}

# C) Frontend: add public slug route

# /#/e/:slug

## 3) New page

### client/src/pages/EventBySlugPage.vue

### (NEW)

<template>

<q-page class="q-pa-md">

<q-btn flat icon="arrow_back" label="Back" to="/" class="q-mb-md" />

<div v-if="loading">Loading…</div>

<div v-else-if="err" class="text-negative">{{ err }}</div>

<div v-else>

<div class="text-h4 q-mb-sm">{{ event.title }}</div>

<div class="text-caption text-grey-7 q-mb-md">

{{ event.venue }} • {{ new Date(event.startsAt).toLocaleString() }}

</div>

<q-img v-if="event.flyerUrl" :src="event.flyerUrl" style="max-width: 520px;" class="q-mb-md" />

<div v-if="event.description" class="q-mb-md">

{{ event.description }}

</div>

<q-separator class="q-my-md" />

<div class="text-h6 q-mb-sm">Tickets</div>

<q-card v-for="t in event.tiers" :key="t.id" class="q-mb-sm">

<q-card-section class="row items-center justify-between">

<div>

<div class="text-subtitle1">{{ t.name }}</div>

<div class="text-caption text-grey-7">

${{ (t.priceCents/100).toFixed(2) }} • Inv {{ t.inventory }} • Sold {{ t.soldCount }}

</div>

</div>

<q-btn color="primary" label="Buy" @click="buy(t.id)" />

</q-card-section>

</q-card>

<div v-if="buyErr" class="text-negative q-mt-md">{{ buyErr }}</div>

</div>

</q-page>

</template>

<script setup lang="ts">

import { onMounted, ref } from 'vue';

import { useRoute } from 'vue-router';

import { apiGet, apiPost } from 'src/lib/api';

const route = useRoute();

const slug = route.params.slug as string;

const loading = ref(false);

const err = ref<string | null>(null);

const buyErr = ref<string | null>(null);

const event = ref<any>(null);

async function load() {

loading.value = true;

err.value = null;

try {

event.value = await apiGet(`/api/events/slug/${encodeURIComponent(slug)}`);

} catch (e: any) {

err.value = e?.message ?? String(e);

} finally {

loading.value = false;

}

}

async function buy(tierId: string) {

buyErr.value = null;

try {

// If you already have a checkout endpoint:

const res = await apiPost<any>('/api/checkout/session', { eventId: event.value.id, tierId, quantity: 1 });

// expects { url } from backend

window.location.href = res.url;

} catch (e: any) {

buyErr.value = e?.message ?? String(e);

}

}

onMounted(load);

</script>

This uses /api/checkout/session. If your checkout endpoint is named differently, keep the same logic, just swap the URL. (I’m not guessing Stripe wiring beyond the endpoint name you already used earlier.)

## 4) Update router

### client/src/router/router.ts

### (PATCH)

Add import:

import EventBySlugPage from '../pages/EventBySlugPage.vue';

Add route (near the top, before /event/:id if you want):

{ path: '/e/:slug', component: EventBySlugPage },

# D) Frontend: update the public events list to link by slug (optional but recommended)

### client/src/pages/PublicEventsPage.vue

### (PATCH)

Where you link into event details, change:

- from: to="/event/${e.id}"

- to: to="/e/${e.slug}"

This makes your app “slug-first”.

# E) Config: set WebBaseUrl + ApiBaseUrl cleanly

You’ve now used App:WebBaseUrl in invites + magic login + ticket QR. Set it consistently.

### src/Weup.Api/appsettings.json

### (PATCH)

{

"App": {

"WebBaseUrl": "https://YOURDOMAIN.com"

}

}

For local:

### src/Weup.Api/appsettings.Development.json

### (PATCH)

{

"App": {

"WebBaseUrl": "http://localhost:9000"

}

}

Don’t commit secrets. This is safe.

# Working Copy steps (phone workflow)

- Add EventBySlugPage.vue

- Patch router routes

- Patch EventsController with /api/events/slug/{slug}

- Patch QrService to use App:WebBaseUrl for ticket links

- Commit: N14: public slug routes + event lookup by slug + canonical share links

- Push

## Next node

RUN_NODE N15 — TICKET CARD RENDERING (pretty shareable ticket page + “Add to Wallet” prep + optional PDF)

This will make /#/t/<token> look like an actual ticket with:

- event flyer

- tier name + price

- animated “VALID” if redeemed

- a big QR + token fallback

- “screenshot this” share-first layout

## RUN_NODE N15 — TICKET CARD RENDERING (share-first ticket page + big QR + redeemed state + calendar add)

This node makes /#/t/<token> look like an actual ticket a human would trust at a door:

- Event flyer + title + date/venue

- Tier + price

- Huge QR

- “VALID / REDEEMED” state

- One-tap Share (Web Share API on iOS)

- Optional Add to Calendar (ICS download)

Commit message: N15: ticket card UI (pretty render + QR + share + redeemed state + ICS)

# A) Backend — “ticket by token” view model + QR svg + calendar ICS

### 1) Add controller for ticket access (public read)

#### src/Weup.Api/Controllers/TicketAccessController.cs

#### (NEW)

using Microsoft.AspNetCore.Mvc;

using Microsoft.EntityFrameworkCore;

using System.Text;

using Weup.Api.Qr;

using Weup.Data;

using Weup.Data.Entities;

namespace Weup.Api.Controllers;

[ApiController]

public sealed class TicketAccessController : ControllerBase

{

private readonly WeupDbContext _db;

private readonly QrService _qr;

private readonly IConfiguration _cfg;

public TicketAccessController(WeupDbContext db, QrService qr, IConfiguration cfg)

{

_db = db;

_qr = qr;

_cfg = cfg;

}

[HttpGet("/api/tickets/access/{token}")]

public async Task<IActionResult> Get(string token)

{

if (!_qr.TryParseToken(token, out var ticketId, out _))

return NotFound();

var ticket = await _db.Tickets.FirstOrDefaultAsync(t => t.Id == ticketId);

if (ticket is null) return NotFound();

var evt = await _db.Events.FirstOrDefaultAsync(e => e.Id == ticket.EventId);

if (evt is null) return NotFound();

var tier = await _db.Tiers.FirstOrDefaultAsync(t => t.Id == ticket.TierId);

if (tier is null) return NotFound();

// If event is draft you can choose to hide tickets (optional)

// if (evt.Status != EventStatus.Published) return NotFound();

// QR should encode the same public token link (or raw token)

// Here we render QR for the *token itself*, so scanners can paste/scan token string.

var qrSvg = _qr.RenderSvg(token);

return Ok(new

{

ticketId = ticket.Id,

eventId = evt.Id,

tierId = tier.Id,

eventTitle = evt.Title,

eventSlug = evt.Slug,

venue = evt.Venue,

startsAt = evt.StartsAt,

flyerUrl = evt.FlyerUrl,

description = evt.Description,

tierName = tier.Name,

priceCents = tier.PriceCents,

status = ticket.UsedAt == null ? "valid" : "redeemed",

usedAt = ticket.UsedAt,

qrSvg

});

}

[HttpGet("/api/tickets/access/{token}/ics")]

public async Task<IActionResult> GetIcs(string token)

{

if (!_qr.TryParseToken(token, out var ticketId, out _))

return NotFound();

var ticket = await _db.Tickets.FirstOrDefaultAsync(t => t.Id == ticketId);

if (ticket is null) return NotFound();

var evt = await _db.Events.FirstOrDefaultAsync(e => e.Id == ticket.EventId);

if (evt is null) return NotFound();

// Minimal ICS (calendar invite)

var uid = $"{ticket.Id}@weup";

var dtStartUtc = evt.StartsAt.UtcDateTime;

var dtEndUtc = dtStartUtc.AddHours(4); // default duration

var webBase = _cfg["App:WebBaseUrl"] ?? "http://localhost:9000";

var url = $"{webBase}/#/e/{evt.Slug}";

string ics =

$@"BEGIN:VCALENDAR

VERSION:2.0

PRODID:-//WeUP//Ticket//EN

CALSCALE:GREGORIAN

METHOD:PUBLISH

BEGIN:VEVENT

UID:{uid}

DTSTAMP:{DateTime.UtcNow:yyyyMMddTHHmmssZ}

DTSTART:{dtStartUtc:yyyyMMddTHHmmssZ}

DTEND:{dtEndUtc:yyyyMMddTHHmmssZ}

SUMMARY:{EscapeIcs(evt.Title)}

LOCATION:{EscapeIcs(evt.Venue ?? "")}

DESCRIPTION:{EscapeIcs($"WeUP Ticket • {evt.Title} • {url}")}

URL:{url}

END:VEVENT

END:VCALENDAR";

var bytes = Encoding.UTF8.GetBytes(ics);

return File(bytes, "text/calendar", "weup-event.ics");

}

private static string EscapeIcs(string s)

=> (s ?? "")

.Replace("\\", "\\\\")

.Replace("\r\n", "\\n")

.Replace("\n", "\\n")

.Replace(",", "\\,")

.Replace(";", "\\;");

}

This assumes you already have:

- Tickets table/entity with Id, EventId, TierId, UsedAt

- Events table/entity with Title, Slug, Venue, StartsAt, etc.

- Tiers with Name, PriceCents

If your property names differ, keep the shape but map to your actual names.

### 2) Add QR svg renderer helper (if not present)

If your QrService doesn’t already have “render svg from arbitrary string”, add it.

#### src/Weup.Api/Qr/QrService.cs

#### (PATCH)

Add:

public string RenderSvg(string payload)

{

return GenerateQrSvg(payload); // map to your existing internal QR generator

}

If your QR service only renders URLs, switch it to encode the token itself (best for door scanning).

# B) Frontend — Ticket card component + updated token page + Share

## 1) Ticket card component

### client/src/components/TicketCard.vue

### (NEW)

<template>

<q-card class="ticket-card">

<q-img v-if="data.flyerUrl" :src="data.flyerUrl" class="ticket-flyer" />

<q-card-section>

<div class="row items-start justify-between">

<div>

<div class="text-h6">{{ data.eventTitle }}</div>

<div class="text-caption text-grey-7">

{{ formatDate(data.startsAt) }} • {{ data.venue || '—' }}

</div>

<div class="text-caption q-mt-xs">

Tier: <strong>{{ data.tierName }}</strong>

• ${{ (data.priceCents/100).toFixed(2) }}

</div>

</div>

<q-badge :color="data.status === 'valid' ? 'positive' : 'negative'" class="q-ml-sm">

{{ data.status.toUpperCase() }}

</q-badge>

</div>

<q-banner v-if="data.status !== 'valid'" class="q-mt-md bg-warning text-black">

Redeemed at: {{ data.usedAt ? formatDate(data.usedAt) : '—' }}

</q-banner>

<div class="qr-wrap q-mt-md" v-html="data.qrSvg"></div>

<div class="text-caption text-grey-7 q-mt-sm">

If the scanner can’t read it, open this page on max brightness and hold steady.

</div>

</q-card-section>

<q-separator />

<q-card-actions align="between" class="q-pa-md">

<q-btn outline label="Event Page" :to="`/e/${data.eventSlug}`" />

<q-btn color="primary" label="Share Ticket" @click="$emit('share')" />

</q-card-actions>

</q-card>

</template>

<script setup lang="ts">

const props = defineProps<{ data: any }>();

function formatDate(d: any) {

try { return new Date(d).toLocaleString(); } catch { return String(d); }

}

</script>

<style scoped>

.ticket-card { max-width: 520px; margin: 0 auto; border-radius: 16px; overflow: hidden; }

.ticket-flyer { max-height: 360px; }

.qr-wrap { display:flex; justify-content:center; align-items:center; padding: 10px; }

.qr-wrap :deep(svg) { width: 280px; height: 280px; }

</style>

## 2) Replace the token page to use the card

### client/src/pages/TicketAccessPage.vue

### (REPLACE)

<template>

<q-page class="q-pa-md">

<div class="row items-center justify-between q-mb-md">

<q-btn flat icon="arrow_back" label="Back" to="/" />

<q-btn outline label="Add to Calendar" @click="downloadIcs" :loading="icsLoading" />

</div>

<div v-if="loading">Loading…</div>

<div v-else-if="err" class="text-negative">{{ err }}</div>

<TicketCard v-else :data="data" @share="share" />

</q-page>

</template>

<script setup lang="ts">

import { onMounted, ref } from 'vue';

import { useRoute } from 'vue-router';

import TicketCard from 'src/components/TicketCard.vue';

import { apiGet } from 'src/lib/api';

const route = useRoute();

const token = route.params.token as string;

const loading = ref(false);

const err = ref<string | null>(null);

const data = ref<any>(null);

const icsLoading = ref(false);

async function load() {

loading.value = true;

err.value = null;

try {

data.value = await apiGet(`/api/tickets/access/${encodeURIComponent(token)}`);

} catch (e: any) {

err.value = e?.message ?? String(e);

} finally {

loading.value = false;

}

}

async function share() {

// iOS supports Web Share in Safari

const url = window.location.href;

const title = data.value?.eventTitle ? `WeUP Ticket — ${data.value.eventTitle}` : 'WeUP Ticket';

try {

if ((navigator as any).share) {

await (navigator as any).share({ title, url, text: title });

} else {

await navigator.clipboard.writeText(url);

alert('Link copied.');

}

} catch {

// user cancel is fine

}

}

async function downloadIcs() {

icsLoading.value = true;

try {

// force file download by navigating

window.location.href = `/api/tickets/access/${encodeURIComponent(token)}/ics`;

} finally {

icsLoading.value = false;

}

}

onMounted(load);

</script>

# C) Door Mode improvement (tiny but worth it)

Your door scanner now benefits from a clean token page. Nothing else required.

# Working Copy steps (phone)

- Add TicketAccessController.cs

- Add TicketCard.vue

- Replace TicketAccessPage.vue

- Patch QrService if needed

- Commit: N15: ticket card UI (pretty render + QR + share + redeemed state + ICS)

- Push

## Next node

RUN_NODE N16 — RATE LIMITING + ABUSE PROTECTION (magic link, invite, scan endpoints)

Because any public token endpoints + email endpoints get hammered in the wild. N16 adds:

- IP rate limits

- per-email throttles

- scan attempt throttles

- basic audit flags

## RUN_NODE N16 — RATE LIMITING + ABUSE PROTECTION (scan + invites + magic login)

You now have endpoints that attract bots like porch lights attract moths. N16 adds two layers:

- Platform rate limiting (built-in ASP.NET Core) → per-IP / per-user partitioning

- Application throttles (email-based) → per-email cooldowns for magic links + invites (because IP-only doesn’t stop “spray one email per request” attacks)

Commit message: N16: rate limiting + email throttles (scan/invite/magic)

# A) Platform Rate Limiting (ASP.NET Core built-in)

## 1) Program.cs — enable RateLimiter + policies

### src/Weup.Api/Program.cs

### (PATCH)

Add these usings near the top:

using Microsoft.AspNetCore.RateLimiting;

using System.Threading.RateLimiting;

Add services (before builder.Build()):

builder.Services.AddRateLimiter(options =>

{

// A safe default policy for most public endpoints

options.AddPolicy("public", httpContext =>

{

var ip = httpContext.Connection.RemoteIpAddress?.ToString() ?? "unknown";

return RateLimitPartition.GetFixedWindowLimiter(

partitionKey: ip,

factory: _ => new FixedWindowRateLimiterOptions

{

PermitLimit = 120,              // 120 req

Window = TimeSpan.FromMinutes(1),

QueueLimit = 0

});

});

// Very strict: magic link and invite creation

options.AddPolicy("auth-email", httpContext =>

{

var ip = httpContext.Connection.RemoteIpAddress?.ToString() ?? "unknown";

return RateLimitPartition.GetFixedWindowLimiter(

partitionKey: "auth-email:" + ip,

factory: _ => new FixedWindowRateLimiterOptions

{

PermitLimit = 10,               // 10 req/min/IP

Window = TimeSpan.FromMinutes(1),

QueueLimit = 0

});

});

// Door scanning: partition by authenticated user if present, else by IP

options.AddPolicy("door-scan", httpContext =>

{

var uid = httpContext.User?.FindFirst(System.Security.Claims.ClaimTypes.NameIdentifier)?.Value;

var key = !string.IsNullOrWhiteSpace(uid)

? "scan:u:" + uid

: "scan:ip:" + (httpContext.Connection.RemoteIpAddress?.ToString() ?? "unknown");

return RateLimitPartition.GetTokenBucketLimiter(

partitionKey: key,

factory: _ => new TokenBucketRateLimiterOptions

{

TokenLimit = 30,                 // burst 30

TokensPerPeriod = 15,            // refill 15

ReplenishmentPeriod = TimeSpan.FromSeconds(10),

AutoReplenishment = true,

QueueLimit = 0

});

});

// If you want a global limiter, uncomment:

// options.GlobalLimiter = PartitionedRateLimiter.Create<HttpContext, string>(ctx =>

// {

//     var ip = ctx.Connection.RemoteIpAddress?.ToString() ?? "unknown";

//     return RateLimitPartition.GetFixedWindowLimiter(ip, _ => new FixedWindowRateLimiterOptions

//     {

//         PermitLimit = 300,

//         Window = TimeSpan.FromMinutes(1),

//         QueueLimit = 0

//     });

// });

options.RejectionStatusCode = StatusCodes.Status429TooManyRequests;

});

Then add middleware after auth is set up, before controllers:

app.UseRateLimiter();

## 2) Add attributes to your controllers

Add using Microsoft.AspNetCore.RateLimiting;

### src/Weup.Api/Controllers/CheckinController.cs

### (PATCH)

Decorate scan endpoints:

[EnableRateLimiting("door-scan")]

[HttpPost("/api/checkin/scan")]

public async Task<IActionResult> Scan(...)

[EnableRateLimiting("door-scan")]

[HttpGet("/api/checkin/recent/{eventId:guid}")]

public async Task<IActionResult> Recent(...)

### src/Weup.Api/Controllers/MagicAuthController.cs

### (PATCH)

[EnableRateLimiting("auth-email")]

[HttpPost("/api/auth/magic/request")]

public async Task<IActionResult> Request(...)

[EnableRateLimiting("auth-email")]

[HttpPost("/api/auth/magic/consume")]

public async Task<IActionResult> Consume(...)

### src/Weup.Api/Controllers/InvitesController.cs

### (PATCH)

[EnableRateLimiting("auth-email")]

[HttpPost("/api/invites/doorstaff")]

public async Task<IActionResult> CreateDoorStaffInvite(...)

[EnableRateLimiting("auth-email")]

[HttpPost("/api/invites/accept")]

public async Task<IActionResult> Accept(...)

That’s the “platform layer”.

# B) Email-based throttling (per email address)

IP limits won’t stop someone from spamming your SendGrid bill. We add a simple in-memory throttle:

- magic link: 1 per email per 60 seconds (configurable)

- invite: 1 per email per 60 seconds

- plus “soft cap” per email per hour (optional)

This is in-memory, so it resets on restart and is per-instance. For multi-instance prod, swap the store to Redis.

## 1) Add throttling service

### src/Weup.Api/Security/EmailThrottleService.cs

### (NEW)

using Microsoft.Extensions.Caching.Memory;

namespace Weup.Api.Security;

public sealed class EmailThrottleService

{

private readonly IMemoryCache _cache;

public EmailThrottleService(IMemoryCache cache) => _cache = cache;

public bool TryConsumeCooldown(string purpose, string email, TimeSpan cooldown)

{

email = (email ?? "").Trim().ToLowerInvariant();

if (string.IsNullOrWhiteSpace(email)) return false;

var key = $"throttle:{purpose}:{email}";

if (_cache.TryGetValue(key, out _)) return false;

_cache.Set(key, true, cooldown);

return true;

}

public bool TryConsumeHourlyCap(string purpose, string email, int maxPerHour)

{

email = (email ?? "").Trim().ToLowerInvariant();

if (string.IsNullOrWhiteSpace(email)) return false;

var key = $"throttle:hour:{purpose}:{email}:{DateTime.UtcNow:yyyyMMddHH}";

var count = _cache.Get<int?>(key) ?? 0;

if (count >= maxPerHour) return false;

_cache.Set(key, count + 1, TimeSpan.FromHours(2));

return true;

}

}

## 2) Register it in Program.cs

### src/Weup.Api/Program.cs

### (PATCH)

Add:

builder.Services.AddMemoryCache();

builder.Services.AddSingleton<Weup.Api.Security.EmailThrottleService>();

## 3) Use it in MagicAuthController + InvitesController

### src/Weup.Api/Controllers/MagicAuthController.cs

### (PATCH)

Inject service:

private readonly Weup.Api.Security.EmailThrottleService _throttle;

public MagicAuthController(MagicLoginService magic, UserManager<AppUser> users, JwtTokenService jwt, Weup.Api.Security.EmailThrottleService throttle)

{

_magic = magic;

_users = users;

_jwt = jwt;

_throttle = throttle;

}

Inside Request() add at the top:

var email = (req.Email ?? "").Trim().ToLowerInvariant();

if (!_throttle.TryConsumeCooldown("magic", email, TimeSpan.FromSeconds(60)))

return StatusCode(429, "Please wait a moment before requesting another magic link.");

if (!_throttle.TryConsumeHourlyCap("magic", email, maxPerHour: 6))

return StatusCode(429, "Too many requests for this email. Try later.");

### src/Weup.Api/Controllers/InvitesController.cs

### (PATCH)

Inject + enforce:

Constructor:

private readonly Weup.Api.Security.EmailThrottleService _throttle;

public InvitesController(WeupDbContext db, InviteService invites, UserManager<AppUser> users, Weup.Api.Security.EmailThrottleService throttle)

{

_db = db;

_invites = invites;

_users = users;

_throttle = throttle;

}

Inside CreateDoorStaffInvite() before calling CreateDoorStaffInviteAsync:

var email = (req.Email ?? "").Trim().ToLowerInvariant();

if (!_throttle.TryConsumeCooldown("invite", email, TimeSpan.FromSeconds(60)))

return StatusCode(429, "Please wait before sending another invite to this email.");

if (!_throttle.TryConsumeHourlyCap("invite", email, maxPerHour: 10))

return StatusCode(429, "Invite limit reached for this email. Try later.");

# C) Bonus: scan spam protection (optional but tiny)

In CheckinController.Scan, after authorization and before scanning, add:

// Optional: stop “scan brute force” by rejecting very short tokens

if (string.IsNullOrWhiteSpace(req.Token) || req.Token.Length < 12)

return BadRequest("token invalid");

# Working Copy steps

- Patch Program.cs (RateLimiter + UseRateLimiter + MemoryCache registrations)

- Add EmailThrottleService.cs

- Patch controllers with [EnableRateLimiting] + throttle checks

- Commit: N16: rate limiting + email throttles (scan/invite/magic)

- Push

## Next node

RUN_NODE N17 — CI SANITY + ENV VAR CHECKLIST (GitHub Actions build/test + required config map)

This closes the loop so your repo stays “mergeable” even when you’re pushing from an iPhone:

- dotnet build + dotnet test

- basic lint (optional)

- env var list (Stripe, SendGrid, JWT, DB)

- fail-fast health checks

## RUN_NODE N17 — CI SANITY + ENV VAR CHECKLIST (GitHub Actions build/test + “don’t break main” guardrails)

This node makes your repo resilient to “phone commits”: every push triggers a build/test pipeline so you immediately know if a node introduced compile errors. Also adds a clean environment variable checklist so deploys don’t turn into occult rituals.

Commit message: N17: CI build/test + env var checklist

# A) GitHub Actions workflow

### .github/workflows/ci.yml

### (NEW)

name: ci

on:

push:

branches: [ "main" ]

pull_request:

branches: [ "main" ]

jobs:

build_test:

runs-on: ubuntu-latest

timeout-minutes: 15

steps:

- name: Checkout

uses: actions/checkout@v4

- name: Setup .NET

uses: actions/setup-dotnet@v4

with:

dotnet-version: "8.0.x"

- name: Restore

run: dotnet restore

- name: Build

run: dotnet build -c Release --no-restore

- name: Test

run: dotnet test -c Release --no-build --verbosity normal

If your solution file isn’t at repo root, change these to dotnet restore path/to/Weup.sln etc.

# B) Add an “ENV.md” checklist (what must exist in prod)

### ENV.md

### (NEW)

# WeUP Environment Variables

## Required (API)

- ASPNETCORE_ENVIRONMENT=Production

- App__WebBaseUrl=https://yourdomain.com

- ConnectionStrings__Default=Host=...;Database=...;Username=...;Password=...

## Auth/JWT

- Jwt__Issuer=weup

- Jwt__Audience=weup

- Jwt__SigningKey=<<< 32+ chars random string >>>

## Email (SendGrid or Twilio SendGrid)

- Email__Provider=SendGrid

- Email__ApiKey=SG....

- Email__FromAddress=no-reply@yourdomain.com

- Email__FromName=WeUP

## Stripe (if enabled)

- Stripe__SecretKey=sk_live_...

- Stripe__WebhookSecret=whsec_...

## Optional

- Logging__LogLevel__Default=Information

# C) Ensure Program.cs reads JWT + Email config consistently

If you already have these, skip. If not, add a tiny “config assertion” at startup so you fail fast in prod.

### src/Weup.Api/Infrastructure/StartupChecks.cs

### (NEW)

namespace Weup.Api.Infrastructure;

public static class StartupChecks

{

public static void Validate(IConfiguration cfg)

{

// Only enforce in Production

var env = cfg["ASPNETCORE_ENVIRONMENT"] ?? "";

if (!env.Equals("Production", StringComparison.OrdinalIgnoreCase))

return;

Require(cfg, "ConnectionStrings:Default");

Require(cfg, "Jwt:SigningKey");

Require(cfg, "App:WebBaseUrl");

}

private static void Require(IConfiguration cfg, string key)

{

var val = cfg[key];

if (string.IsNullOrWhiteSpace(val))

throw new InvalidOperationException($"Missing required config: {key}");

}

}

### src/Weup.Api/Program.cs

### (PATCH)

Right after var app = builder.Build(); add:

Weup.Api.Infrastructure.StartupChecks.Validate(app.Configuration);

This prevents the classic “it runs locally but prod is blank” problem.

# D) Optional: add a tiny “build badge” in README

### README.md

### (PATCH)

Add (replace repo path):

![CI](https://github.com/<ORG>/<REPO>/actions/workflows/ci.yml/badge.svg)

(If you don’t want raw URLs in docs, skip. GitHub will render it fine.)

# Working Copy steps (phone)

- Add .github/workflows/ci.yml

- Add ENV.md

- Add StartupChecks.cs + patch Program.cs

- Commit: N17: CI build/test + env var checklist

- Push

## Where we are now

At this point, the “MVP closed loop” is complete:

- Auth/RBAC ✅

- QR tickets ✅

- Email delivery ✅

- Admin event builder ✅

- Door scanning (camera + history) ✅

- Shareable slug URLs ✅

- Ticket card ✅

- Rate limiting ✅

- CI guardrails ✅

## Next nodes (optional expansions)

If you want to keep going, the most valuable next steps are:

N18 — Stripe webhooks hardening + idempotency (real payments, retries, no double-fulfill)

N19 — Staff roster UI + revoke access (remove door staff, audit access)

N20 — Migration + deploy pipeline (EF migrations, docker, fly.io/render/etc.)

Tell me the direction (payments-hardening vs ops vs product polish), and I’ll continue in that lane without widening scope.

## RUN_NODE N18 — STRIPE WEBHOOK HARDENING + IDEMPOTENCY (no double-fulfill, retries safe, metadata-driven)

This node makes payments “adult-grade”:

- Checkout creates a PaymentOrder (pending)

- Stripe webhook confirms payment and fulfills tickets exactly once

- Webhook handler is idempotent (retries won’t duplicate tickets)

- Minimal stored data: session id, email, event/tier/qty, amount/currency

- Clean separation: StripeCheckoutService + CheckoutFulfillmentService

Commit message: N18: stripe webhook hardening + idempotent fulfillment

# 0) Assumptions (kept minimal)

- You already have EventEntity, TierEntity, TicketEntity and a TicketingService / token system.

- Your token is parseable into a ticketId (we’ve been doing that).

- If your TicketEntity properties differ, you only need to adjust the mapping inside CheckoutFulfillmentService.

# A) Data layer: PaymentOrder + WebhookEvent

### src/Weup.Data/Entities/PaymentOrderEntity.cs

### (NEW)

using System.ComponentModel.DataAnnotations;

namespace Weup.Data.Entities;

public sealed class PaymentOrderEntity

{

[Key] public Guid Id { get; set; } = Guid.NewGuid();

[MaxLength(16)] public string Provider { get; set; } = "Stripe";

// Stripe Checkout Session ID (cs_test_... / cs_live_...)

[MaxLength(128)] public string ProviderSessionId { get; set; } = default!;

public Guid EventId { get; set; }

public Guid TierId { get; set; }

public int Quantity { get; set; }

[MaxLength(320)] public string BuyerEmail { get; set; } = default!;

public long AmountTotalCents { get; set; }

[MaxLength(8)] public string Currency { get; set; } = "usd";

[MaxLength(24)] public string Status { get; set; } = "Pending"; // Pending/Paid/Fulfilled/Failed

public DateTimeOffset CreatedAt { get; set; } = DateTimeOffset.UtcNow;

public DateTimeOffset? PaidAt { get; set; }

public DateTimeOffset? FulfilledAt { get; set; }

}

### src/Weup.Data/Entities/WebhookEventEntity.cs

### (NEW)

using System.ComponentModel.DataAnnotations;

namespace Weup.Data.Entities;

public sealed class WebhookEventEntity

{

[Key] public Guid Id { get; set; } = Guid.NewGuid();

[MaxLength(16)] public string Provider { get; set; } = "Stripe";

// Stripe Event ID (evt_...)

[MaxLength(128)] public string ProviderEventId { get; set; } = default!;

public DateTimeOffset ReceivedAt { get; set; } = DateTimeOffset.UtcNow;

// optional: store event type for debugging

[MaxLength(64)] public string? EventType { get; set; }

}

# B) DbContext patches

### src/Weup.Data/WeupDbContext.cs

### (PATCH)

Add DbSets:

public DbSet<PaymentOrderEntity> PaymentOrders => Set<PaymentOrderEntity>();

public DbSet<WebhookEventEntity> WebhookEvents => Set<WebhookEventEntity>();

Add indexes in OnModelCreating:

b.Entity<PaymentOrderEntity>()

.HasIndex(x => x.ProviderSessionId)

.IsUnique();

b.Entity<WebhookEventEntity>()

.HasIndex(x => x.ProviderEventId)

.IsUnique();

# C) Stripe checkout service

### src/Weup.Api/Checkout/StripeCheckoutService.cs

### (NEW)

using Stripe;

using Stripe.Checkout;

using Weup.Data;

using Weup.Data.Entities;

namespace Weup.Api.Checkout;

public sealed class StripeCheckoutService

{

private readonly IConfiguration _cfg;

private readonly WeupDbContext _db;

public StripeCheckoutService(IConfiguration cfg, WeupDbContext db)

{

_cfg = cfg;

_db = db;

}

public async Task<(string Url, string SessionId, Guid OrderId)> CreateCheckoutAsync(

Guid eventId,

Guid tierId,

int quantity,

string buyerEmail,

long unitAmountCents,

string currency)

{

currency = (currency ?? "usd").Trim().ToLowerInvariant();

buyerEmail = (buyerEmail ?? "").Trim().ToLowerInvariant();

if (quantity <= 0 || quantity > 10) throw new InvalidOperationException("invalid quantity");

var webBase = _cfg["App:WebBaseUrl"] ?? "http://localhost:9000";

var successUrl = $"{webBase}/#/checkout-success?session_id={{CHECKOUT_SESSION_ID}}";

var cancelUrl = $"{webBase}/#/checkout-cancel";

StripeConfiguration.ApiKey = _cfg["Stripe:SecretKey"]

?? throw new InvalidOperationException("Missing Stripe:SecretKey");

// Create order record first (Pending) — session id filled after session creation.

var pending = new PaymentOrderEntity

{

Provider = "Stripe",

ProviderSessionId = "pending",

EventId = eventId,

TierId = tierId,

Quantity = quantity,

BuyerEmail = buyerEmail,

AmountTotalCents = unitAmountCents * quantity,

Currency = currency,

Status = "Pending"

};

_db.PaymentOrders.Add(pending);

await _db.SaveChangesAsync();

var opts = new SessionCreateOptions

{

Mode = "payment",

SuccessUrl = successUrl,

CancelUrl = cancelUrl,

CustomerEmail = buyerEmail,

ClientReferenceId = pending.Id.ToString(), // strong link

Metadata = new Dictionary<string, string>

{

["orderId"] = pending.Id.ToString(),

["eventId"] = eventId.ToString(),

["tierId"] = tierId.ToString(),

["qty"] = quantity.ToString()

},

LineItems = new List<SessionLineItemOptions>

{

new()

{

Quantity = quantity,

PriceData = new SessionLineItemPriceDataOptions

{

Currency = currency,

UnitAmount = unitAmountCents,

ProductData = new SessionLineItemPriceDataProductDataOptions

{

Name = "WeUP Ticket"

}

}

}

}

};

var svc = new SessionService();

var session = await svc.CreateAsync(opts);

// Persist session id (unique)

pending.ProviderSessionId = session.Id;

await _db.SaveChangesAsync();

return (session.Url, session.Id, pending.Id);

}

}

# D) Fulfillment service (issues tickets once)

### src/Weup.Api/Checkout/CheckoutFulfillmentService.cs

### (NEW)

using Microsoft.EntityFrameworkCore;

using Weup.Api.Qr;

using Weup.Data;

using Weup.Data.Entities;

namespace Weup.Api.Checkout;

public sealed class CheckoutFulfillmentService

{

private readonly WeupDbContext _db;

private readonly QrService _qr;

public CheckoutFulfillmentService(WeupDbContext db, QrService qr)

{

_db = db;

_qr = qr;

}

public async Task FulfillOrderOnceAsync(Guid orderId)

{

// Single-writer transaction to avoid duplicates

await using var tx = await _db.Database.BeginTransactionAsync();

var order = await _db.PaymentOrders.FirstOrDefaultAsync(o => o.Id == orderId);

if (order is null) throw new KeyNotFoundException("order not found");

if (order.Status == "Fulfilled")

return; // idempotent

if (order.Status != "Paid")

throw new InvalidOperationException("order not paid");

// Issue tickets (MVP mapping). Adjust fields to match your TicketEntity shape.

for (int i = 0; i < order.Quantity; i++)

{

var ticketId = Guid.NewGuid();

// token contains ticketId + signature, generated by your qr service

var token = _qr.CreateTicketToken(ticketId);

_db.Tickets.Add(new TicketEntity

{

Id = ticketId,

EventId = order.EventId,

TierId = order.TierId,

BuyerEmail = order.BuyerEmail,

Token = token,               // if your entity stores token

CreatedAt = DateTimeOffset.UtcNow,

UsedAt = null

});

}

order.Status = "Fulfilled";

order.FulfilledAt = DateTimeOffset.UtcNow;

await _db.SaveChangesAsync();

await tx.CommitAsync();

}

}

If your TicketEntity doesn’t have BuyerEmail, Token, CreatedAt, etc: keep the loop and map to your actual columns. The important part is ticketId is generated and the token is created from it.

# E) Checkout endpoint (create session -> returns URL)

### src/Weup.Api/Controllers/CheckoutController.cs

### (NEW, or PATCH if you already have one)

using Microsoft.AspNetCore.Mvc;

using Microsoft.EntityFrameworkCore;

using Weup.Api.Checkout;

using Weup.Data;

namespace Weup.Api.Controllers;

[ApiController]

public sealed class CheckoutController : ControllerBase

{

private readonly WeupDbContext _db;

private readonly StripeCheckoutService _stripe;

public CheckoutController(WeupDbContext db, StripeCheckoutService stripe)

{

_db = db;

_stripe = stripe;

}

public record CreateCheckoutRequest(Guid EventId, Guid TierId, int Quantity, string Email);

[HttpPost("/api/checkout/session")]

public async Task<IActionResult> CreateSession([FromBody] CreateCheckoutRequest req)

{

var tier = await _db.Tiers.FirstOrDefaultAsync(t => t.Id == req.TierId && t.EventId == req.EventId);

if (tier is null) return NotFound("tier not found");

if (req.Quantity <= 0 || req.Quantity > 10) return BadRequest("invalid quantity");

// Basic inventory check (MVP). Your TicketingService may already enforce this.

if (tier.Inventory - tier.SoldCount < req.Quantity)

return BadRequest("sold out");

var (url, sessionId, orderId) = await _stripe.CreateCheckoutAsync(

req.EventId, req.TierId, req.Quantity, req.Email,

unitAmountCents: tier.PriceCents,

currency: "usd");

return Ok(new { url, sessionId, orderId });

}

}

# F) Stripe webhook controller (signature verify + event idempotency + mark paid + fulfill)

### src/Weup.Api/Controllers/StripeWebhookController.cs

### (NEW)

using Microsoft.AspNetCore.Mvc;

using Microsoft.EntityFrameworkCore;

using Stripe;

using Stripe.Checkout;

using Weup.Api.Checkout;

using Weup.Data;

using Weup.Data.Entities;

namespace Weup.Api.Controllers;

[ApiController]

public sealed class StripeWebhookController : ControllerBase

{

private readonly IConfiguration _cfg;

private readonly WeupDbContext _db;

private readonly CheckoutFulfillmentService _fulfill;

public StripeWebhookController(IConfiguration cfg, WeupDbContext db, CheckoutFulfillmentService fulfill)

{

_cfg = cfg;

_db = db;

_fulfill = fulfill;

}

[HttpPost("/api/webhooks/stripe")]

public async Task<IActionResult> Handle()

{

var secret = _cfg["Stripe:WebhookSecret"];

if (string.IsNullOrWhiteSpace(secret))

return StatusCode(500, "Webhook secret not configured");

var json = await new StreamReader(HttpContext.Request.Body).ReadToEndAsync();

Event stripeEvent;

try

{

var sig = Request.Headers["Stripe-Signature"];

stripeEvent = EventUtility.ConstructEvent(json, sig, secret);

}

catch

{

return BadRequest("invalid signature");

}

// Idempotency at event level (Stripe retries aggressively)

var evtId = stripeEvent.Id;

var already = await _db.WebhookEvents.AnyAsync(x => x.Provider == "Stripe" && x.ProviderEventId == evtId);

if (already) return Ok(); // already processed

_db.WebhookEvents.Add(new WebhookEventEntity

{

Provider = "Stripe",

ProviderEventId = evtId,

EventType = stripeEvent.Type

});

await _db.SaveChangesAsync();

// Handle checkout.session.completed

if (stripeEvent.Type == Events.CheckoutSessionCompleted)

{

var session = stripeEvent.Data.Object as Session;

if (session is null) return Ok();

// Pull orderId from ClientReferenceId/Metadata

var orderIdStr = session.ClientReferenceId

?? (session.Metadata != null && session.Metadata.TryGetValue("orderId", out var m) ? m : null);

if (!Guid.TryParse(orderIdStr, out var orderId))

return Ok(); // ignore unknown

// Mark paid + fulfill exactly once

await using var tx = await _db.Database.BeginTransactionAsync();

var order = await _db.PaymentOrders.FirstOrDefaultAsync(o => o.Id == orderId);

if (order is null) return Ok();

// persist session id if missing / pending

if (order.ProviderSessionId == "pending" && !string.IsNullOrWhiteSpace(session.Id))

order.ProviderSessionId = session.Id;

if (order.Status == "Pending")

{

order.Status = "Paid";

order.PaidAt = DateTimeOffset.UtcNow;

// For accuracy you can store total/currency from Stripe

if (session.AmountTotal.HasValue) order.AmountTotalCents = session.AmountTotal.Value;

if (!string.IsNullOrWhiteSpace(session.Currency)) order.Currency = session.Currency;

}

await _db.SaveChangesAsync();

await tx.CommitAsync();

// Fulfill outside the above transaction (still idempotent inside fulfillment)

await _fulfill.FulfillOrderOnceAsync(orderId);

return Ok();

}

return Ok();

}

}

# G) DI wiring

### src/Weup.Api/Program.cs

### (PATCH)

Add:

builder.Services.AddScoped<Weup.Api.Checkout.StripeCheckoutService>();

builder.Services.AddScoped<Weup.Api.Checkout.CheckoutFulfillmentService>();

# H) Package reference (Stripe.net)

If you don’t already have Stripe, add it.

### src/Weup.Api/Weup.Api.csproj

### (PATCH)

Add inside <ItemGroup>:

<PackageReference Include="Stripe.net" Version="47.0.0" />

If that version doesn’t match your repo, it’s fine to adjust later—CI will tell you. The API surface used above (EventUtility, SessionService) is stable.

# I) Config vars (already in ENV.md)

- Stripe__SecretKey

- Stripe__WebhookSecret

- App__WebBaseUrl

# Working Copy steps

- Add 5 new files:

- PaymentOrderEntity.cs

- WebhookEventEntity.cs

- StripeCheckoutService.cs

- CheckoutFulfillmentService.cs

- StripeWebhookController.cs

- Patch WeupDbContext.cs, Program.cs, and add/patch CheckoutController.cs

- Patch csproj with Stripe.net

- Commit: N18: stripe webhook hardening + idempotent fulfillment

- Push

## Next node

RUN_NODE N19 — STAFF ROSTER + REVOKE ACCESS + AUDIT (real operations controls)

Because you’ll want:

- remove a door staffer instantly

- see who scanned what and when

- lock scanning to assigned staff only (already mostly done, but N19 makes it fully manageable from UI)

## RUN_NODE N19 — STAFF ROSTER + REVOKE ACCESS + AUDIT (real ops controls)

This node gives organizers/admins the real-world controls they’ll need during the event:

- See staff assigned to an event (DoorStaff, Organizer)

- Remove/revoke staff instantly

- See “who scanned what” (audit) from UI

- Optional: “lock scanning” so only assigned staff can scan (we already enforce this with the DoorAccess policy—N19 makes it manageable)

Commit message: N19: staff roster + revoke access + audit logs UI

# A) Backend — event staff management endpoints

## 1) Add controller for staff management

### src/Weup.Api/Controllers/EventStaffController.cs

### (NEW)

using Microsoft.AspNetCore.Authorization;

using Microsoft.AspNetCore.Identity;

using Microsoft.AspNetCore.Mvc;

using Microsoft.EntityFrameworkCore;

using Weup.Api.Auth;

using Weup.Data;

using Weup.Data.Auth;

using Weup.Data.Entities;

namespace Weup.Api.Controllers;

[ApiController]

[Authorize(Roles = Roles.Admin + "," + Roles.Organizer)]

public sealed class EventStaffController : ControllerBase

{

private readonly WeupDbContext _db;

private readonly UserManager<AppUser> _users;

public EventStaffController(WeupDbContext db, UserManager<AppUser> users)

{

_db = db;

_users = users;

}

[HttpGet("/api/events/{eventId:guid}/staff")]

public async Task<IActionResult> List(Guid eventId)

{

var rows = await _db.EventStaffAssignments

.Where(a => a.EventId == eventId)

.OrderByDescending(a => a.CreatedAt)

.ToListAsync();

// Pull emails in one shot

var userIds = rows.Select(r => r.UserId).Distinct().ToList();

var users = await _db.Users.Where(u => userIds.Contains(u.Id)).ToListAsync();

var map = users.ToDictionary(u => u.Id, u => u.Email ?? u.UserName ?? u.Id.ToString());

return Ok(rows.Select(r => new

{

r.Id,

r.EventId,

r.UserId,

email = map.TryGetValue(r.UserId, out var e) ? e : r.UserId.ToString(),

r.Role,

r.CreatedAt

}));

}

public record RevokeRequest(Guid AssignmentId);

[HttpPost("/api/events/{eventId:guid}/staff/revoke")]

public async Task<IActionResult> Revoke(Guid eventId, [FromBody] RevokeRequest req)

{

var row = await _db.EventStaffAssignments

.FirstOrDefaultAsync(a => a.Id == req.AssignmentId && a.EventId == eventId);

if (row is null) return NotFound();

_db.EventStaffAssignments.Remove(row);

await _db.SaveChangesAsync();

return Ok(new { revoked = true });

}

public record AddRequest(string Email, string Role);

[HttpPost("/api/events/{eventId:guid}/staff/add")]

public async Task<IActionResult> Add(Guid eventId, [FromBody] AddRequest req)

{

var email = (req.Email ?? "").Trim().ToLowerInvariant();

if (string.IsNullOrWhiteSpace(email)) return BadRequest("email required");

var role = (req.Role ?? "DoorStaff").Trim();

if (role != EventStaffRole.DoorStaff && role != EventStaffRole.Organizer)

return BadRequest("invalid role");

var user = await _users.FindByEmailAsync(email);

if (user is null) return NotFound("user not found (send invite first)");

var exists = await _db.EventStaffAssignments.AnyAsync(a => a.EventId == eventId && a.UserId == user.Id && a.Role == role);

if (exists) return Ok(new { added = false, reason = "already assigned" });

_db.EventStaffAssignments.Add(new EventStaffAssignmentEntity

{

EventId = eventId,

UserId = user.Id,

Role = role

});

await _db.SaveChangesAsync();

return Ok(new { added = true });

}

}

This assumes your EventStaffAssignmentEntity has properties: Id, EventId, UserId, Role, CreatedAt.

If not, adjust those names only.

# B) Backend — audit endpoint (check-in logs by event)

We already added CheckinLogs in N13. Now expose them in a staff-safe way.

### src/Weup.Api/Controllers/CheckinAuditController.cs

### (NEW)

using Microsoft.AspNetCore.Authorization;

using Microsoft.AspNetCore.Mvc;

using Microsoft.EntityFrameworkCore;

using Weup.Api.Auth;

using Weup.Data;

namespace Weup.Api.Controllers;

[ApiController]

[Authorize(Roles = Roles.Admin + "," + Roles.Organizer)]

public sealed class CheckinAuditController : ControllerBase

{

private readonly WeupDbContext _db;

public CheckinAuditController(WeupDbContext db) => _db = db;

[HttpGet("/api/audit/checkins/{eventId:guid}")]

public async Task<IActionResult> ByEvent(Guid eventId)

{

var rows = await _db.CheckinLogs

.Where(x => x.EventId == eventId)

.OrderByDescending(x => x.CreatedAt)

.Take(250)

.Select(x => new

{

x.Id,

x.Status,

x.TicketId,

x.TokenPrefix,

x.ScannedByUserId,

x.UsedAt,

x.CreatedAt

})

.ToListAsync();

return Ok(rows);

}

}

# C) Frontend — Staff roster UI (AdminManageEventPage enhancements)

## 1) Add “Staff” card to event admin page

### client/src/pages/AdminManageEventPage.vue

### (PATCH — add section)

Add state:

const staff = ref<any[]>([]);

const staffLoading = ref(false);

const staffErr = ref<string | null>(null);

const addEmail = ref('');

const addRole = ref('DoorStaff');

Add functions:

async function loadStaff() {

if (!eventId) return;

staffLoading.value = true;

staffErr.value = null;

try {

staff.value = await apiGet(`/api/events/${eventId}/staff`);

} catch (e: any) {

staffErr.value = e?.message ?? String(e);

} finally {

staffLoading.value = false;

}

}

async function revokeStaff(assignmentId: string) {

await apiPost(`/api/events/${eventId}/staff/revoke`, { assignmentId });

await loadStaff();

}

async function addStaff() {

await apiPost(`/api/events/${eventId}/staff/add`, { email: addEmail.value, role: addRole.value });

addEmail.value = '';

await loadStaff();

}

Call loadStaff() when page loads (where you already load event details).

Add UI section (place under your “Door Staff Invite” card):

<q-card class="q-mt-md">

<q-card-section class="row items-center justify-between">

<div class="text-h6">Staff Roster</div>

<q-btn dense flat icon="refresh" @click="loadStaff" :loading="staffLoading" />

</q-card-section>

<q-card-section>

<div class="row q-col-gutter-md">

<div class="col-12 col-md-6">

<q-input v-model="addEmail" label="Add existing user email" />

</div>

<div class="col-12 col-md-4">

<q-select v-model="addRole" :options="['DoorStaff','Organizer']" label="Role" />

</div>

<div class="col-12 col-md-2">

<q-btn color="primary" label="Add" class="full-width" @click="addStaff" />

</div>

</div>

<div class="text-caption text-grey-7 q-mt-sm">

Note: For new staff, use “Send Invite” first (N11) so they can create an account.

</div>

<div v-if="staffErr" class="text-negative q-mt-sm">{{ staffErr }}</div>

<q-list v-if="staff.length" bordered class="q-mt-md">

<q-item v-for="s in staff" :key="s.id">

<q-item-section>

<q-item-label><strong>{{ s.email }}</strong></q-item-label>

<q-item-label caption>

role: {{ s.role }} • added: {{ new Date(s.createdAt).toLocaleString() }}

</q-item-label>

</q-item-section>

<q-item-section side>

<q-btn outline color="negative" label="Revoke" @click="revokeStaff(s.id)" />

</q-item-section>

</q-item>

</q-list>

<div v-else class="text-grey-7 q-mt-md">No staff assigned yet.</div>

</q-card-section>

</q-card>

# D) Frontend — Audit log UI (simple tab)

## 2) Add “Audit” card (recent check-ins) to same page

Add state:

const audit = ref<any[]>([]);

const auditLoading = ref(false);

async function loadAudit() {

if (!eventId) return;

auditLoading.value = true;

try {

audit.value = await apiGet(`/api/audit/checkins/${eventId}`);

} finally {

auditLoading.value = false;

}

}

Add UI:

<q-card class="q-mt-md">

<q-card-section class="row items-center justify-between">

<div class="text-h6">Check-in Audit</div>

<q-btn dense flat icon="refresh" @click="loadAudit" :loading="auditLoading" />

</q-card-section>

<q-card-section>

<q-list v-if="audit.length" bordered>

<q-item v-for="a in audit" :key="a.id">

<q-item-section>

<q-item-label>

<strong>{{ a.status }}</strong>

<span class="text-caption text-grey-7"> • {{ new Date(a.createdAt).toLocaleTimeString() }}</span>

</q-item-label>

<q-item-label caption>

ticket: {{ a.ticketId ?? '—' }} • token: {{ a.tokenPrefix ?? '—' }}

</q-item-label>

</q-item-section>

</q-item>

</q-list>

<div v-else class="text-grey-7">No scans yet.</div>

</q-card-section>

</q-card>

Call loadAudit() on mount too (or only via refresh button).

# E) Working Copy steps

- Add backend controllers:

- EventStaffController.cs

- CheckinAuditController.cs

- Patch AdminManageEventPage.vue to include Staff + Audit sections

- Commit: N19: staff roster + revoke access + audit logs UI

- Push

## Next node

RUN_NODE N20 — MIGRATIONS + DEPLOY PIPELINE (Docker + EF migrations + “release from phone” strategy)

This is the “you can push code from iPhone, but deployment still works” node:

- Dockerfile + docker-compose

- EF migration plan (CI step or manual)

- minimal hosting target (Render/Fly.io/Azure App Service)

- secrets injection plan

## RUN_NODE N20 — MIGRATIONS + DEPLOY PIPELINE (Docker + EF migrations + “release from iPhone” flow)

This node makes WeUP deployable like a real product:

- Dockerized API + Web + Postgres

- EF Core migrations (controlled, optional auto-apply)

- CI builds Docker image (GHCR) on push to main

- A phone-first release loop (Working Copy → GitHub Actions → deploy hook)

Commit message: N20: docker compose + migrations + docker CI publish

# A) Docker: API container

### Dockerfile

### (NEW, repo root)

# -------- build stage --------

FROM mcr.microsoft.com/dotnet/sdk:8.0 AS build

WORKDIR /src

# copy solution + projects first for restore caching

COPY *.sln ./

COPY src/Weup.Api/*.csproj src/Weup.Api/

COPY src/Weup.Data/*.csproj src/Weup.Data/

# add more project csprojs if you have them

RUN dotnet restore

# copy everything and publish

COPY . ./

RUN dotnet publish src/Weup.Api/Weup.Api.csproj -c Release -o /out --no-restore

# -------- runtime stage --------

FROM mcr.microsoft.com/dotnet/aspnet:8.0 AS runtime

WORKDIR /app

ENV ASPNETCORE_URLS=http://0.0.0.0:8080

EXPOSE 8080

COPY --from=build /out ./

ENTRYPOINT ["dotnet", "Weup.Api.dll"]

### .dockerignore

### (NEW)

**/bin/

**/obj/

**/.vs/

**/.idea/

**/.vscode/

**/node_modules/

client/dist/

*.user

*.suo

.DS_Store

# B) Docker: Web container (Quasar SPA served by Nginx)

### client/Dockerfile

### (NEW)

# -------- build stage --------

FROM node:20-alpine AS build

WORKDIR /app

COPY client/package*.json ./

RUN npm ci

COPY client/ ./

RUN npm run build

# -------- runtime stage --------

FROM nginx:1.27-alpine AS runtime

COPY client/nginx.conf /etc/nginx/conf.d/default.conf

COPY --from=build /app/dist/spa /usr/share/nginx/html

EXPOSE 80

### client/nginx.conf

### (NEW)

server {

listen 80;

server_name _;

root /usr/share/nginx/html;

index index.html;

# SPA routing

location / {

try_files $uri $uri/ /index.html;

}

# Optional: proxy API under /api to the api container

location /api/ {

proxy_pass http://api:8080;

proxy_http_version 1.1;

proxy_set_header Host $host;

proxy_set_header X-Forwarded-For $proxy_add_x_forwarded_for;

proxy_set_header X-Forwarded-Proto $scheme;

}

}

This makes the frontend call /api/... and Nginx forwards it to the API container. Super clean.

# C) Docker Compose: Postgres + API + Web

### docker-compose.yml

### (NEW)

services:

db:

image: postgres:16-alpine

environment:

POSTGRES_DB: weup

POSTGRES_USER: weup

POSTGRES_PASSWORD: weup_dev_pw

ports:

- "5432:5432"

volumes:

- weup_pg:/var/lib/postgresql/data

healthcheck:

test: ["CMD-SHELL", "pg_isready -U weup -d weup"]

interval: 5s

timeout: 3s

retries: 20

api:

build:

context: .

dockerfile: Dockerfile

environment:

ASPNETCORE_ENVIRONMENT: Development

ConnectionStrings__Default: Host=db;Port=5432;Database=weup;Username=weup;Password=weup_dev_pw

App__WebBaseUrl: http://localhost:9000

Jwt__Issuer: weup

Jwt__Audience: weup

Jwt__SigningKey: dev_only_change_me_please_32_chars_min

# Optional (set when you have them)

Email__Provider: SendGrid

Email__ApiKey: ""

Email__FromAddress: no-reply@weup.local

Email__FromName: WeUP

Stripe__SecretKey: ""

Stripe__WebhookSecret: ""

# Migration flag (see section D)

Db__AutoMigrate: "true"

depends_on:

db:

condition: service_healthy

ports:

- "8080:8080"

web:

build:

context: .

dockerfile: client/Dockerfile

depends_on:

- api

ports:

- "9000:80"

volumes:

weup_pg:

# D) EF Core migrations: controlled auto-apply (dev on, prod off)

This prevents “oops I deployed and forgot to migrate”.

### 1) Add a migration runner

#### src/Weup.Api/Infrastructure/DbMigrationExtensions.cs

#### (NEW)

using Microsoft.EntityFrameworkCore;

using Weup.Data;

namespace Weup.Api.Infrastructure;

public static class DbMigrationExtensions

{

public static async Task ApplyMigrationsIfEnabledAsync(this WebApplication app)

{

var cfg = app.Configuration;

var enabled = (cfg["Db:AutoMigrate"] ?? "false").Equals("true", StringComparison.OrdinalIgnoreCase);

if (!enabled) return;

using var scope = app.Services.CreateScope();

var db = scope.ServiceProvider.GetRequiredService<WeupDbContext>();

// This will apply pending migrations (safe when idempotent and single-writer)

await db.Database.MigrateAsync();

}

}

### 2) Call it from Program.cs

#### src/Weup.Api/Program.cs

#### (PATCH)

Right after var app = builder.Build(); and after your StartupChecks:

await app.ApplyMigrationsIfEnabledAsync();

In prod, set Db__AutoMigrate=false and run migrations via a one-off job. In dev/compose we set it to true.

## 3) Migration commands (local machine / later)

When you have a laptop (or if you run via Codespaces), you’ll do:

dotnet tool install --global dotnet-ef

dotnet ef migrations add InitialCreate -p src/Weup.Data -s src/Weup.Api

dotnet ef database update -p src/Weup.Data -s src/Weup.Api

# E) Health endpoint (for deploy platforms + load balancers)

### src/Weup.Api/Controllers/HealthController.cs

### (NEW)

using Microsoft.AspNetCore.Mvc;

namespace Weup.Api.Controllers;

[ApiController]

public sealed class HealthController : ControllerBase

{

[HttpGet("/healthz")]

public IActionResult Healthz() => Ok(new { ok = true });

[HttpGet("/readyz")]

public IActionResult Readyz() => Ok(new { ready = true });

}

Optional: add DB readiness later (ping DB).

# F) CI: build + publish Docker image to GHCR

This makes “push from iPhone” automatically create a deployable artifact.

### .github/workflows/docker-publish.yml

### (NEW)

name: docker-publish

on:

push:

branches: ["main"]

permissions:

contents: read

packages: write

jobs:

publish:

runs-on: ubuntu-latest

timeout-minutes: 20

steps:

- uses: actions/checkout@v4

- name: Set up Docker Buildx

uses: docker/setup-buildx-action@v3

- name: Log in to GHCR

uses: docker/login-action@v3

with:

registry: ghcr.io

username: ${{ github.actor }}

password: ${{ secrets.GITHUB_TOKEN }}

- name: Build & push API image

uses: docker/build-push-action@v6

with:

context: .

file: Dockerfile

push: true

tags: |

ghcr.io/${{ github.repository_owner }}/weup-api:latest

ghcr.io/${{ github.repository_owner }}/weup-api:${{ github.sha }}

- name: Build & push WEB image

uses: docker/build-push-action@v6

with:

context: .

file: client/Dockerfile

push: true

tags: |

ghcr.io/${{ github.repository_owner }}/weup-web:latest

ghcr.io/${{ github.repository_owner }}/weup-web:${{ github.sha }}

If your repo name isn’t weup-*, that’s fine—these are just image tags. Rename as desired.

# G) “Deploy from phone” strategy (Working Copy + Shortcuts)

You want the simplest thing that actually works on an iPhone:

### Option 1 (cleanest): Deploy hook URL

- Many hosts (Render, Railway, etc.) can provide a deploy hook URL.

- Add a GitHub Action step that curls the hook after CI passes.

Add to the end of docker-publish.yml:

- name: Trigger deploy hook

if: ${{ success() }}

run: |

if [ -n "${{ secrets.DEPLOY_HOOK_URL }}" ]; then

curl -fsSL -X POST "${{ secrets.DEPLOY_HOOK_URL }}"

else

echo "DEPLOY_HOOK_URL not set; skipping."

fi

Then in GitHub repo settings:

- Settings → Secrets and variables → Actions

- Add DEPLOY_HOOK_URL

Now your phone workflow is:

Working Copy commit → push main → CI builds + pushes images → deploy hook fires → done.

### Option 2: Manual “Run workflow” from Shortcuts

- Create a Shortcut that calls GitHub’s workflow dispatch API.

- This lets you press “Deploy” from iOS even if you didn’t push new code.

(You’ll need a GitHub Personal Access Token stored in Shortcuts or as a secret in an intermediary—not writing it into the repo.)

### Option 3: “No host yet” local smoke test

From any machine with Docker:

docker compose up --build

Then:

- Web: http://localhost:9000

- API: http://localhost:8080/healthz

# Working Copy checklist (what to add/patch now)

Add NEW files:

- Dockerfile

- .dockerignore

- docker-compose.yml

- client/Dockerfile

- client/nginx.conf

- src/Weup.Api/Infrastructure/DbMigrationExtensions.cs

- src/Weup.Api/Controllers/HealthController.cs

- .github/workflows/docker-publish.yml

Patch:

- src/Weup.Api/Program.cs (call ApplyMigrationsIfEnabledAsync)

- (optional) ENV.md add Db__AutoMigrate

Commit:

N20: docker compose + migrations + docker CI publish

## Next node (optional, but powerful)

RUN_NODE N21 — “Production RBAC tightening + security headers + CORS strategy”

Because now you’re deployable, we lock it down like it’s going to see sunlight.

## RUN_NODE N22 — REFRESH TOKENS + DEVICE SESSIONS (real logout/revoke + token rotation)

Ending at N24 means we want real session control. N22 adds:

- Short-lived access JWT (you already tightened this in N21)

- Refresh token rotation (steal-one-token ⇒ only one refresh, then dead)

- Device sessions (see active devices, last seen, revoke)

- Hard revoke (invalidate all access tokens immediately via TokenVersion)

Commit message: N22: refresh tokens + device sessions + revoke-all

# A) Data: entities + AppUser token version

### 1)

### src/Weup.Data/Auth/AppUser.cs

### (PATCH)

Add fields (adjust namespace to yours):

public int TokenVersion { get; set; } = 0;   // bump to invalidate all access tokens

(Optional but nice later)

public DateTimeOffset? LastLogoutAt { get; set; }

### 2)

### src/Weup.Data/Entities/RefreshTokenEntity.cs

### (NEW)

using System.ComponentModel.DataAnnotations;

namespace Weup.Data.Entities;

public sealed class RefreshTokenEntity

{

[Key] public Guid Id { get; set; } = Guid.NewGuid();

public Guid UserId { get; set; }

public Guid SessionId { get; set; }

// store HASHED token only (never store raw refresh token)

[MaxLength(128)] public string TokenHash { get; set; } = default!;

public DateTimeOffset ExpiresAt { get; set; }

public DateTimeOffset CreatedAt { get; set; } = DateTimeOffset.UtcNow;

public DateTimeOffset? RevokedAt { get; set; }

[MaxLength(64)] public string? ReplacedByTokenId { get; set; } // string to avoid joins in MVP

public bool IsRevoked => RevokedAt != null;

public bool IsExpired => DateTimeOffset.UtcNow >= ExpiresAt;

}

### 3)

### src/Weup.Data/Entities/DeviceSessionEntity.cs

### (NEW)

using System.ComponentModel.DataAnnotations;

namespace Weup.Data.Entities;

public sealed class DeviceSessionEntity

{

[Key] public Guid Id { get; set; } = Guid.NewGuid();

public Guid UserId { get; set; }

[MaxLength(128)] public string? DeviceLabel { get; set; } // "iPhone", "Door iPad", etc.

[MaxLength(256)] public string? UserAgent { get; set; }

[MaxLength(64)] public string? Ip { get; set; }

public DateTimeOffset CreatedAt { get; set; } = DateTimeOffset.UtcNow;

public DateTimeOffset LastSeenAt { get; set; } = DateTimeOffset.UtcNow;

public DateTimeOffset? RevokedAt { get; set; }

public bool IsRevoked => RevokedAt != null;

}

### 4)

### src/Weup.Data/WeupDbContext.cs

### (PATCH)

Add DbSets:

public DbSet<RefreshTokenEntity> RefreshTokens => Set<RefreshTokenEntity>();

public DbSet<DeviceSessionEntity> DeviceSessions => Set<DeviceSessionEntity>();

Add indexes in OnModelCreating:

b.Entity<RefreshTokenEntity>().HasIndex(x => x.TokenHash).IsUnique();

b.Entity<RefreshTokenEntity>().HasIndex(x => new { x.UserId, x.ExpiresAt });

b.Entity<DeviceSessionEntity>().HasIndex(x => new { x.UserId, x.LastSeenAt });

# B) Token plumbing: include TokenVersion claim + validate it on every request

### 1) Patch your JWT generator to include

### tv

### claim

Wherever you build JWT claims (your JwtTokenService), add:

new System.Security.Claims.Claim("tv", user.TokenVersion.ToString())

### 2) Enforce

### tv

### at JWT validation time

#### src/Weup.Api/Auth/JwtTokenVersionValidator.cs

#### (NEW)

using Microsoft.AspNetCore.Identity;

using Microsoft.IdentityModel.Tokens;

using System.Security.Claims;

using Weup.Data.Auth;

namespace Weup.Api.Auth;

public static class JwtTokenVersionValidator

{

public static async Task ValidateAsync(TokenValidatedContext ctx)

{

var uidStr = ctx.Principal?.FindFirstValue(ClaimTypes.NameIdentifier);

var tvStr = ctx.Principal?.FindFirstValue("tv");

if (!Guid.TryParse(uidStr, out var uid) || !int.TryParse(tvStr, out var tv))

{

ctx.Fail("invalid token claims");

return;

}

var userMgr = ctx.HttpContext.RequestServices.GetRequiredService<UserManager<AppUser>>();

var user = await userMgr.FindByIdAsync(uid.ToString());

if (user is null)

{

ctx.Fail("user missing");

return;

}

if (user.TokenVersion != tv)

{

ctx.Fail("token revoked");

return;

}

}

}

### 3) Wire it in

### Program.cs

### auth setup (JwtBearer)

In your AddAuthentication().AddJwtBearer(...) add:

options.Events = new Microsoft.AspNetCore.Authentication.JwtBearer.JwtBearerEvents

{

OnTokenValidated = Weup.Api.Auth.JwtTokenVersionValidator.ValidateAsync

};

This is the “instant revoke” lever.

# C) Refresh token + sessions service (hash, rotate, revoke)

### src/Weup.Api/Auth/SessionAuthService.cs

### (NEW)

using Microsoft.AspNetCore.Identity;

using Microsoft.EntityFrameworkCore;

using System.Security.Cryptography;

using System.Text;

using Weup.Data;

using Weup.Data.Auth;

using Weup.Data.Entities;

namespace Weup.Api.Auth;

public sealed class SessionAuthService

{

private readonly WeupDbContext _db;

private readonly UserManager<AppUser> _users;

private readonly JwtTokenService _jwt;

public SessionAuthService(WeupDbContext db, UserManager<AppUser> users, JwtTokenService jwt)

{

_db = db;

_users = users;

_jwt = jwt;

}

public async Task<(string accessToken, string refreshToken, Guid sessionId)> CreateSessionAsync(

AppUser user,

string? deviceLabel,

string? userAgent,

string? ip)

{

var session = new DeviceSessionEntity

{

UserId = Guid.Parse(user.Id),

DeviceLabel = Trunc(deviceLabel, 128),

UserAgent = Trunc(userAgent, 256),

Ip = Trunc(ip, 64),

CreatedAt = DateTimeOffset.UtcNow,

LastSeenAt = DateTimeOffset.UtcNow

};

_db.DeviceSessions.Add(session);

var refreshRaw = GenerateRefreshToken();

var refreshHash = Hash(refreshRaw);

var rt = new RefreshTokenEntity

{

UserId = Guid.Parse(user.Id),

SessionId = session.Id,

TokenHash = refreshHash,

ExpiresAt = DateTimeOffset.UtcNow.AddDays(30)

};

_db.RefreshTokens.Add(rt);

await _db.SaveChangesAsync();

// make sure access token includes tv claim

var access = await _jwt.CreateAccessTokenAsync(user);

return (access, refreshRaw, session.Id);

}

public async Task<(string accessToken, string newRefreshToken)> RefreshAsync(string refreshRaw, string? ip)

{

var hash = Hash(refreshRaw);

// single-use rotation: find token, ensure active

var token = await _db.RefreshTokens.FirstOrDefaultAsync(t => t.TokenHash == hash);

if (token is null || token.IsRevoked || token.IsExpired)

throw new InvalidOperationException("refresh invalid");

var session = await _db.DeviceSessions.FirstOrDefaultAsync(s => s.Id == token.SessionId);

if (session is null || session.IsRevoked)

throw new InvalidOperationException("session revoked");

// rotate token atomically

await using var tx = await _db.Database.BeginTransactionAsync();

// re-read with tracking in transaction

token = await _db.RefreshTokens.FirstAsync(t => t.Id == token.Id);

if (token.IsRevoked || token.IsExpired)

throw new InvalidOperationException("refresh invalid");

var newRaw = GenerateRefreshToken();

var newHash = Hash(newRaw);

var replacement = new RefreshTokenEntity

{

UserId = token.UserId,

SessionId = token.SessionId,

TokenHash = newHash,

ExpiresAt = DateTimeOffset.UtcNow.AddDays(30)

};

token.RevokedAt = DateTimeOffset.UtcNow;

token.ReplacedByTokenId = replacement.Id.ToString();

// update session last seen

session = await _db.DeviceSessions.FirstAsync(s => s.Id == token.SessionId);

session.LastSeenAt = DateTimeOffset.UtcNow;

if (!string.IsNullOrWhiteSpace(ip)) session.Ip = Trunc(ip, 64);

_db.RefreshTokens.Add(replacement);

await _db.SaveChangesAsync();

await tx.CommitAsync();

var user = await _users.FindByIdAsync(token.UserId.ToString());

if (user is null) throw new InvalidOperationException("user missing");

var access = await _jwt.CreateAccessTokenAsync(user);

return (access, newRaw);

}

public async Task LogoutAsync(string refreshRaw)

{

var hash = Hash(refreshRaw);

var token = await _db.RefreshTokens.FirstOrDefaultAsync(t => t.TokenHash == hash);

if (token is null) return;

token.RevokedAt = DateTimeOffset.UtcNow;

var session = await _db.DeviceSessions.FirstOrDefaultAsync(s => s.Id == token.SessionId);

if (session != null) session.RevokedAt = DateTimeOffset.UtcNow;

await _db.SaveChangesAsync();

}

public async Task RevokeAllSessionsAsync(Guid userId)

{

// bump token version => all access JWT invalid immediately

var user = await _users.FindByIdAsync(userId.ToString());

if (user is null) return;

user.TokenVersion += 1;

await _users.UpdateAsync(user);

var sessions = await _db.DeviceSessions.Where(s => s.UserId == userId && s.RevokedAt == null).ToListAsync();

foreach (var s in sessions) s.RevokedAt = DateTimeOffset.UtcNow;

var rts = await _db.RefreshTokens.Where(t => t.UserId == userId && t.RevokedAt == null).ToListAsync();

foreach (var t in rts) t.RevokedAt = DateTimeOffset.UtcNow;

await _db.SaveChangesAsync();

}

private static string GenerateRefreshToken()

{

Span<byte> bytes = stackalloc byte[64];

RandomNumberGenerator.Fill(bytes);

return Convert.ToBase64String(bytes)

.Replace("+", "-").Replace("/", "_").TrimEnd('='); // URL/cookie-friendly

}

private static string Hash(string raw)

{

using var sha = SHA256.Create();

var bytes = Encoding.UTF8.GetBytes(raw);

return Convert.ToHexString(sha.ComputeHash(bytes)).ToLowerInvariant();

}

private static string? Trunc(string? s, int max) =>

string.IsNullOrWhiteSpace(s) ? null : (s.Length <= max ? s : s[..max]);

}

Note: this assumes your AppUser.Id is a GUID stored as string. If yours is already Guid, remove Guid.Parse(user.Id) conversions.

# D) Auth endpoints: refresh + logout + sessions list

### src/Weup.Api/Controllers/SessionController.cs

### (NEW)

using Microsoft.AspNetCore.Authorization;

using Microsoft.AspNetCore.Mvc;

using System.Security.Claims;

using Weup.Api.Auth;

namespace Weup.Api.Controllers;

[ApiController]

public sealed class SessionController : ControllerBase

{

private readonly SessionAuthService _sessions;

public SessionController(SessionAuthService sessions) => _sessions = sessions;

[HttpPost("/api/auth/refresh")]

public async Task<IActionResult> Refresh()

{

var rt = Request.Cookies["weup_rt"];

if (string.IsNullOrWhiteSpace(rt)) return Unauthorized("missing refresh");

var ip = HttpContext.Connection.RemoteIpAddress?.ToString();

try

{

var (access, newRt) = await _sessions.RefreshAsync(rt, ip);

SetRefreshCookie(newRt);

return Ok(new { accessToken = access });

}

catch

{

// clear cookie if invalid

ClearRefreshCookie();

return Unauthorized("refresh invalid");

}

}

[Authorize]

[HttpPost("/api/auth/logout")]

public async Task<IActionResult> Logout()

{

var rt = Request.Cookies["weup_rt"];

if (!string.IsNullOrWhiteSpace(rt))

await _sessions.LogoutAsync(rt);

ClearRefreshCookie();

return Ok(new { ok = true });

}

private void SetRefreshCookie(string refreshToken)

{

Response.Cookies.Append("weup_rt", refreshToken, new CookieOptions

{

HttpOnly = true,

Secure = true,              // requires https in prod

SameSite = SameSiteMode.Lax, // works for SPA same-origin

Expires = DateTimeOffset.UtcNow.AddDays(30),

Path = "/"

});

}

private void ClearRefreshCookie()

{

Response.Cookies.Delete("weup_rt", new CookieOptions { Path = "/" });

}

}

# E) Admin: revoke all sessions for a user (instant kick)

### src/Weup.Api/Controllers/AdminSessionsController.cs

### (NEW)

using Microsoft.AspNetCore.Authorization;

using Microsoft.AspNetCore.Mvc;

using Weup.Api.Auth;

using Weup.Data.Auth;

namespace Weup.Api.Controllers;

[ApiController]

[Authorize(Roles = Roles.Admin)]

public sealed class AdminSessionsController : ControllerBase

{

private readonly SessionAuthService _sessions;

public AdminSessionsController(SessionAuthService sessions) => _sessions = sessions;

public record RevokeAllRequest(Guid UserId);

[HttpPost("/api/admin/sessions/revoke-all")]

public async Task<IActionResult> RevokeAll([FromBody] RevokeAllRequest req)

{

await _sessions.RevokeAllSessionsAsync(req.UserId);

return Ok(new { ok = true });

}

}

# F) Wire services in DI

### src/Weup.Api/Program.cs

### (PATCH)

Add:

builder.Services.AddScoped<Weup.Api.Auth.SessionAuthService>();

# G) Update magic login “consume” flow to create a session + set refresh cookie

Wherever you currently “consume magic code and return JWT”, change it to:

- Create device session + refresh token

- Return access token in body

- Set refresh cookie (weup_rt) like above

If your magic login controller is MagicAuthController.Consume, the core replacement looks like:

var ua = Request.Headers["User-Agent"].ToString();

var ip = HttpContext.Connection.RemoteIpAddress?.ToString();

var (access, refresh, sessionId) = await _sessionAuth.CreateSessionAsync(user, "iPhone", ua, ip);

Response.Cookies.Append("weup_rt", refresh, new CookieOptions { HttpOnly=true, Secure=true, SameSite=SameSiteMode.Lax, Expires=DateTimeOffset.UtcNow.AddDays(30), Path="/" });

return Ok(new { accessToken = access, sessionId });

(Use the same cookie helper you used in SessionController.)

# H) Frontend: use refresh endpoint when API returns 401 (one place)

Your client/src/lib/api.ts should intercept 401s and try /api/auth/refresh once, then retry the original request.

### client/src/lib/api.ts

### (PATCH concept)

If you have a simple fetch wrapper, implement:

- On 401:

  - call POST /api/auth/refresh with credentials: 'include'

  - store new access token

  - retry the original call once

Key detail: always set credentials: 'include' so cookies work on iOS Safari.

# Working Copy checklist

Add NEW:

- RefreshTokenEntity.cs

- DeviceSessionEntity.cs

- JwtTokenVersionValidator.cs

- SessionAuthService.cs

- SessionController.cs

- AdminSessionsController.cs

Patch:

- AppUser.cs (TokenVersion)

- WeupDbContext.cs (DbSets + indexes)

- Program.cs (JwtBearer OnTokenValidated + DI)

- JwtTokenService (include tv claim)

- MagicAuthController consume flow (issue refresh cookie + access token)

Commit: N22: refresh tokens + device sessions + revoke-all

## Next node (N23)

Observability: structured logs + request IDs + OpenTelemetry traces + basic metrics so you can debug “door scan failed” in 10 seconds instead of 10 minutes.

Below is a complete Working Copy checklist to commit everything from N15 → N24 in order. It’s written to match how you actually work on iPhone: open repo, apply file adds/patches, commit, push, repeat.

I’m assuming your repo has roughly:

- src/Weup.Api/... (ASP.NET Core API)

- src/Weup.Data/... (EF Core + entities)

- client/... (Quasar/Vue)

- .github/workflows/...

If your paths differ, keep the file names and move them to your equivalent folders.

## Working Copy global settings (one-time)

- Repo is clean (no uncommitted junk).

- Branch: main (or do dev and PR—either works, but this list assumes main).

- In Working Copy: enable “Show file status” and “Diff” view.

- After each node: Commit → Push.

# N15 — Ticket Card Rendering (pretty page + QR + Share + ICS)

### ADD

- src/Weup.Api/Controllers/TicketAccessController.cs

- client/src/components/TicketCard.vue

### PATCH

- client/src/pages/TicketAccessPage.vue (replace to use TicketCard + share + ICS download)

- src/Weup.Api/Qr/QrService.cs (ensure RenderSvg(string payload) exists; ensure token encoding works)

### COMMIT

- Message: N15: ticket card UI (pretty render + QR + share + redeemed state + ICS)

### PUSH

# N16 — Rate Limiting + Email Throttles

### ADD

- src/Weup.Api/Security/EmailThrottleService.cs

### PATCH

- src/Weup.Api/Program.cs

  - AddRateLimiter(...)

  - app.UseRateLimiter()

  - AddMemoryCache()

  - register EmailThrottleService

- src/Weup.Api/Controllers/CheckinController.cs

  - [EnableRateLimiting("door-scan")] on scan endpoints

- src/Weup.Api/Controllers/MagicAuthController.cs

  - [EnableRateLimiting("auth-email")]

  - per-email throttle checks before sending

- src/Weup.Api/Controllers/InvitesController.cs

  - [EnableRateLimiting("auth-email")]

  - per-email throttle checks before sending/accepting

### COMMIT

- N16: rate limiting + email throttles (scan/invite/magic)

### PUSH

# N17 — CI Build/Test + ENV Checklist + Startup Checks

### ADD

- .github/workflows/ci.yml

- ENV.md

- src/Weup.Api/Infrastructure/StartupChecks.cs

### PATCH

- src/Weup.Api/Program.cs

  - call StartupChecks.Validate(app.Configuration);

### COMMIT

- N17: CI build/test + env var checklist

### PUSH

# N18 — Stripe Webhooks Hardening + Idempotency

### ADD (Data)

- src/Weup.Data/Entities/PaymentOrderEntity.cs

- src/Weup.Data/Entities/WebhookEventEntity.cs

### ADD (API)

- src/Weup.Api/Checkout/StripeCheckoutService.cs

- src/Weup.Api/Checkout/CheckoutFulfillmentService.cs

- src/Weup.Api/Controllers/StripeWebhookController.cs

- src/Weup.Api/Controllers/CheckoutController.cs (if you didn’t already have it; otherwise patch existing)

### PATCH

- src/Weup.Data/WeupDbContext.cs

  - DbSets + indexes

- src/Weup.Api/Program.cs

  - DI registrations for StripeCheckoutService, CheckoutFulfillmentService

- src/Weup.Api/Weup.Api.csproj

  - add Stripe.net package reference

### COMMIT

- N18: stripe webhook hardening + idempotent fulfillment

### PUSH

# N19 — Staff Roster + Revoke Access + Audit UI

### ADD (API)

- src/Weup.Api/Controllers/EventStaffController.cs

- src/Weup.Api/Controllers/CheckinAuditController.cs

### PATCH (Client)

- client/src/pages/AdminManageEventPage.vue

  - add Staff roster section (list/add/revoke)

  - add Audit list section (recent checkins)

### COMMIT

- N19: staff roster + revoke access + audit logs UI

### PUSH

# N20 — Docker + Migrations + Docker Publish CI

### ADD

- Dockerfile

- .dockerignore

- docker-compose.yml

- client/Dockerfile

- client/nginx.conf

- src/Weup.Api/Infrastructure/DbMigrationExtensions.cs

- src/Weup.Api/Controllers/HealthController.cs

- .github/workflows/docker-publish.yml

### PATCH

- src/Weup.Api/Program.cs

  - call await app.ApplyMigrationsIfEnabledAsync();

- ENV.md (optional)

  - add Db__AutoMigrate

### COMMIT

- N20: docker compose + migrations + docker CI publish

### PUSH

# N21 — Prod Security Hardening (CORS + headers + RBAC tightening)

### ADD

- src/Weup.Api/Infrastructure/SecurityHeadersMiddleware.cs

- src/Weup.Api/Auth/AuthPolicies.cs

### PATCH

- src/Weup.Api/Program.cs

  - AddCors() policies dev/prod + app.UseCors(...)

  - app.UseMiddleware<SecurityHeadersMiddleware>()

  - add auth policies AdminOnly, OrganizerOrAdmin

  - add rate limit policy stripe-webhook

- src/Weup.Api/Controllers/StripeWebhookController.cs

  - [AllowAnonymous] + [EnableRateLimiting("stripe-webhook")]

- src/Weup.Api/Controllers/EventStaffController.cs

  - tighten mutations to AdminOnly policy (optional but recommended)

### COMMIT

- N21: prod security hardening (CORS + headers + RBAC tightening)

### PUSH

# N22 — Refresh Tokens + Device Sessions + Revoke-All

### ADD (Data)

- src/Weup.Data/Entities/RefreshTokenEntity.cs

- src/Weup.Data/Entities/DeviceSessionEntity.cs

### ADD (API)

- src/Weup.Api/Auth/JwtTokenVersionValidator.cs

- src/Weup.Api/Auth/SessionAuthService.cs

- src/Weup.Api/Controllers/SessionController.cs

- src/Weup.Api/Controllers/AdminSessionsController.cs

### PATCH

- src/Weup.Data/Auth/AppUser.cs

  - add TokenVersion int

- src/Weup.Data/WeupDbContext.cs

  - DbSets + indexes

- src/Weup.Api/Auth/JwtTokenService.cs

  - include tv claim

  - ensure short access expiry (already in N21 concept)

- src/Weup.Api/Program.cs

  - wire OnTokenValidated = JwtTokenVersionValidator.ValidateAsync

  - DI register SessionAuthService

- src/Weup.Api/Controllers/MagicAuthController.cs

  - on consume: create session + set refresh cookie + return access token

- client/src/lib/api.ts (or your fetch wrapper)

  - set credentials: 'include'

  - on 401: call /api/auth/refresh once then retry request

### COMMIT

- N22: refresh tokens + device sessions + revoke-all

### PUSH

# N23 — Observability (Serilog + Correlation + OpenTelemetry)

### ADD

- src/Weup.Api/Infrastructure/CorrelationIdMiddleware.cs

- src/Weup.Api/Controllers/OpsController.cs

### PATCH

- src/Weup.Api/Weup.Api.csproj

  - add Serilog + OpenTelemetry package references

- src/Weup.Api/Program.cs

  - configure Serilog JSON console

  - app.UseSerilogRequestLogging(...)

  - OpenTelemetry tracing + metrics + OTLP optional

  - app.UseMiddleware<CorrelationIdMiddleware>()

- ENV.md (optional)

  - add Otel__Endpoint

### COMMIT

- N23: observability (serilog + correlation + otel tracing/metrics)

### PUSH

# N24 — Backups + Restore Drill + Migration Safety Runbook

### ADD

- docker-compose.backup.yml

- ops/backup/backup-entrypoint.sh

- ops/backup/run-backup.sh

- ops/backup/restore-latest.sh

- ops/RUNBOOK.md

- src/Weup.Api/Controllers/MigrationsController.cs

### PATCH

- README.md (optional)

  - add compose-with-backups command

### COMMIT

- N24: backups + restore drill + migration safety runbook

### PUSH

## Post-push verification checklist (do after N24)

These are “sanity taps” you can do even on a phone:

- GitHub Actions

- ci.yml passes (restore/build/test)

- docker-publish.yml passes (build/push images)

- Local Compose (when you have any machine with Docker)

docker compose -f docker-compose.yml -f docker-compose.backup.yml up -d --build

- Web: http://localhost:9000

- API: http://localhost:8080/healthz

- Ops: http://localhost:8080/ops/version

- Core MVP paths

- Ticket page: /#/t/<token> shows nice card + big QR + share

- Door scan: scan works and audit logs populate

- Invite flow: invite → magic login → scan allowed

- Stripe: webhook endpoint responds 200 and fulfillment is single-run

## The “Working Copy from phone” micro-loop for each node

Use this every time so you don’t lose your place:

- Apply file changes for the node

- Working Copy → Status → ensure only intended files changed

- Open each changed file → quick diff scan

- Commit with node message

- Push

- Open GitHub Actions → confirm green before starting next node

That’s the whole run, end-to-end, in a way that matches how you actually ship from an iPhone.