## WeUP status assessment

Based on the repo state already surfaced in this conversation, the public MVP is not release-ready. The strongest evidence is that only the earliest constitutional/runtime bundles are explicitly shown as completed in the recent repo history:

- P01 — Establish WeUP World Surface Runtime

- P02 — Define Environment Contract and Secret Boundaries

- P03 — Refactor UI State Topology and Remove Render-Time Mutation

- P04 — Define Canonical Event Aggregate and Status State Machine

- P57 — Activate EF Core migrations and repositories

That means the project has foundational runtime and domain work, but there is no evidence here that the following release-critical surfaces are fully implemented end-to-end:

- flyer ingestion and OCR normalization

- public event detail flow

- calendar/map interaction hardening

- ticket checkout and QR issuance

- door scan/check-in

- moderation/review operations

- analytics, observability, release gates, and launch hardening

So the honest read is:

### Current repo maturity

Stage: late pre-MVP architecture / early MVP assembly

### What appears real already

- map-first product direction

- canonical event aggregate and state machine work

- env boundary work

- UI state topology cleanup

- persistence/migrations foundation

### What still blocks a public MVP

- complete user conversion path: flyer → event detail → get access → pay → QR → scan

- anti-surveillance UX hardening across all public flows

- moderation, ops fallback, and release gating

- clear public/non-public scope lock

- instrumentation, reliability baselines, and operator tooling

## What the uploaded specs say the MVP actually is

Across the uploaded documents, the MVP is consistently narrower than the full WeUP vision.

### Core product shape

WeUP is defined as an invite-oriented, map-first, calendar-overlay event platform, not a generic public events feed  . The UI/UX Bible reinforces that WeUP is “infrastructure, not content,” with presence over engagement, state over identity, and no feed addiction loops  .

### Public MVP scope

The strongest concrete MVP scaffold in the uploaded material is the PRD/FRD/TRD pack:

- sell tickets with QR check-in

- publish event pages quickly

- basic vendor onboarding and event store

- organizer/admin tooling

- mobile-first public event page

- Stripe-first payments

- door scan with duplicate-prevention

- RBAC and audit logging

- modular monolith in .NET 8 + Vue/Quasar + Postgres

### Explicitly

### not

### MVP

The same source explicitly pushes these after MVP:

- full 3D map experience

- full creator social graph/feed

- on-chain settlement/governance

The whitepaper Table of Contents also places many major systems as later-phase domains rather than day-one requirements, including:

- live shop depth

- sponsor integration

- media/memory systems

- wearables

- blockchain

- AI moderation/recommendations

- city-scale governance

# Recommended versioned roadmap

I am going to give you a production roadmap, not a fantasy feature dump.

This is ordered by dependency, release risk, and product coherence.

## Versioning model

Use this release train:

- v0.1.x — internal foundation / repo hardening

- v0.2.x — private operator alpha

- v0.3.x — closed pilot MVP

- v1.0 — public MVP

- v1.1–1.4 — post-MVP expansion

- v2.x — city-layer and trust fabric

- v3.x — spatial/wearable/blockchain advanced stack

This keeps “public MVP” separate from “full WeUP doctrine.”

# v0.1.0 — Foundation Lock

Goal: make the repo coherent enough that feature work stops fighting the architecture.

### Must have

- lock canonical event aggregate and state machine

- freeze route/state model for map + overlays

- establish environment contract and secrets boundary

- finalize EF Core migration baseline

- define bounded contexts:

  - Events

  - Discovery

  - Ticketing

  - Identity/Access

  - Review/Moderation

  - Audit/Telemetry

- add OTEL traces, structured logs, correlation IDs

- CI for build, lint, tests, migrations

### Todos

- remove render-time mutations everywhere

- define DTO contracts for event card/detail/calendar/map marker

- add domain tests for event lifecycle transitions

- add API contract tests for all public endpoints

- add feature flags for unreleased modules

### Exit criteria

- app boots reliably

- test harness exists

- canonical event state machine is enforced

- no public page depends on stubbed undefined runtime behavior

# v0.2.0 — Private Operator Alpha

Goal: prove the event object can move through the system.

### Features

- flyer upload shell

- manual event creation/edit

- event publish/unpublish

- public event page

- map marker rendering

- calendar masonry overlay

- internal admin/operator dashboard

- basic sponsor-safe public branding rules

- “Get Access” routing fixed and deterministic

### Todos

- event card always shows event name + date in all states

- missing image graceful fallback

- persistent panels; no disappearing navigation surfaces

- remove debug/tech strings from UI like Sync_Success

- place WeUP logo/header consistently at top of every view except approved card carve-out

### Exit criteria

- operator can create and publish events

- user can open public page from map/calendar and understand it

- UI does not violate anti-surveillance / anti-feed doctrine

# v0.3.0 — Closed Pilot MVP

Goal: complete the first real economic loop.

### Features

- ticket tiers

- Stripe checkout

- QR issuance

- ticket receipt view/drawer

- door scan/validate/used state

- duplicate-scan prevention

- organizer sales dashboard

- attendee export

- basic vendor application flow

- event-scoped store lite

- audit log for publish, refund, override, approvals

### Todos

- atomic check-in update path

- webhook idempotency

- RBAC: Organizer, DoorStaff, Vendor, Admin, Attendee

- receipt UI separation: proof vs archive vs action

- plain-language QR/access UX; no “keys/tokens/signature” language

- mobile-first scan flow and fallback manual code entry

- CSV exports and tier-level sales views

### Exit criteria

- full loop works end-to-end:

  - discover

  - open event

  - buy

  - receive QR

  - scan at door

- false reject and duplicate admission rates are measured

- internal pilot can run an actual event

# v1.0.0 — Public MVP

Goal: launch the narrow, defensible WeUP.

## Public MVP feature set

This is the version I would publicly call MVP.

### Discovery

- map-first discovery

- calendar-first flyer overlay

- public mode vs invited mode

- event markers and event detail page

- clear, non-cryptic UI

- anti-feed interaction model

### Event conversion

- flyer → details → payment direction

- ticket purchase

- QR-based entry

- receipt drawer/sheet

- transfer/refund/share action surface where applicable

### Organizer operations

- event creation/edit/publish

- tiered ticket inventory

- dashboard basics

- door staff check-in

- vendor slot/application lite

- basic event store lite

### Governance/UX

- sponsor visibility red-lines

- public copy simplification

- no overly technical tabs

- anti-surveillance constraints encoded into UI behavior

### Release hardening

- SLO baseline

- error tracking

- audit trail

- backup/restore

- moderation queue for event review

- launch gate matrix and definition of done

### v1.0 todos

- release constitution

- gate matrix

- critical path plan

- public risk register

- launch telemetry pack

### Exit criteria

- 3 pilot organizers can run events without founder intervention

- users can complete purchase/check-in without training

- no broken conversion paths

- no public experience degrades into feed-like or surveillance-heavy behavior

# Post-MVP roadmap

## v1.1.0 — Ingestion & Event Canonicalization

Goal: reduce organizer input friction.

### Features

- flyer OCR ingestion

- extraction confidence + review queue

- dedupe and canonical event merge

- provenance metadata on all event facts

- draft-from-flyer flow

### Why after MVP

Because bad OCR before a stable core loop creates support debt and trust erosion.

## v1.2.0 — Invite / Trust Layer

Goal: add WeUP-native access semantics.

### Features

- 3-tier invite system

- vouching primitives

- layered public → invited → vouched revelation

- ghost pins / partial disclosure patterns

- trust-vector routing, not global reputation

### Risks

- abuse surface

- UX confusion

- moderation complexity

### Gate

Do not ship this until moderation and audit tooling are solid.

## v1.3.0 — Sponsors & Partner Objects

Goal: make money without flattening creators into billboards.

### Features

- sponsor offer objects

- privacy-preserving sponsor reporting

- sponsor placement rules

- sponsor/venue/event bundle logic

- partner policy + UX contract one-pager

### Non-negotiable

No impression-driven ad-tech creep.

## v1.4.0 — Event Shop & Vendor Depth

Goal: deepen event commerce.

### Features

- event-scoped live shop

- vendor booth surfaces

- item inventory and fulfillment states

- post-event fulfillment

- take-rate model experimentation

# v2.0.0 — WeUP Core City Layer

Goal: transition from event product to city infrastructure.

### Features

- Spots as first-class spatial entities

- zones and boundaries

- event graph / multi-zone events

- staffing / crew layer

- safety layer

- local cell governance

- temporal lifecycle engine for events, shifts, receipts, archives

### Why this is v2

This changes the mental model from “ticketing product” to “city operating layer.” It is not MVP-safe.

## v2.1.0 — AI Structuring & Moderation

### Features

- recommendations with explicit privacy gates

- operator-only density and risk tooling

- ingestion review assistants

- moderation triage pipeline

- abuse taxonomy and appeals

### Constraint

No black-box feed ranking. Recommendations must remain bounded and auditable.

## v2.2.0 — Memory / Post-Event Value

### Features

- post-event memory artifacts

- attendance-based unlocks

- archives that collapse correctly

- creator/venue recurrence intelligence

- memory objects and event residue systems

# v3.0.0 — Wearables + Light Language

This is where the product becomes uniquely WeUP in a way competitors will struggle to copy.

### Features

- WLLS v1.0 implementation

- wearable and ambient device protocol

- state/mode/permission/phase signaling

- event-scoped wearable behaviors

- phone-as-substitute fallback

- privacy-preserving presence signaling

### Why not earlier

Because hardware + venue ops + trust semantics multiply failure modes. Shipping this before the core event loop is stable is irresponsible.

## v3.1.0 — WeUP Here / Spot Spheres

### Features

- context-bound “sphere” applications

- DJ request

- open mic orchestration

- table queue brain

- phone-off guardian

- consent navigator

- safe walk cohort

- host load balancer

- conflict diffuser

### Positioning

This is not a single feature. It is a platform layer on top of Spots.

## v3.2.0 — On-chain Commitments & Settlement

### Features

- hash receipts / commitment layer

- escrow and payout proofs

- optional wallet binding

- deferred settlement

- dispute/audit commitments

- chain-agnostic abstractions, likely Stellar-first for payout shape, with selective Solana/Soroban depending contract design

### Hard truth

Do not lead with blockchain. Hide it behind operational value or it becomes product theater.

# Novel feature backlog after MVP

The “100 novel features” and concepts 61–100 should be treated as a post-v1 innovation backlog, not core roadmap obligations. They are valuable, but only after the runtime and economic loop are stable.

## Tier A after MVP

Examples worth prioritizing:

- crowd pressure heatmap

- tidal flow model

- event entropy score

- kairos window

- resonance corridor

## Tier B after city layer

- attendance bond

- drift radius

- linger score

- phantom presence

- post-event memory derivatives

## Tier C moonshots

- full residual rights flow systems

- advanced lineage-amplified settlement

- civic-scale ambient coordination

- deep identity-solidifying concepts from canonical v7 spec

# Clean public roadmap summary

## Public MVP

v1.0

- map + calendar discovery

- public event pages

- ticketing

- QR entry

- dashboard basics

- vendor/store lite

- anti-surveillance UX hardening

## After MVP

v1.1–1.4

- flyer OCR ingestion

- invite/vouch trust layer

- sponsor objects

- richer event commerce

## City layer expansion

v2.x

- Spots, zones, crew, safety, governance

- AI structuring/moderation

- memory systems

## Defining moat

v3.x

- wearables

- light language

- WeUP Here spheres

- on-chain commitments/settlement

# Brutal assessment of risk

## What would kill this project fastest

- trying to ship wearables, blockchain, social graph, and event ticketing at once

- building a beautiful map shell without a working purchase/check-in loop

- letting “innovative” features outrun operator reliability

- allowing public UX to become cryptic, techy, or ritualized beyond normal comprehension

- implementing sponsor systems that feel like ad-tech

## What actually wins

- one narrow, elegant MVP

- real events run successfully

- strong operator console behavior

- anti-surveillance posture encoded in product behavior, not whitepaper rhetoric

- receipts, reliability, and repeatability

# Recommended next build order

- Finish v0.2/v0.3 gaps around public event detail, publish flow, checkout, QR, and scan.

- Freeze v1.0 scope and explicitly defer wearables, blockchain, deep social, and 3D immersion.

- Create a release matrix mapping each feature to:

  - version

  - owner

  - dependency

  - release gate

  - KPI

- Run 2–3 real pilot events before adding more conceptual depth.

If you want, I can turn this into a pasteable WEUP_VERSIONED_ROADMAP_v1.md with a release table, dependencies, KPIs, and exact TODO checklists per version.

This is a strong roadmap structurally, but it still has some critical weaknesses that will hurt execution if not corrected. I’ll break this down cleanly.

# 1. What you did very well (keep this)

## 1.1 Proper sequencing (rare, correct)

You avoided the biggest failure pattern:

- No blockchain before core loop

- No wearables before ops reliability

- No social graph before trust/moderation

That aligns with the actual system dependencies in the whitepaper (Ticketing → Discovery → Ops → Governance → Expansion)

Verdict: This is architecturally sound.

## 1.2 Economic loop clarity (this is the backbone)

You explicitly defined:

Discover → Event → Purchase → QR → Scan → Admit

And enforced it as a hard gate before v1.0.

That is correct. Most products fail because they treat this as “just another feature.”

Verdict: This is the single strongest part of the roadmap.

## 1.3 Real gating discipline (not fake milestones)

You used:

- exit criteria

- KPI thresholds

- role boundaries

- SLO requirements

Example:

- <0.5% false reject rate

- 0 duplicate admissions

- >95% checkout success

That’s production-grade thinking.

Verdict: This is not a hype roadmap. Good.

## 1.4 Anti-surveillance doctrine is encoded (not just philosophy)

You enforced:

- no feed

- no engagement metrics

- no passive tracking

- map-first interaction

- layered visibility

This directly aligns with:

“Presence over engagement. State over identity.”

Verdict: You correctly turned philosophy into constraints.

# 2. Critical flaws (these will break you)

## 2.1 You are underestimating

## operational complexity

Your roadmap is engineering-complete, but not operator-complete.

### Missing layer:

- Door ops training flows

- Failure playbooks (scanner fails, internet down, duplicate disputes)

- Real-time support escalation paths

You mention:

“Operator runbook”

…but it’s treated as a checklist item, not a system.

### Reality:

If a 300-person event fails at the door, you lose the entire market instantly.

### Fix:

You need a full subsystem:

/ops

DoorRunbook.md

FailureScenarios.md

OfflineProtocol.md

EscalationMatrix.md

## 2.2 Moderation is still too late in the stack

You placed moderation as:

- v0.1 contract

- v1.0 gate

- v1.2 dependency

That is too reactive.

### Problem:

Events are not like content platforms.

A bad event = legal + safety + brand risk immediately.

### Missing:

- Pre-publish risk scoring

- Venue classification (high-risk vs low-risk)

- Event-type gating (age-restricted, high-density, etc.)

The whitepaper explicitly calls this out under:

- threat modeling

- abuse taxonomy

- compliance boundaries

### Fix:

Move moderation from passive queue → active gate

Add to v0.3:

EventRiskScoreService

- Inputs: venue, capacity, category, organizer history

- Outputs: required controls (manual review, capacity cap, staff requirement)

## 2.3 You don’t have a

## latency budget defined

You mention:

- <2s scan

- <4s checkout

But this is not system-wide.

### Missing:

You need full SLO definition:

| Path | Target |
| --- | --- |
| Event page load | <1.5s |
| Checkout init | <2s |
| QR generation | <1s |
| Scan response | <1s |
| Map interaction | <100ms |

Without this, your “map-first UX” collapses.

## 2.4 Your roadmap ignores

## network failure as a first-class constraint

You partially address:

- offline QR display

- offline scan grace window

But that’s not enough.

### Missing:

- Full offline-first mode at door

- Sync reconciliation logic

- Conflict resolution strategy

### Critical edge case:

Two offline scanners admit the same QR.

You need:

CheckInConflictResolver

- Detect duplicates post-sync

- Flag audit

- Mark “soft fraud” vs “operator overlap”

## 2.5 Vendor/store is too early for your current maturity

You included:

- vendor applications

- event store

- item listings

in v0.3

### Problem:

This adds:

- inventory logic

- payment complexity

- UI surface explosion

Before you’ve proven:

ticketing + check-in loop stability

### This is a scope leak.

### Fix:

Move:

- vendor store → v1.3 minimum

Keep only:

- vendor slot placeholder (name only)

## 2.6 You are missing

## data model freeze enforcement

You define:

- bounded contexts

- DTO contracts

But you don’t enforce schema immutability discipline.

### Risk:

You will:

- change event schema mid-pilot

- break ingestion later

- corrupt analytics

### Fix:

Add:

SchemaVersioningPolicy

- Event v1 locked at v0.1 exit

- Backward compatibility required

- Migration scripts mandatory

## 2.7 “3 pilot organizers” is too weak as a gate

You require:

3 organizers can run events without intervention

That’s not statistically meaningful.

### Problem:

You can pass this with:

- small events

- friendly testers

- low stress scenarios

### Fix:

Replace with:

Pilot Requirements:

- 3 organizers

- 2 different venue types

- 1 high-density event (200+ attendees)

- 1 failure scenario simulated

## 2.8 You are still carrying latent “concept creep”

Even though you gated v2/v3, your roadmap still leaks conceptual weight:

Examples:

- ghost pins

- trust vectors

- layered revelation

- sponsor objects

These are valid—but dangerous early.

### Problem:

Engineers will start implementing these prematurely.

### Fix:

Explicitly mark:

NOT IMPLEMENTABLE BEFORE v1.1:

- Ghost pins

- Trust layers

- Invite tiers

- Sponsor logic

# 3. What will actually determine success (not in roadmap)

## 3.1 Operator trust > user growth

Your roadmap still reads slightly “user-centric.”

Reality:

- If organizers trust it → it grows

- If they don’t → it dies instantly

### Missing KPI:

- % of events successfully run without incident

- operator NPS (not user NPS)

## 3.2 Door experience is your real product

Not the map. Not discovery.

The door is the product.

Your roadmap treats it as a feature.

That’s wrong.

### You need:

- dedicated DoorSystem domain

- stress-tested flows

- device constraints (low-end Android, poor lighting, etc.)

## 3.3 You don’t yet have a “failure-first test plan”

You have:

- success metrics

You need:

- failure simulation

Examples:

- webhook delay

- QR replay attack

- scanner offline

- duplicate entry attempt

- refund during event

# 4. Summary judgment

## What this roadmap is

- structurally correct

- disciplined

- grounded in real constraints

- far above typical startup roadmaps

## What it is not yet

- operationally hardened

- failure-oriented

- venue-tested

- latency/system-budgeted

# 5. Direct improvements (high-impact)

## Add immediately

- DoorOps subsystem (not checklist)

- EventRisk scoring before publish

- Full latency SLO table

- Offline conflict resolution design

- Schema versioning enforcement

- Pilot definition upgrade

## Remove or defer

- vendor/store from v0.3

- any trust/ghost/invite logic before v1.1

# Final take

You are very close to a real, shippable roadmap.

Right now:

- It wins on architecture

- It risks losing on operations

Fix that imbalance and this becomes production-grade, not just well-designed.

## Next step (recommended)

I can convert this into:

WEUP_EXECUTION_MATRIX_v1.md

- feature → owner → dependency → KPI → risk → test cases

That’s the document that actually drives engineering velocity.

## WEUP_EXECUTION_MATRIX_v1

This is the operational layer your roadmap is missing.

Every feature becomes a unit with: ownership, dependencies, KPIs, risks, and test scenarios.

# 0. Execution Doctrine (enforced globally)

rules:

- No feature starts without dependency resolution

- No feature merges without test cases defined

- No feature ships without KPI instrumentation

- No feature advances version without gate passing

- All failures must be reproducible in test harness

# 1. v0.1 — FOUNDATION LOCK (Execution Matrix)

## 1.1 Event Aggregate System

feature: EventAggregate

owner: Backend

depends_on: []

deliverables:

- Event entity

- Status state machine

- Lifecycle transitions

kpi:

- 100% valid state transitions enforced

- 0 invalid state mutations in logs

risks:

- state drift across services

- invalid publish transitions

tests:

- create → publish → archive flow

- invalid transition rejection

- concurrent state update test

## 1.2 DTO Contract Freeze

feature: EventDTOContracts

owner: Backend + Frontend

depends_on: EventAggregate

deliverables:

- EventCardDto

- EventDetailDto

- MapMarkerDto

- CalendarEntryDto

kpi:

- 0 breaking API changes post v0.1

- 100% schema coverage in OpenAPI

risks:

- frontend/backend mismatch

- silent contract drift

tests:

- contract snapshot tests

- frontend schema validation

## 1.3 Observability (OTEL)

feature: ObservabilityLayer

owner: Infra

depends_on: []

deliverables:

- OTEL traces

- structured logs

- correlation IDs

kpi:

- 100% request trace coverage

- 0 untraceable errors

risks:

- blind failure zones

- debugging latency

tests:

- trace propagation test

- simulated failure trace

# 2. v0.2 — OPERATOR ALPHA

## 2.1 Event Creation Flow

feature: EventCreation

owner: Fullstack

depends_on: EventAggregate

kpi:

- event publish time < 2 min

- 0 validation errors post publish

risks:

- incomplete event objects

- broken publish flow

tests:

- create/edit/publish flow

- required field enforcement

## 2.2 Map Marker Rendering

feature: MapDiscovery

owner: Frontend

depends_on: EventDTOContracts

kpi:

- 0 incorrect marker states

- <100ms marker render latency

risks:

- stale state display

- clustering errors

tests:

- multiple event states

- dense marker cluster scenario

## 2.3 Event Page

feature: EventDetailPage

owner: Frontend

depends_on: EventDTOContracts

kpi:

- <1.5s load time

- 100% required fields visible above fold

risks:

- missing CTA

- broken layout on mobile

tests:

- mobile viewport tests

- missing image fallback

# 3. v0.3 — ECONOMIC LOOP (CRITICAL SYSTEM)

## 3.1 Stripe Checkout

feature: TicketCheckout

owner: Backend

depends_on: EventAggregate

kpi:

- >95% checkout success

- <4s checkout init

risks:

- webhook delay

- payment mismatch

tests:

- payment success/failure

- webhook retry storm

## 3.2 QR Issuance

feature: QRIssuance

owner: Backend

depends_on: TicketCheckout

kpi:

- 0 missing QR on successful payment

- <1s QR generation

risks:

- race condition with webhook

- duplicate QR generation

tests:

- concurrent purchases

- delayed webhook

## 3.3 Door Scan System (CORE PRODUCT)

feature: DoorScanSystem

owner: Fullstack

depends_on: QRIssuance

deliverables:

- camera scan

- manual entry fallback

- result states: valid/invalid/used

kpi:

- <1s scan response

- <0.5% false rejects

- 0 duplicate admissions

risks:

- offline environment

- race conditions

- low-light scanning

tests:

- duplicate scan attempt

- offline scan + sync

- camera failure fallback

## 3.4 Check-in Conflict Resolver

feature: CheckInConflictResolver

owner: Backend

depends_on: DoorScanSystem

kpi:

- 100% duplicate detection post-sync

risks:

- offline double-admission

- inconsistent states

tests:

- multi-device offline scan

- sync reconciliation

## 3.5 Audit Log

feature: AuditSystem

owner: Backend

depends_on: All

kpi:

- 100% critical actions logged

risks:

- missing audit trail

- tampering

tests:

- override logging

- refund logging

# 4. v1.0 — PUBLIC MVP

## 4.1 Conversion Path Integrity

feature: ConversionPath

owner: Product

kpi:

- 0 broken flows

- 100% path completion in test

risks:

- UI breaks checkout

- QR not accessible

tests:

- full flow automation

## 4.2 Moderation Gate

feature: ModerationSystem

owner: Backend + Ops

deliverables:

- review queue

- event approval flow

kpi:

- 100% events reviewed before publish

risks:

- unsafe event exposure

tests:

- flagged event workflow

## 4.3 Event Risk Scoring (NEW — REQUIRED FIX)

feature: EventRiskScore

owner: Backend

inputs:

- venue

- capacity

- organizer history

outputs:

- risk tier

- required controls

kpi:

- 0 high-risk events bypassing review

tests:

- high-density event

- flagged organizer

## 4.4 DoorOps System (NEW — REQUIRED FIX)

feature: DoorOps

owner: Ops + Product

deliverables:

- runbook

- fallback procedures

- escalation matrix

kpi:

- 0 event failures due to confusion

tests:

- simulate full event

- simulate failure scenarios

# 5. SYSTEM-WIDE LATENCY BUDGET

latency:

event_page: <1.5s

checkout_init: <2s

qr_generation: <1s

scan_response: <1s

map_interaction: <100ms

# 6. PILOT REQUIREMENTS (UPDATED — STRICT)

pilot:

organizers: 3

events:

- small_event

- mid_event

- high_density_event (200+)

required:

- 1 offline scenario

- 1 failure simulation

- 0 founder intervention

# 7. DEFERRED FEATURES ENFORCEMENT

blocked_before_v1_1:

- OCR ingestion

- invite system

- vouching

- ghost pins

- sponsor objects

- vendor commerce depth

blocked_before_v2:

- spots system

- trust graph

- AI recommendations

blocked_before_v3:

- wearables

- blockchain

# 8. What this gives you (real impact)

This matrix converts your roadmap into:

- execution-ready engineering plan

- testable system

- failure-aware architecture

- non-negotiable release gates

Without this, your roadmap is still just planning.

With this, it becomes buildable under pressure.

# Final directive

## Do this next:

- Turn each YAML block into:

  - GitHub issue

  - Assigned owner

  - Acceptance checklist

- Build DoorScanSystem first in v0.3

  - not last

  - not parallel

  - first

- Run a simulated event before real pilot

  - 50 fake users

  - QR spam test

  - offline mode test

If you want, next I can generate:

- full .NET 8 project structure aligned to this matrix

- or GitHub Issues + Labels + Milestones auto-pack

- or test harness + load simulation scripts

Pick one.

Below is the complete document stack required to execute your roadmap without drift, ambiguity, or silent failure.

This is not generic PM fluff. Each document maps to a failure mode in your system.

# 0. Document Architecture (how to think about this)

You need 5 layers:

| Layer | Purpose |
| --- | --- |
| Constitutional | Defines what the system is allowed to be |
| Product | Defines what gets built |
| Technical | Defines how it works |
| Operational | Defines how it survives reality |
| Execution | Defines how it actually gets done |

Most teams only build layer 2. That’s why they fail.

# 1. v0.1 — FOUNDATION LOCK (Documents)

## 1.1 Constitutional Layer (NON-NEGOTIABLE)

### 1. WEUP_PRODUCT_CONSTITUTION.md

- Anti-surveillance rules

- “No feed” doctrine

- State-over-identity enforcement

- What the product refuses to do

👉 Prevents: product drift into Eventbrite clone

### 2. UI_CONSTITUTION.md

- Map-first invariant

- No infinite scroll

- No engagement metrics

- Layered visibility rules

👉 Prevents: frontend corruption

### 3. DOMAIN_LANGUAGE_GLOSSARY.md

- Event, Spot, Tier, Receipt, Access

- Strict definitions (no synonyms)

👉 Prevents: semantic drift across teams

## 1.2 Product Layer

### 4. PRD_v0.1.md

- Narrow scope only

- No features beyond MVP

- Explicit exclusions

👉 Prevents: scope creep

### 5. FEATURE_BOUNDARY_MATRIX.md

Feature | In Scope | Deferred | Forbidden

👉 Prevents: engineers “sneaking in” features

## 1.3 Technical Layer

### 6. TRD_v0.1.md

- Architecture (modular monolith)

- Service boundaries

- Data flow

👉 Prevents: accidental distributed monolith

### 7. DOMAIN_MODEL_SPEC.md

- Event aggregate

- Ticket aggregate

- State machine

👉 Prevents: inconsistent business logic

### 8. API_CONTRACT_SPEC.yaml (OpenAPI)

- DTOs frozen

- Versioning rules

👉 Prevents: frontend/backend mismatch

### 9. SCHEMA_SPEC.sql.md

- Tables

- relationships

- constraints

👉 Prevents: schema drift

## 1.4 Operational Layer

### 10. OBSERVABILITY_SPEC.md

- OTEL requirements

- logging standards

- trace propagation

👉 Prevents: blind debugging

### 11. SECURITY_BASELINE.md

- JWT rules

- webhook verification

- PII handling

👉 Prevents: catastrophic vulnerabilities

## 1.5 Execution Layer

### 12. EXECUTION_MATRIX_v1.md (you now have this)

- owner

- dependencies

- KPIs

- tests

👉 Prevents: execution ambiguity

### 13. CI_CD_PIPELINE_SPEC.md

- build/test/migration rules

- branch protections

👉 Prevents: broken main branch

# 2. v0.2 — OPERATOR ALPHA (Documents)

## Product

### 14. EVENT_CREATION_FLOW.md

- exact UX flow

- validation rules

- required fields

👉 Prevents: broken publish flows

### 15. DISCOVERY_SPEC.md

- map behavior

- marker states

- calendar overlay rules

👉 Prevents: inconsistent discovery

## UX / UI

### 16. EVENT_PAGE_SPEC.md

- above-the-fold rules

- CTA placement

- fallback behavior

👉 Prevents: conversion failure

### 17. UX_COMPLIANCE_CHECKLIST.md

- anti-surveillance enforcement

- plain language rules

👉 Prevents: cryptic UX

## Execution

### 18. ALPHA_EXIT_CRITERIA.md

- operator success conditions

- UI invariants checklist

👉 Prevents: premature progression

# 3. v0.3 — ECONOMIC LOOP (CRITICAL DOCUMENT SET)

This is where most teams fail. Your documentation must become operational-grade.

## Core System

### 19. ECONOMIC_LOOP_SPEC.md

Discover → Event → Purchase → QR → Scan → Admit

👉 Prevents: broken flow assumptions

### 20. CHECKOUT_SPEC.md

- Stripe flow

- failure handling

- retry logic

👉 Prevents: lost revenue + user distrust

### 21. QR_SPEC.md

- token structure

- expiry rules

- revocation

👉 Prevents: fraud + duplication

## Door (MOST IMPORTANT)

### 22. DOOR_SYSTEM_SPEC.md

- scan flow

- states: valid / invalid / used

- override logic

👉 This is your real product

### 23. DOOR_RUNBOOK.md

- step-by-step operator instructions

- what to do when things break

👉 Prevents: real-world failure

### 24. OFFLINE_MODE_SPEC.md

- no-network behavior

- sync strategy

👉 Prevents: event collapse

### 25. CONFLICT_RESOLUTION_SPEC.md

- duplicate scan resolution

- reconciliation rules

👉 Prevents: data corruption

## Governance

### 26. RBAC_SPEC.md

- role capabilities

- forbidden actions

👉 Prevents: privilege abuse

### 27. AUDIT_LOG_SPEC.md

- what gets logged

- structure

- immutability

👉 Prevents: non-auditable system

## Metrics

### 28. KPI_DEFINITION.md

- false reject rate

- duplicate admission

- checkout success

👉 Prevents: fake success metrics

## Execution

### 29. PILOT_PLAN.md

- event scenarios

- stress tests

- success conditions

👉 Prevents: weak pilot validation

# 4. v1.0 — PUBLIC MVP (Launch Documents)

## Product

### 30. MVP_SCOPE_LOCK.md

- what is included

- what is explicitly excluded

👉 Prevents: last-minute scope creep

### 31. CONVERSION_PATH_SPEC.md

- full user journey

- no broken links allowed

👉 Prevents: funnel leaks

## Operations

### 32. MODERATION_SPEC.md

- review queue

- takedown logic

👉 Prevents: unsafe events

### 33. EVENT_RISK_MODEL.md (NEW — REQUIRED)

- scoring system

- gating logic

👉 Prevents: high-risk event exposure

## Reliability

### 34. SLO_SLA_SPEC.md

- latency targets

- uptime expectations

👉 Prevents: degraded UX

### 35. ERROR_HANDLING_SPEC.md

- retry logic

- user messaging

👉 Prevents: silent failures

## Launch

### 36. RELEASE_GATE_MATRIX.md

- feature → status → owner → KPI

👉 Prevents: unclear launch readiness

### 37. DEFINITION_OF_DONE.md

- exact launch criteria

👉 Prevents: subjective completion

### 38. RISK_REGISTER.md

- known issues

- mitigation

👉 Prevents: blind launch

### 39. OPERATOR_RUNBOOK.md

- real-world usage

- failure handling

👉 Prevents: operator confusion

# 5. v1.1+ — POST-MVP (Controlled Expansion Docs)

## v1.1 OCR

### 40. OCR_PIPELINE_SPEC.md

- extraction

- confidence scoring

- correction flow

## v1.2 Trust Layer

### 41. TRUST_MODEL_SPEC.md

- vouching rules

- abuse prevention

### 42. VISIBILITY_LAYER_SPEC.md

- public vs invited vs vouched

## v1.3 Sponsors

### 43. SPONSOR_CONTRACT_SPEC.md

- placement rules

- privacy constraints

## v1.4 Commerce

### 44. EVENT_COMMERCE_SPEC.md

- inventory

- fulfillment

# 6. v2–v3 (DO NOT BUILD YET — BUT DEFINE)

## v2

### 45. SPOT_SYSTEM_SPEC.md

### 46. CITY_LAYER_ARCHITECTURE.md

## v3

### 47. WLLS_SPEC.md (already exists conceptually)

### 48. WEARABLE_PROTOCOL_SPEC.md

### 49. BLOCKCHAIN_COMMITMENT_SPEC.md

# 7. Missing but CRITICAL (you must add these)

## 50. FAILURE_TEST_SUITE.md

- simulate:

  - webhook delay

  - QR replay

  - offline scans

  - duplicate entry

👉 This is what separates real systems from demos

## 51. LOAD_TEST_PLAN.md

- simulate 200–500 concurrent purchases

👉 Prevents: event-night crash

## 52. DATA_RETENTION_POLICY.md

- what is stored

- what is deleted

👉 Required for your anti-surveillance stance

# Final Reality Check

## Total documents (minimum viable stack)

| Phase | Docs |
| --- | --- |
| v0.1 | ~13 |
| v0.2 | ~5 |
| v0.3 | ~11 |
| v1.0 | ~10 |
| Post-MVP | ~10 |
| Critical extras | 3 |

Total: ~50 documents

# What matters most (don’t overbuild blindly)

If you do nothing else, prioritize:

- DOOR_SYSTEM_SPEC.md

- ECONOMIC_LOOP_SPEC.md

- EXECUTION_MATRIX_v1.md

- PILOT_PLAN.md

- FAILURE_TEST_SUITE.md

Everything else supports those.

# Next move

If you want maximum leverage, I recommend:

👉 I generate all 50 documents as structured templates (copy-paste ready)

OR

👉 I generate only the 5 critical ones fully filled out for immediate build

Choose one.

Below is a complete, production-grade template pack for all ~50 documents.

Each is structured, minimal, enforceable, and ready to drop into your repo.

# 0. ROOT STRUCTURE (use this)

/docs

/00_constitution

/01_product

/02_technical

/03_operational

/04_execution

/05_post_mvp

# 00 — CONSTITUTIONAL LAYER

## 1. WEUP_PRODUCT_CONSTITUTION.md

# WeUP Product Constitution

## Core Principles

- Presence over engagement

- State over identity

- Privacy over extraction

## System MUST NOT

- [ ] Implement feed-based discovery

- [ ] Display engagement metrics

- [ ] Track users passively

## System MUST ALWAYS

- [ ] Require explicit user action for sensitive data

- [ ] Provide clear state representation

## Non-Negotiable Invariants

- Map-first interaction

- No infinite scroll

## 2. UI_CONSTITUTION.md

# UI Constitution

## Layout Rules

- Map is primary surface

- Panels persist (no disappearing UI)

## Forbidden Patterns

- Infinite scroll

- Engagement counters

- Hidden CTAs

## Accessibility

- Mobile-first required

- CTA above fold

## 3. DOMAIN_LANGUAGE_GLOSSARY.md

# Domain Glossary

| Term | Definition |

|------|-----------|

| Event | Time-bound occurrence |

| Ticket | Access proof |

| Receipt | Proof artifact |

| Tier | Access level |

## Rules

- No synonyms allowed

- All services must use canonical terms

# 01 — PRODUCT LAYER

## 4. PRD_v0.1.md

# PRD v0.1

## Scope

- Event creation

- Ticket purchase

- QR entry

## Explicit Exclusions

- Social feed

- Blockchain

- Wearables

## Personas

- Attendee

- Organizer

## 5. FEATURE_BOUNDARY_MATRIX.md

# Feature Boundary Matrix

| Feature | In Scope | Deferred | Forbidden |

|--------|---------|----------|----------|

| Ticketing | ✓ | | |

| Feed | | | ✕ |

# 02 — TECHNICAL LAYER

## 6. TRD_v0.1.md

# Technical Requirements

## Architecture

- Modular monolith (.NET 8)

## Modules

- Events

- Ticketing

- Identity

## 7. DOMAIN_MODEL_SPEC.md

# Domain Model

## Event Aggregate

States:

- Draft

- Published

- Archived

## Rules

- No invalid transitions

## 8. API_CONTRACT_SPEC.yaml

openapi: 3.0.0

paths:

/events:

get:

summary: Get events

## 9. SCHEMA_SPEC.md

# Database Schema

## Tables

- events

- tickets

- users

## Constraints

- ticket.used_at nullable

## 10. OBSERVABILITY_SPEC.md

# Observability

## Requirements

- OTEL tracing

- structured logs

## Metrics

- latency

- error rate

## 11. SECURITY_BASELINE.md

# Security Baseline

## Auth

- JWT required

## Payments

- Webhook signature validation

## PII

- Minimal storage

# 04 — EXECUTION LAYER

## 12. EXECUTION_MATRIX_v1.md

(Already generated — reuse)

## 13. CI_CD_PIPELINE_SPEC.md

# CI/CD Pipeline

## Steps

- Build

- Test

- Migrate DB

## Rules

- No merge without tests

# v0.2 DOCUMENTS

## 14. EVENT_CREATION_FLOW.md

# Event Creation Flow

1. Create event

2. Validate fields

3. Publish

## Required Fields

- title

- date

## 15. DISCOVERY_SPEC.md

# Discovery

## Map Behavior

- Marker states: upcoming/live/ended

## Calendar

- Masonry layout

## 16. EVENT_PAGE_SPEC.md

# Event Page

## Above Fold

- Name

- Date

- CTA

## Fallback

- Missing image handled

## 17. UX_COMPLIANCE_CHECKLIST.md

# UX Checklist

- [ ] No infinite scroll

- [ ] No engagement metrics

- [ ] Plain language only

## 18. ALPHA_EXIT_CRITERIA.md

# Alpha Exit

- [ ] Events publish successfully

- [ ] UI stable

# v0.3 DOCUMENTS

## 19. ECONOMIC_LOOP_SPEC.md

# Economic Loop

Discover → Event → Purchase → QR → Scan → Admit

## 20. CHECKOUT_SPEC.md

# Checkout

## Flow

- Create payment intent

- Redirect to Stripe

## Failure Handling

- Retry allowed

## 21. QR_SPEC.md

# QR Spec

## Payload

- ticket_id

- nonce

## Rules

- Single use

## 22. DOOR_SYSTEM_SPEC.md

# Door System

## States

- Valid

- Invalid

- Used

## Flow

- Scan → Validate → Mark used

## 23. DOOR_RUNBOOK.md

# Door Runbook

## If scan fails

- Use manual code entry

## If offline

- Continue scanning

## 24. OFFLINE_MODE_SPEC.md

# Offline Mode

## Behavior

- Cache scans

- Sync later

## 25. CONFLICT_RESOLUTION_SPEC.md

# Conflict Resolution

## Duplicate Scan

- Flag conflict

- Log audit

## 26. RBAC_SPEC.md

# Roles

| Role | Can |

|------|-----|

| Organizer | Manage event |

| Door | Scan |

## 27. AUDIT_LOG_SPEC.md

# Audit Log

## Must Log

- check-in override

- refunds

## 28. KPI_DEFINITION.md

# KPIs

- False reject rate < 0.5%

- Checkout success > 95%

## 29. PILOT_PLAN.md

# Pilot Plan

## Events

- small

- medium

- large

## Requirements

- no founder intervention

# v1.0 DOCUMENTS

## 30. MVP_SCOPE_LOCK.md

# Scope Lock

## Included

- ticketing

## Excluded

- blockchain

## 31. CONVERSION_PATH_SPEC.md

# Conversion Path

Event → Checkout → QR → Scan

## 32. MODERATION_SPEC.md

# Moderation

## Flow

- review → approve → publish

## 33. EVENT_RISK_MODEL.md

# Risk Model

## Inputs

- venue

- capacity

## Output

- risk level

## 34. SLO_SLA_SPEC.md

# SLO

- scan < 1s

- page load < 1.5s

## 35. ERROR_HANDLING_SPEC.md

# Errors

## Rules

- show clear message

- retry where possible

## 36. RELEASE_GATE_MATRIX.md

# Release Gates

| Feature | Status | KPI |

## 37. DEFINITION_OF_DONE.md

# Definition of Done

- All KPIs met

- No critical bugs

## 38. RISK_REGISTER.md

# Risks

| Risk | Mitigation |

## 39. OPERATOR_RUNBOOK.md

# Operator Runbook

## Common Issues

- QR not scanning

- Payment delay

# POST-MVP

## 40. OCR_PIPELINE_SPEC.md

## 41. TRUST_MODEL_SPEC.md

## 42. VISIBILITY_LAYER_SPEC.md

## 43. SPONSOR_CONTRACT_SPEC.md

## 44. EVENT_COMMERCE_SPEC.md

(All same structure:)

# <Doc Name>

## Purpose

## Inputs

## Outputs

## Risks

# v2–v3

## 45. SPOT_SYSTEM_SPEC.md

## 46. CITY_LAYER_ARCHITECTURE.md

## 47. WLLS_SPEC.md

## 48. WEARABLE_PROTOCOL_SPEC.md

## 49. BLOCKCHAIN_COMMITMENT_SPEC.md

# CRITICAL

## 50. FAILURE_TEST_SUITE.md

# Failure Tests

## Simulations

- webhook delay

- offline scan

- duplicate QR

## 51. LOAD_TEST_PLAN.md

# Load Test

## Scenario

- 500 concurrent users

## 52. DATA_RETENTION_POLICY.md

# Data Retention

## Rules

- minimal storage

- auto-delete policy

# Final Note

This is now:

- fully structured

- dependency-aligned

- production-grade scaffold

## Next move (high leverage)

I strongly recommend:

👉 I convert this into a GitHub-ready repo with all files pre-created + issue mapping

OR

👉 I fill out the 5 most critical docs fully (not templates) so you can start building immediately

Pick one.

Below are the 5 documents that actually determine whether WeUP works or fails—fully filled out, not templates.

These are written to be executed, not admired.

# 1. ECONOMIC_LOOP_SPEC.md

# WeUP Economic Loop Specification

## Definition

The WeUP system is validated only if the following loop executes without failure:

Discover → Event Page → Purchase → QR Issued → Door Scan → Admitted

If any node fails, the product is considered non-functional.

---

## Step-by-Step Execution

### 1. Discover

Entry Points:

- Map marker

- Calendar overlay

Requirements:

- Event must be visible with correct state

- No broken navigation

Failure Modes:

- Marker not clickable

- Event state incorrect

---

### 2. Event Page

Required Fields:

- Event name

- Date/time

- Location (or hidden if gated)

- Ticket tiers

- CTA ("Get Access")

Constraints:

- CTA must be above fold (mobile)

- No engagement metrics

Failure Modes:

- Missing CTA

- Confusing layout

---

### 3. Purchase

Flow:

1. Select tier

2. Redirect to Stripe Checkout

3. Complete payment

Requirements:

- Checkout init < 2 seconds

- Webhook verified and idempotent

Failure Modes:

- Payment succeeds but system does not record

- Duplicate webhook processing

---

### 4. QR Issued

Behavior:

- QR generated immediately after confirmed payment

- Linked to ticket_id

- Stored and accessible offline

Constraints:

- Must render within 1 second

- Must persist across sessions

Failure Modes:

- No QR generated

- Duplicate QR issued

---

### 5. Door Scan

Flow:

1. Scan QR

2. Validate

3. Mark used

4. Return result

Response States:

- VALID → Admit

- INVALID → Reject

- USED → Reject (duplicate)

Constraints:

- Response time < 1 second

- Atomic update required

Failure Modes:

- Race condition admits same QR twice

- False reject

---

### 6. Admission

Definition:

User is physically allowed entry.

Requirements:

- Scan result must be clear and unambiguous

- No ambiguity in state

---

## System KPIs

| Metric | Target |

|------|--------|

| Checkout Success Rate | >95% |

| QR Issuance Failure | 0% |

| False Reject Rate | <0.5% |

| Duplicate Admission | 0% |

| Scan Latency | <1s |

---

## Hard Gate Rule

v1.0 cannot launch unless:

- This loop executes end-to-end

- 3 real events complete without failure

- No manual intervention required

---

## Test Coverage

Must simulate:

- 100 concurrent purchases

- webhook retries

- offline scan scenarios

- duplicate scan attempts

---

## Conclusion

The Economic Loop is the product.

Everything else is secondary.

# 2. DOOR_SYSTEM_SPEC.md (MOST IMPORTANT)

# Door System Specification

## Purpose

The Door System is the core trust boundary of WeUP.

If this fails, the entire platform fails.

---

## Components

- Scanner UI (mobile)

- QR validator API

- Ticket state updater

- Audit logger

---

## Scan Flow

1. Camera scans QR

2. Decode payload

3. Validate token

4. Check ticket state

5. Attempt atomic update

6. Return result

---

## Response States

| State | Meaning | Action |

|------|--------|--------|

| VALID | Ticket unused | Admit |

| USED | Already scanned | Reject |

| INVALID | Bad token | Reject |

---

## Atomic Check-In Logic

SQL:

UPDATE tickets

SET used_at = NOW()

WHERE id = @id AND used_at IS NULL

Success condition:

affected_rows == 1

---

## Offline Mode

Behavior:

- Allow scan without network

- Cache result locally

- Sync when reconnected

Risks:

- Duplicate admissions

Mitigation:

- Post-sync conflict detection

---

## Conflict Resolution

If duplicate detected:

- Mark ticket as CONFLICT

- Log both scans

- Flag for audit

---

## Manual Override

Allowed for:

- False rejects

Requirements:

- Must log:

- operator ID

- reason

- timestamp

---

## Performance Constraints

| Metric | Target |

|------|--------|

| Scan time | <1s |

| Camera init | <2s |

| Failure recovery | <5s |

---

## Edge Cases

- Low lighting

- Damaged screens

- Screenshot QR reuse

- Multiple scanners

---

## Failure Scenarios

| Scenario | Expected Behavior |

|---------|----------------|

| No network | Continue offline |

| Duplicate scan | Reject |

| Invalid QR | Reject |

---

## Test Requirements

- 500 scan stress test

- offline scan simulation

- multi-device duplicate scan

---

## Conclusion

The Door System is the product, not a feature.

It must be flawless under pressure.

# 3. EXECUTION_MATRIX_v1.md (CONDENSED BUT REAL)

# Execution Matrix v1

## Format

Feature → Owner → Dependencies → KPI → Test

---

## Core Systems

### Ticket Checkout

Owner: Backend

Depends: EventAggregate

KPI:

- >95% success rate

Test:

- simulate payment success/failure

- webhook retry

---

### QR Issuance

Owner: Backend

Depends: Checkout

KPI:

- 0 missing QR

Test:

- concurrent purchases

---

### Door Scan

Owner: Fullstack

Depends: QR

KPI:

- <1s scan

- 0 duplicates

Test:

- duplicate scan attempts

- offline mode

---

### Event Page

Owner: Frontend

Depends: DTO

KPI:

- <1.5s load

Test:

- mobile rendering

- missing image fallback

---

### Map Discovery

Owner: Frontend

KPI:

- <100ms interaction

Test:

- dense marker clusters

---

## Rule

No feature progresses unless:

- KPI defined

- Test exists

- Dependency resolved

# 4. PILOT_PLAN.md

# Pilot Plan

## Objective

Validate the full economic loop in real-world conditions.

---

## Requirements

- 3 organizers

- 3 events:

- small (50)

- medium (150)

- large (200+)

---

## Scenarios

### Scenario 1: Normal Event

- Standard ticket flow

- Controlled entry

---

### Scenario 2: High Load

- 200+ attendees

- rapid check-in

---

### Scenario 3: Failure Simulation

- offline scanner

- delayed webhook

---

## Success Criteria

- 0 duplicate admissions

- <0.5% false rejects

- >95% checkout success

- 0 founder intervention

---

## Failure Conditions

- manual intervention required

- QR not issued

- scan inconsistencies

---

## Observations to Capture

- operator confusion points

- user friction

- system latency

---

## Output

Pilot Report must include:

- metrics

- failures

- recommendations

# 5. FAILURE_TEST_SUITE.md

# Failure Test Suite

## Purpose

Validate system behavior under failure conditions.

---

## Test Categories

### 1. Payment Failures

Test:

- webhook delay

- webhook retry storm

Expected:

- no duplicate tickets

- QR issued once

---

### 2. QR Replay

Test:

- same QR scanned twice

Expected:

- second scan rejected

---

### 3. Offline Mode

Test:

- disable network

- scan tickets

Expected:

- local accept

- sync later

---

### 4. Duplicate Admission

Test:

- two devices scan same QR offline

Expected:

- conflict detected on sync

---

### 5. Load Test

Test:

- 500 concurrent users

Expected:

- system stable

- no timeouts

---

### 6. Device Failure

Test:

- camera fails

Expected:

- manual entry works

---

## Pass Criteria

- no data corruption

- all failures logged

- system recovers gracefully

---

## Fail Criteria

- silent failure

- inconsistent state

- lost tickets

# Final Reality

These 5 documents give you:

- A product that works under pressure

- A system that survives real events

- A roadmap that actually ships

Without these, everything else is just planning.

## Next move

If you want to go deeper:

I can generate:

- .NET 8 full backend implementation for Door + Ticketing

- Load testing scripts (k6 / Locust)

- Quasar UI for Door Scanner + Event Flow

Pick your next layer.